## Slide 1: Tx/Rx E-UTRA, FR1, FR2 Interworking : TS 38.521-3 - RAN5#85 (Nov-19) Summary
- 53 CRs agreed in TS 38.521-3 at RAN5#85; 2 CRs sent for email agreement.
- 3 TCs completed since RAN5#84
- Total of 71 TCs completed in TS 38.521-3 as of RAN5#85
- Includes 65 EN-DC FR1 tests + 6 EN-DC FR2 tests
- Additional 29 tests involving FR1+FR2 testing have completed adding appropriate notes. No TC details will be added (covered by SA tests).

## Slide 2: Tx/Rx E-UTRA, FR1, FR2 Interworking : TS 38.521-3 - RAN5#85 (Nov-19) EN-DC (Option 3)
Progress
  3 EN-DC Option 3 tests completed at RAN5#85
  Remaining test cases moved to RAN5#86 vis-à-vis target completion.
Open issues for RAN5 attention at RAN5#86
  Possible update of WP due to RAN4 updates adding EN-DC tests with UL-MIMO
  EN-DC FR2 test progress dependent on MU/TT analysis completion and other open items impacting SA FR2 tests.
  Few EN-DC intra-band contiguous tests still incomplete due to Wgap definition – clarified as RAN5-owned so contributors to analyze and help complete test at RAN#86.
  Update and align test config and test procedure definitions for pending EN-DC FR1 and FR2 tests with >=2 NR CCs.

## Slide 3: Tx/Rx E-UTRA, FR1, FR2 Interworking : TS 38.521-3 - RAN5#85 (Nov-19) SA NR (Option 2)
Progress
  FR1+FR2 CA tests are covered by TS 38.521-3.
  No Test Case details added (covered by SA tests) . All tests in this category in the WP have completed with agreed approach at RAN5#85.