## Slide 1: Demod/CSI reporting Performance - RAN5#85 (Nov-19) EN-DC (Option 3)
Progress - Current WP completion at 87%
  FR2
    The procedure for finding UE direction for running Demod and CSI test cases was finalized
    For 4 FR2 test cases, now the only pending aspect is MU/TT analysis
  FR1
    12 new FR1 test cases were introduced in this meeting.
    4 test cases are completed
    Target for remaining FR1 test cases moved to RAN5#86
Open items for RAN5 attention
  MU analysis for FR2 Demod and CSI test cases

## Slide 2: Demod/CSI reporting Performance - RAN5#85 (Nov-19) SA NR (Option 2)
Progress – Current WP completion at 87%
  For DEMOD and CSI, SA and NSA test cases are combined in the same test case except for SDR test cases. Same status as NSA applies
Open items for RAN5 attention
  Same as NSA.