## Slide 1: SIG RRC - RAN5#85 (NOV-19) SA NR (Option 2)
Progress
  Estimate what was achieved w.r.t. the targets for RAN5#85
    3 New Test Cases were agreed
    28 Test Case corrections CR’s were agreed
    8 NR-DC Test Cases Scoped and will be added to RRC WP under MR-DC
  Estimate what was not completed and need to be moved to RAN5#86
    All remaining test cases in WP (Deprioritization, processing delay, Failure scenario)
    CA FR2 Band Combinations (DC Non- Contiguous)
    Interference issues in some measurement related FR1 Intra-Freq test case
    Remaining NR-DC Test Cases
    FR2 power levels for multiple tests
  Estimate of number of additional completed test cases @RAN5#85
    3 New Test Cases were agreed
    28 Test Case corrections CR’s were agreed
Open issues for RAN5 attention
  Max allowed (-78dBm) FR1 Power level need to be revisited

## Slide 2: SIG RRC - RAN5#85 (NOV-19) EN-DC (Option 3)
Progress
  Estimate what was achieved w.r.t. the targets for RAN5#85
    1 new test case on processing delay, Only correction CR’s in this meeting
  Estimate what was not completed and need to be moved to RAN5#86
    CA FR2 Band Combinations (DC Non- Contiguous), one failure information test case
    FR2 Measurement interference issues in some test cases
    FR2 Power levels for some tests is not complete
  Estimate of number of additional completed test cases @RAN5#85
    Mostly in maintenance mode
Open issues for RAN5 attention
  FR2 interference issues in some measurement test cases, AP to study feasibility of different SSB index on neighbour cell.

## Slide 3: SIG Idle Inactive- RAN5#85 (Nov-19) SA NR (Option 2)
Progress
  Estimate what was achieved w.r.t. the targets for RAN5#85
    Additional Test Cases Completion, AP’s related to SoR and FR1\FR2 power tables
  Estimate what was not completed and need to be moved to RAN5#86
    Remaining test cases
    Resolve and update FR1 and FR2 power levels
  Estimate of number of additional completed test cases @RAN5#85
    2 new Test cases were added
    17 Test Case correction
Open issues for RAN5 attention
  Wherever required FR1 and FR2 Power tables will have to be updated