## Slide 1: 38.521-1 RF Tx Rx Range 1 - RAN5#86-e (Feb-20) SA NR (Option 2)
Progress
  43 CRs agreed, 1 sent to email agreement
  26 Test cases completed. (Complete list is in next slide)
Plan for RAN5#87
  CA test cases with 3CC and forward.
  Remaining SUL and UL MIMO test cases
Open issues for RAN5 attention
  N/A
Area in FR1 | Completion | Completed TCs/ Total TCs
Overall | 83%(+10%) | 99(+26)/132
FR1 Single carrier | 100% | 35/35
FR1 UL MIMO | ~100% | 32/33
FR1 CA | 55% | 15/43
FR1 SUL | 86% | 17/21

## Slide 2
Completed SA FR1 test cases
6.2C.1 Configured transmitted power for SUL
6.2C.3 UE maximum output power for SUL
6.2C.4 UE maximum output power reduction for SUL
6.2C.5 UE additional maximum output power reduction for SUL
6.4C.1 Frequency Error for SUL
6.4C.2.1 Error Vector Magnitude for SUL
6.4C.2.2 Carrier leakage for SUL
6.4C.2.3 In-band emissions for SUL
6.4C.2.4 EVM equalizer spectrum flatness for SUL
6.5C.1 Occupied bandwidth for SUL
6.5C.2.2 Spectrum emission mask for SUL
6.5C.2.3 Additional spectrum emission mask for SUL
6.5C.2.4.1 NR ACLR for SUL
6.5C.2.4.2 UTRA ACLR for SUL
6.5C.3.1 General spurious emissions for SUL
6.5C.3.2 Spurious emissions for UE co-existence for SUL
6.5C.4 Transmit intermodulation for SUL
7.3A.1 Reference sensitivity level for CA (2DL CA)
7.4A.1 Maximum input level for CA (2DL CA)
7.5A.1 Adjacent channel selectivity for CA (2DL CA)
7.6A.2.1 Inband blocking for CA (2DL CA)
7.6A.3.1 Out-of-band blocking for CA (2DL CA)
7.6A.4.1 Narrow band blocking for CA (2DL CA)
7.7A.1 Spurious response for CA (2DL CA)
7.8A.2.1 Wide band Intermodulation for CA (2DL CA)
7.9A.1 Suprious emission for CA (2DL CA)