## Slide 1: 38.521-2 RF Tx Rx Range 2 - RAN5#86-e (Feb-20) SA NR (Option 2)
Progress
  25 CRs agreed, 4 sent to email agreement
  2 Test cases completed
    6.3.2 OFF power: Completed for Band n257 and PC3.
    6.5.3.1 Tx Spurious Emission: Completed for Band n257, n258 and n261 and PC3.
Plan for RAN5#87
  Single carrier TCs would be prioritized.
  Not completed RF FR2 priority 1 and 2 test cases including Beam Correspondence, OBW, ACLR, Spurious co-existence and Rx Spurious.
  Not completed RF FR2 priority 3 test cases
Open issues for RAN5 attention
  N/A
Area in FR2 | Completion | Completed TCs/ Total TCs
Overall | 34%(+2%) | 7(+2)/233
FR2 Single carrier | 79% | 7(+2)/31
FR2 UL MIMO | 16% | 0/27
FR2 CA | 21% | 0/175