## Slide 1: RAN5 5G NR WAY FORWARD SA option 5 and NSA options 4 and 7 Source: RAN5 5GS WI leadership
3GPP TSG-RAN5#87-e R5-202556
Electronic Meeting, 18th – 29th May 2020

## Slide 2
An anonymous poll to Mobile Network Operators (MNOs) on deployment interest of SA option 5 (E-UTRA/5GC) and NSA options 4 (NE-DC) and 7 (NGEN-DC) was conducted and presented at RAN5#84.
An second poll was conducted early 2020 to provide latest status to RAN5.
The result from the second poll is provided in the RAN5#87-e paper “Feature priority inputs for the RAN5 5GS work plan” in R5-201569.
  The outcome of the poll is that operators still have deployment interest of SA Option 5 and NSA Option 4 and 7, but that due to network infra-structure dependency the deployment plans may be delayed. Still a few operators wants RAN5 work towards the earlier requested target completion by end of 2020.
The outcome of the poll was also reflected in the RAN5 chair report to RAN#87 plenary in March-20 (RP-200011):
  SA Option 5 & NSA Options 4 and 7
    Anonymous re-polling of MNOs conducted on deployment interest and timelines
      MNOs confirmed deployment interests and RAN5 conformance tests need date of end of 2020
      Network infrastructure dependency could delay deployment timelines
    RAN5 test definition phase planning postponed to RAN5#87 (May) meeting
    RAN5 cannot spend reserved TTCN budget until network infrastructure support is confirmed
The purpose of this document is to propose the way forward for SA Option 5 and NSA Option 4 and 7 in RAN5.
Introduction

## Slide 3
Considering that
3GPP is contribution driven
RAN5 resources and TTCN funding are limited
SA Option 2 and NSA Option 3 already are deployed in networks and part of UE certification schemes
….. the following way forward is proposed:
Work plans & contributions
  1st step: Interested companies to submit discussion paper for overall option 4, 5 and 7 analysis and impact on WP by RAN5#88-e.
    Dependent on impact on current work plans RAN5 may decide to merge option 4, 5 and 7 into existing work plans or introduce as separate work plans.
  2nd step: Detailed work plans for option 4, 5 and 7 developed by interested companies by RAN5#89.
  3rd step: CRs for option 4, 5 and 7 can be submitted to RAN5 after the work plans for option 4, 5 and 7 have been endorsed by RAN5.
Meeting priorities
  SA Option 2 and NSA Option 3 have higher priority @RAN5 meetings than option 4, 5 and 7
Impact on completion of 5GS Rel-15 WI
  In case options 4, 5 and 7 are not completed when NR SA and EN-DC are considered completed, and the activity level is low for options 4, 5 and 7, RAN5 may decide to close the Rel-15 5GS work item and leave remaining parts for options 4, 5 and 7 for TEI (with CRs using WI code “TEI15_test, 5GS_NR_LTE-UEConTest” and using dedicated agenda item for TEI option 4, 5 and 7).
Way FORWARD SA Option 5 and NSA Option 4 and 7 in RAN5

## Slide 4
The table below shows the 5GS Rel-15 work plans and assumed option 4, 5 and 7 impact.
The decision if option 4, 5 and 7 are merged into existing work plans or kept in separate work plans is FFS (see previous slide).
Work plans impact by SA Option 5 and NSA Option 4 and 7 in RAN5