## Slide 1: EN-DC and NR/DC configurations - RAN5#88-e (Aug-20) SA NR (Option 2) and EN-DC (Option 3)
Progress
  Completed NR bands and CA/DC configurations
    17 (+1) NR bands confirmed completed
    4 (+/-0) NR CA configuration confirmed completed
    No NR-DC configurations completed
    51 (+14) EN-DC configurations confirmed completed
  Assignment status
    NR bands 26 out of 36 Rel-15 bands assigned
    NR CA 9 out of 119 NR CA configurations assigned
    NR DC 6 out of 45 NR DC configurations assigned
    EN-DC 368(+81) out of 1142 EN-DC configurations assigned
Open issues for RAN5 attention
  Due to the high number of NR CA, NR-DC and EN-DC configurations it is likely that many will not be completed before teh work item is closed.