3GPP TSG-RAN5 Meeting #90-e	R5-210764

Electronic Meeting, 22nd February - 5th March 2021

3GPP TSG RAN meeting #91e										RP-21xxxx

Electronic Meeting, March 16-26, 2021

Status Report to TSG

Agenda item:			13.5.9

| WI / SI Name | UE Conformance Test Aspects for Enhancements on MIMO for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_eMIMO-UEConTest |  |  |  |  |
| Unique ID | 880070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 16% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated to add RRM and Demod test cases as [1].

SIG

Message exceptions are added to test case 7.1.1.3.10 for handling Correct Handling of UL HARQ process / Multiple CORESETPoolIndex [2].

RF

For Full power transmission, test points and test procedure for MPR are defined, but test requirements are still FFS [10,16]. UTRA ACLR is almost finished [9,15].

For Low PAPR DMRS sequence, additional test point is added in EVM equalizer spectrum flatness test case [4, 12]. For SUL MPR/SEM/ACLR test cases, low PAPR DMRS testing is also added [5~8, 13,14]. For AMPR it’s identified no need for additional testing [3, 11.

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General documents

[1]	R5-210763	WP - Enhancements on MIMO for NR	Huawei, HiSilicon

38.523-1 documents

[2]	R5-210880	Correction to MultipleCoreset test case	Lenovo, Motorola Mobility

38.521-1 documents

[3]	R5-210782	Update of A-MPR minimum requirements for Rel-16 DMRS	Huawei, HiSilicon

[4]	R5-211807	Adding test point for Rel-16 DMRS in EVM  equalizer spectrum flatness test case	Huawei, HiSilicon

[5]	R5-211915	Adding additional TP for half Pi BPSK DMRS to MPR test case for SUL	Huawei, HiSilicon

[6]	R5-210787	Adding additional TP for half Pi BPSK DMRS to SEM test case for SUL	Huawei, HiSilicon

[7]	R5-210788	Adding additional TP for half Pi BPSK DMRS to NR ACLR test case for SUL	Huawei, HiSilicon

[8]	R5-211808	Addition of new test case 6.4C.2.5 EVM equalizer spectrum flatness for half Pi BPSK DMRS for SUL	Huawei, HiSilicon

[9]	R5-210996	Addition of test case 6.5D.2_1.4.2, UTRA ACLR for UL MIMO (Rel-16 onward)	Ericsson

[10]	R5-211133	Addition of ULFPTx in MPR test case	Ericsson

38.905 documents

[11]	R5-211809	Adding TP analysis for Rel-16 DMRS in A-MPR test case	Huawei, HiSilicon

[12]	R5-211810	Update of TP analysis for EVM equalizer spectrum flatness for half Pi BPSK	Huawei, HiSilicon

[13]	R5-211811	Update of TP analysis for FR1 SUL test cases	Huawei, HiSilicon

[14]	R5-210791	Adding TP selection for 6.4C.2 Transmit modulation quality for SUL	Huawei, HiSilicon

[15]	R5-211018	TP analysis for test case 6.5D.2_1.4.2, UTRA ACLR for UL MIMO (Rel-16 onward)	Ericsson

[16]	R5-211134	TP analysis for ULFPTx in MPR test case	Ericsson

38.522 documents

[17]	R5-210792	Adding the test applicability of RF test cases for eMIMO	Huawei, HiSilicon

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template