3GPP TSG-RAN5 Meeting #91-e	R5-212069

Electronic Meeting, 17 - 28 May 2021

3GPP TSG RAN Meeting #92-e	RP-21xxxx

Electronic Meeting, 14 - 18 June  2021

Status Report to TSG

Agenda item:			13.5.18

| WI / SI Name | UE Conformance Test Aspects for NR performance requirement enhancement |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_perf_enh-Perf-UEConTest |  |  |  |  |
| Unique ID | 890048 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202557 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 09/2021 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 18% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Wu Jingzhou |
|  | Company | China Telecom |
|  | Email | wujingzhou@chinatelecom.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

RAN5#89-e:

At RAN5#89-e the Work Plan was created in [1].

Overall 6% completion reached.

The RAN5 test case clause structure was agreed for FR1 PDSCH Demodulation CA test cases

RAN5#90-e:

Following tdocs were agreed:

- R5-211050, Updating applicability in test case 5.2.2.2.4_1, Ericsson

- R5-211086, Adding new CSI test cases to annex F, Ericsson

- R5-211158, Addition of applicability new test case 6.3.2.1.3 in TS 38.521-4, China Telecom

- R5-211159, Addition of applicability new test case 6.3.3.1.3 in TS 38.521-4, China Telecom

- R5-211658, Addition of new test case 6.3.2.1.3 2Rx FDD FR1 Multiple PMI with 16Tx Type1 - SinglePanel codebook for both SA and NSA, China Telecom

- R5-211659, Addition of new test case 6.3.3.1.3 4Rx FDD FR1 Multiple PMI with 16Tx Type1 - SinglePanel codebook for both SA and NSA, China Telecom

- R5-211813, Adding new test case 6.3.2.2.3, 2Rx TDD FR1 Single PMI with 16Tx Type1 - SinglePanel codebook for both SA and NSA, Ericsson

- R5-211814, Adding new test case 6.3.3.2.3, 4Rx TDD FR1 Single PMI with 16Tx Type1 - SinglePanel codebook for both SA and NSA, Ericsson

- R5-211916, Adding new test case 6.3.2.2.4, 2Rx TDD FR1 Single PMI with 32Tx Type1 - SinglePanel codebook for both SA and NSA, Ericsson

Work plan was updated in [1].

Overall 15% completion reached.

RAN5#91-e:

Following tdocs were agreed or noted:

- R5-212067, Addition of new test case 6.3.2.1.4 2Rx FDD FR1 Single PMI with 32Tx Type1 - SinglePanel codebook for both SA and NSA, China Telecom

- R5-212068, Addition of new test case 6.3.3.1.4 4Rx FDD FR1 Single PMI with 32Tx Type1 - SinglePanel codebook for both SA and NSA, China Telecom

- R5-212078, Addition of applicability for new test case 6.3.2.1.4 and 6.3.3.1.4 in TS 38.521-4, China Telecom Corporation Ltd.

- R5-214098, Addition of FR1 normal PDSCH demodulation CA test case for 2CC, Qualcomm

- R5-213358, Addition of FR1 PDSCH Demodulation CA with power imbalance test case, Qualcomm

- R5-213825, Discussion paper on finalizing the NR PDSCH Demodulation CA test case structure, Qualcomm

Test case structure for NR CA PDSCH demod is decided, and work plan was updated accordingly.

Overall 18% completion reached.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

RAN5#89-e:

[1] R5-205915	WP UE Conformance Test Aspects - NR performance enhancement; Source: Qualcomm

[2] R5-206775	Addition of test case 5.2.2.2.4_1 2Rx TDD FR1 PDSCH Mapping Type A and LTE-NR coexistence performance - 4x2 MIMO with baseline receiver for both SA and NSA

[3] R5-206776	Applicability rules for section 5 CA Demodulation requirements

[4] R5-206777	Applicability rules for section 7 CA Demodulation requirements

[5] R5-205920	Introduction of new test case for FR2 CA PDSCH Demodulation

[6] R5-205917	Discussion paper on test case structure for CA PDSCH Demodulation test cases

RAN5#90-e:

[1] R5-211289, WP UE Conformance Test Aspects - NR performance requirement enhancement, Qualcomm

[2] R5-211050, Updating applicability in test case 5.2.2.2.4_1, Ericsson

[3] R5-211086, Adding new CSI test cases to annex F, Ericsson

[4] R5-211158, Addition of applicability new test case 6.3.2.1.3 in TS 38.521-4, China Telecom

[5] R5-211159, Addition of applicability new test case 6.3.3.1.3 in TS 38.521-4, China Telecom

[6] R5-211658, Addition of new test case 6.3.2.1.3 2Rx FDD FR1 Multiple PMI with 16Tx Type1 - SinglePanel codebook for both SA and NSA, China Telecom

[7] R5-211659, Addition of new test case 6.3.3.1.3 4Rx FDD FR1 Multiple PMI with 16Tx Type1 - SinglePanel codebook for both SA and NSA, China Telecom

[8] R5-211813, Adding new test case 6.3.2.2.3, 2Rx TDD FR1 Single PMI with 16Tx Type1 - SinglePanel codebook for both SA and NSA, Ericsson

[9] R5-211814, Adding new test case 6.3.3.2.3, 4Rx TDD FR1 Single PMI with 16Tx Type1 - SinglePanel codebook for both SA and NSA, Ericsson

[10] R5-211916, Adding new test case 6.3.2.2.4, 2Rx TDD FR1 Single PMI with 32Tx Type1 - SinglePanel codebook for both SA and NSA, Ericsson

[11] R5-211942, Test case structure updates for CA PDSCH Demodulation test cases, Qualcomm

RAN5#91-e:

[1] R5-212067, Addition of new test case 6.3.2.1.4 2Rx FDD FR1 Single PMI with 32Tx Type1 - SinglePanel codebook for both SA and NSA, China Telecom

[2] R5-212068, Addition of new test case 6.3.3.1.4 4Rx FDD FR1 Single PMI with 32Tx Type1 - SinglePanel codebook for both SA and NSA, China Telecom

[3] R5-212078, Addition of applicability for new test case 6.3.2.1.4 and 6.3.3.1.4 in TS 38.521-4, China Telecom Corporation Ltd.

[4] R5-214098, Addition of FR1 normal PDSCH demodulation CA test case for 2CC, Qualcomm

[5] R5-213358, Addition of FR1 PDSCH Demodulation CA with power imbalance test case, Qualcomm

[6] R5-213825, Discussion paper on finalizing the NR PDSCH Demodulation CA test case structure, Qualcomm

[7] R5-213360, WP UE Conformance Test Aspects - NR performance requirement enhancement, Qualcomm