3GPP TSG RAN WG5 Meeting #91-e	R5-212553

Electronic Meeting, May 17 – May 28, 2021

3GPP TSG RAN Meeting #92-e	RP-21xxxx

Electronic Meeting, June 14 – June 18, 2021

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: December 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 7% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#91-e (the details can be found in R5-212554):

- 7% overall completeness achieved

- For RF, 40 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-212555	Checklist - NR_Rel-16_CA_DC for RAN5#91-e, CMCC, BV

[2]	R5-212554	WP - NR_Rel-16_CA_DC after RAN5#91-e, CMCC

[3]	R5-212566	Way forward on how to bring contributions to "NR_CADC_NR_LTE_DC_R16-UEConTest“ WI and "NR_CADC_NR_LTE_DC_R17-UEConTest“ WI, CMCC, Huawei, Hisilicon, Ericsson, Qualcomm, Bureau Veritas

[4]	R5-212567	Discussion on how to handle the cross WI dependency between "NR_CADC_NR_LTE_DC_R16-UEConTest"and "NR_RF_FR1-UEConTest", CMCC, Huawei, Ericsson.

TS 38.508-1 CRs

[1]	R5-213964 	Correction of test frequencies for CA_n66(2A), Ericsson

[2]	R5-212702 	Introduction of principles for calculating test frequencies for NR Intra-band Contiguous CA for asymmetric bands in Annex C, Ericsson, Dish Network, Keysight Technologies

[3]	R5-212703	Correction of test frequencies for CA_n66B, Ericsson, Dish Network, Keysight Technologies

[4]	R5-212986	Introducing Rel-16 CA configuration CA_n28A-n41A to clause 4.3.1 Corporation, Huawei, HiSilicon

[5]	R5-213057	Introduction of test frequencies for CA_n48(2A), Ericsson, Dish Network

TS 38.508-2 CRs

[1]	R5-212568 	Corrections to Table A.4.3.2A.4.1-3 for NR Inter-band CA within FR1 and two bands, CMCC

[2]	R5-213965 	Addition of CA_n41C-n79A, CMCC

[3]	R5-213966 	Addition of A.4.3.2A.5 for capabilities for NR inter-band CA within FR2, ZTE Corporation

[4]	R5-213967 	Addition of A.4.3.2A.6 for capabilities for NR inter-band CA between FR1 and FR2, ZTE Corporation

[5]	R5-212830 	Correction of A.4.1 for UE implementation types for SA CA UE radio technologies, ZTE Corporation

[6]	R5-212831 	Correction of A.4.3.9 for additional capabilities for UE declared capability, ZTE Corporation

[7]	R5-213968 	Update of A.4.3.2A.2.1 for capabilities for NR intra-band contiguous CA within FR1, ZTE Corporation

[8]	R5-212834 	Update of A.4.3.2A.2.2 for capabilities for NR intra-band contiguous CA within FR2, ZTE Corporation

[9]	R5-212835 	Update of A.4.3.2A.3.1 for capabilities for NR intra-band non-contiguous CA within FR1, ZTE Corporation

[10]	R5-212836 	Update of A.4.3.2A.4.1 for capabilities for NR inter-band CA within FR1, ZTE Corporation

[11]	R5-212837 	Update of A.4.3.2B.1 for capabilities for NR-DC, ZTE Corporation

[12]	R5-212838 	Update of A.4.3.2B.2.3.8 for capabilities for EN-DC including FR2, ZTE Corporation

[13]	R5-212987 	Introducing Rel-16 CA configuration CA_n28A-n41A, Huawei, HiSilicon

[14]	R5-213969 	Introduction of CA_n48(2A), WE Certification Oy, DISH Network

TS 38.521-1 CRs

[1]	R5-212980	Updating test case general spurious emission for CA_n28A-n41A, Huawei, HiSilicon

[2]	R5-212981	Updating Spurious emission for UE co-existence for CA_n28A-n41A, Huawei, HiSilicon

[3]	R5-212983	Updating Transmitter power for CA requirements for CA_n28A-n41A, Huawei, HiSilicon

[4]	R5-213970	Updating test case REFSENS for CA for CA_n28A-n41A, Huawei, HiSilicon

[5]	R5-213971	Corrections to NR Rx CA cases, WE Certification Oy, DISH Network

[6]	R5-213972	Update of CA_n1A-n78C into 3DL CA TCs in 38.521-1, China Unicom

[7]	R5-214110	Update of R16 new CADC configurations into TS38.521-1 clause 5, China Unicom, WE Certification Oy, DISH Network, CMCC

TS 38.521-3 CRs

[1]	R5-213973 	Correction to Rel-16 EN-DC configuration DC_7A_n3A spurious emission test requirement, Nokia, Nokia Shanghai Bell

[2]	R5-214072 	Update of 6.5B.3.3.2 for Rel-16 combo DC_14A_n2A and DC_14A_n66A, QUALCOMM Europe Inc. - Italy

[3]	R5-213974 	Update for 6.5B.3.3.2 Spurious emission band UE co-existence for Rel 16 DC_66A_n2A, QUALCOMM Europe Inc. - Italy

[4]	R5-212531 	Update for 6.5B.3.3.2 Spurious emission band UE co-existence for Rel 16, QUALCOMM Europe Inc. - Italy

[5]	R5-214094 	Update of Applicability for Tx inter-band EN-DC including FR2 under R16 WI, CMCC, Huawei, Apple, Qualcomm, Keysight, Ericsson, Bureau Veritas

[6]	R5-212824 	Correction of 6.2B.1.2 for test of UE maximum output power for intra-band non-contiguous EN-DC, ZTE Corporation

[7]	R5-213975 	Update of 6.5B.3.3 for spurious emission for DC_2_n41, ZTE Corporation

[8]	R5-213976 	Correction for DC_7A-20A_n3A reference sensitivity test, Nokia, Nokia Shanghai Bell

[9]	R5-213046 	Correction to reference sensitivity for a few Rel-16 EN-DC combinations, Huawei, HiSilicon

[10]	R5-214095 	Update to EN-DC R16 common section, Bureau Veritas

TS 38.522 CRs

[1]	R5-214096 	Update of Applicability for Inter-band EN-DC Including FR2, CMCC, Huawei, Apple, Qualcomm, Keysight, Ericsson, Bureau Veritas

TS 38.905 CRs

[1]	R5-214073 	Spurious emission TP analysis for Rel-16 EN-DC configuration DC_14A_n2A, QUALCOMM Europe Inc. - Italy

[2]	R5-214074 	Spurious emission TP analysis for Rel-16 EN-DC configuration DC_14A_n66A, QUALCOMM Europe Inc. - Italy

[3]	R5-212982 	Addition of TP analysis for CA_n28A-n41A in Tx Spurious Emission cases, Huawei, HiSilicon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template