3GPP TSG RAN WG5#91e	R5-212604

# Electronic Meeting, 17th May- 28th May 2021

# Agenda item:	4.5.5.2

Source: 	CMCC

Title:	Discussion on Work Plan for TR 38.918

Document for:	Endorsement

# 1. Introduction

A RAN5 Study Item concerning 5G NR UE full stack testing for Network Slicing was approved at the RAN#91-e meeting in March 2021[1]. The objective of this Study Item is to define test procedures that will allow the full protocol stack testing and the service performance testing of a 5G NR UE supporting network slicing.

2. Background

A work plan proposal is included for 5G NR UE supporting network slicing. The categories for study have been based on a China Mobile discussion paper which proposed a way forward on network slicing testing in RAN5 at the RAN5 #90-e meeting [2]. These categories and corresponding proposals were discussed and summarized in [3].

The initial proposed study item work plan breakdown is as follows:

RAN5#91-e:

- Agree on Document Skeleton and Initial Baseline Text for 3GPP TR 38.918

- Agree on Document Work Plan

- Addition of initial text proposals for Test Configurations

RAN5#92-e:

- Agree on Test Configurations, Application Simulation and Statistical Analysis

- Review initial test procedures for 5G NR UR supporting network slicing (starting with URSP Configuration)

RAN5#93-e:

- Identify and complete test procedures for 5G NR UE supporting mapping application to network slicing

- Identify and complete test procedures for Service Performance with Network Slicing

- Agree on test system uncertainty and test tolerance

- Agree on conclusions in the study item

The work plan generated is attached to this discussion paper for review by the RAN5 at RAN5#91e

# 3. Proposal

Proposal: It is proposed to use the attached document as an initial version of a work plan for TR 38.918. This will enable RAN5 to start developing and tracking test procedures for 5G NR UE full stack testing for Network Slicing.

# 4. References

[1] RP-210371 - New SID: Study on 5G NR UE full stack testing for Network Slicing

[2] R5-211317 - New Study Item on 5G NR UE supporting Network Slicing Testing

[3] R5-211309 - New SID on 5G NR UE supporting Network Slicing Testing