3GPP TSG-RAN5 Meeting #91-e	R5-212780

# Electronic Meeting, 17th-28th May 2021

3GPP TSG RAN Meeting #92-e	RP-20xxxx

Electronic Meeting, June 14th- June 18th , 2021

## Status Report to TSG

Agenda item:			13.3.8

| WI / SI Name | Optimisations on UE radio capability signalling – NR/E-UTRA Aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | RACS-UEConTest |  |  |  |  |
| Unique ID | 880073 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210714 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 09/2021 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 50% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Taran Dhuppad |
|  | Company | Qualcomm |
|  | Email | Tdhuppad[at]qti.qualcomm.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

2.5.1	Agreements

The work plan was updated in [1]. The work plan shows current completion status for each RAN5 specification.

At RAN5#91-e, 3 NR Test Prose were added to TS 38.523-1 and agreed, 1 test function was added in TS 38.509 and TS 36.509, 1 NR PICS was introduced in TS 38.508-2 and EUTRA PICS was added to TS 36.523-2. 2 CR's were agreed to update the test environment in EUTRA in TS 36.508 and 1 CR for the same was agreed for TS38.508-1. 1 NR test case applicability was agreed in TS 38.523-2

A total of Qualcomm CDMA Technologies

contributions were agreed across NR and EUTRA.

Overall completion is 50% (+25%).

TS38.508-1

R5-213580	Updates to default contents of UECapabilityEnquiry message 	Qualcomm CDMA Technologies

TS 38.509

R5-213582 	Addition of test function Set UL Message - NR 	Qualcomm CDMA Technologies

TS 36.509

R5-212796	Addition of test function Set UL Message - EUTRA 	Qualcomm CDMA Technologies

TS 38.523-1

R5-213583	Addition of Rel-16 RACS RRC TC 8.1.5.9.1 	Qualcomm CDMA Technologies

R5-213584	Addition of Rel-16 RACS TC 9.1.9.5	 Qualcomm CDMA Technologies

R5-213585	Addition of Rel-16 RACS TC 9.1.9.1 	Qualcomm CDMA Technologies

TS 36.508

#### R5-213122	Updates to default contents of RRC messages for RACS Qualcomm CDMA Technologies

#### R5-213124	Updates to default contents of NAS messages for RACS	Qualcomm CDMA Technologies

TS 38.508-2

R5-213581	Addition of PICS for Test function for RACS Qualcomm CDMA Technologies

TS 36.523-2

#### R5-213587	Addition of PICS for Rel-16 RACS 	Qualcomm CDMA Technologies

TS 38.523-2

R5-213586	Addition of applicability for RACS test cases	 Qualcomm CDMA Technologies

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-212779	WP UE Conformance Test Aspects - Optimisations on UE radio capability signalling – NR/E-UTRA Aspects; Source: Qualcomm

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template