3GPP TSG-RAN WG5 #91-e meeting	R5-212657

Electronic Meeting, 17 – 28 May 2021

Agenda Item:	7.4.2

Source: 	Rapporteurs (Ericsson, CMCC, Qualcomm, Huawei, CATT)

Title: 	WP UE Conformance Test Aspects - 5G system with NR and LTE – Status after RAN5#91-e

Work item code:	5GS_NR_LTE-UEConTest

Document for:	Information

__________________________________________________________________________

# Introduction

At the RAN#76 meeting in June 2017 the Rel-15 RAN5 work item for UE Conformance Test Aspects – 5G system (5GS) with NR and LTE was approved [1].

The purpose of present document is to provide a workplan for the RAN5 work item on the conformance test cases for the core requirement introduced by the core and performance work items for 5GS with NR and LTE. The workplan is updated after each RAN5 meeting to give the status of the work item.

Section 2 gives an overview of delivery phases and targets versus NSA and SA options.

Section 3.1 gives an overview of the work item overall status.

Section 3.2 gives an overview of WI overall completeness vs NSA/SA options

Section 3.3 gives an overview of completed test cases for FR1 and FR2.

Section 3.4 gives an overview of TS completion vs FR1, FR2 and FR1+FR2.

Section 3.5 gives an overview of completion vs workplan sub-areas and delivery phases.

Section 3.6 list the detailed workplans per area.

Section 3.7 gives an overview of completed NR bands, NR CA, NR-DC and EN-DC configurations.

Section 4 describes the work item management.

Section 5 summarises test coverage analysis and the agreed assumptions used as base for the workplan.

Contents

1	Introduction	1

2	NSA and SA Delivery Phases and targets	3

2.1	Target dates	3

2.2	Content of delivery phases	3

3	Estimated Work item status	4

3.1	WI overall completeness	4

3.2	WI overall completeness vs NSA/SA options	4

3.3	Completed test cases for FR1, FR2 and FR1+FR2	4

3.4	TS completeness vs frequency ranges (FR1, FR2, FR1+FR2)	5

3.5	Status vs WP sub-areas	6

3.6	Detailed sub-area workplans	10

3.7	Status of NR bands, NR CA, NR-DC and EN-DC configurations	10

4	Work item management	11

5	Test coverage analysis and assumptions	13

6	References	13

# NSA and SA Delivery Phases and targets

## Target dates

Table 2.1-1 shows the delivery phase per option. Table 2.1-1 shows the targets for FR2 Measurement Uncertainty (MU) and Test Tolerances (TT),

The current target completion date of the work item was moved 6 months to Nov-21 at RAN5#91-e to give more time to complete remaining tets cases (mainly IMS and FR2 test cases).

Table 2-1: Targets for each deployment option and phase.

Table 2-2: Targets for FR2 Measurement Uncertainty (MU) and Test Tolerances (TT), source: R5-212377.

## Content of delivery phases

See R5-212660 [7] for an overview of content of next delivery phase per option. For details per work item sub-areas see the detailed workplans in section 3.4.

# Estimated Work item status

## WI overall completeness

The estimated overall completion of the work item is 87% (+1%).

## WI overall completeness vs NSA/SA options

The estimated completion per RAN-CN interface options and delivery phases is:

## Completed test cases for FR1, FR2 and FR1+FR2

Table 3.3-1 shows the number of completed 5GS test cases versus overall number of test cases for SA NR And EN-DC. Table 3.3-2 shows the number of completed SA NR test cases versus frequency ranges and Table 3.3-3 shows the number of completed EN-DC test cases versus frequency ranges. The tables also shows the remaining test cases for different areas. The areas with most not completed test cases are for FR2 and IMS.

Table 3.3-1: Overall number of test cases vs deployment options.

| Option | Number of test cases covering one or more of FR1, FR2 and FR1+FR2 |
| --- | --- |
| SA Option 2 (SA NR) | 1028 |
| NSA Option 3 (EN-DC) | 522 |

Table 3.3-2: Number of completed SA NR test cases vs overall number and frequency range.

| Frequency range | Number of completed vs overall number of test cases | Remaining type of test cases |
| --- | --- | --- |
| FR1 | 632 out of 704 (90%) | 1 RF Tx/Rx, 1 RRM, 3 RAN prot., 67 IMS prot. |
| FR2 | 318 out of 740 (43%) | 190 RF Tx/Rx, 2 RF Perf., 58 RRM, 97 RAN prot., 67 IMS prot. |
| FR1+FR2 | 26 out of 40 (65%) | 3 RRM, 11 RAN prot. |

Table 3.3-3: Number of completed EN-DC test cases vs overall number and frequency ranges.

| Frequency range | Number of completed vs overall number of test cases | Remaining type of test cases |
| --- | --- | --- |
| FR1 | 355 out of 384 (92%) | 25 RF Tx/Rx, 4 RAN prot. |
| FR2 | 167 out of 276 (61%) | 59 RF Tx/Rx, 2 RF Perf., 44 RRM, 4 RAN prot. |
| FR1+FR2 | 6 out of 12 (50%) | 1 RF Tx/Rx, 1 RRM, 4 RAN prot. |

The number of completed 5GS test cases per option, areas and frequency range are shown in the tables below:

## TS completeness vs frequency ranges (FR1, FR2, FR1+FR2)

The estimated completion for the technical specifications versus testing areas and frequency ranges are shown in the table 3.4-1. For test cases testing configurations involving both FR1 and FR2 are denoted as "FR1+FR2" in the table.

Table 3.4-1: TS completion versus testing area and frequency ranges FR1, FR2 and FR1+FR2.

## Status vs WP sub-areas

The workplan is divided into a set of sub-areas. The overall completion for each workplan sub-area and delivery phase is shown in Table 3.3-1 for SA NR (Option 2) and in Table 3.3-2 for EN-DC (Option 3). The workplan sub-areas and the responsible person/company are listed in the table 3.3-3. For each sub-area a detailed workplan in EXCEL is provided. See clause 3.6 for list of detailed sub-area workplans attached to this version of the workplan.

Table 3.3-1:	NR SA (Option 2) completion versus workplan sub-areas and delivery phases.

Table 3.3-2:	EN-DC (Option 3) completion versus workplan sub-areas and delivery phases.

Table 3.3-3:	Workplan sub-areas scope and responsibilities

| WP sub-area label (WP EXCEL file name) | Title | Description / Scope | WP responsible | TS responsible (New TSs/TRs) |
| --- | --- | --- | --- | --- |
| Common Test Env | 5GS Common Test Environment (TS 38.508-1 and TS 36.508) | This workplan section covers tasks for all SA and NSA options. NR aspects for SA (Stand-Alone) will be part of TS 38.508-1, while LTE aspects of NSA (Non Stand-Alone) will also impact TS 36.508. | Bo Jönsson, Ericsson | TS 38.508-1: Bo Jönsson, Ericsson |
| Common ICS | Common Implementation Conformance Statement (ICS, TS 38.508-2) | This workplan section covers tasks for all SA and NSA options for any Implementation Conformance Statement (ICS) needed for all types of 5GS conformance test cases. | Abdul Rasheed Mohammed, Motorola Mobility | TS 38.508-2: Abdul Rasheed Mohammed, Motorola Mobility |
| UE Test Functions | 5GS UE test functions (TS 38.509 and TS 36.509) | This workplan section covers UE test functions for all SA and NSA options. | Stoyan Baev, Samsung | TS 38.509: Ramakrishnan Thiruvathirai, Rohde & Schwarz |
| RF Tx Rx Range 1 | NR Transmitter and Receiver Test Cases – SA Range 1 (TS 38.521-1, TS 38.522) | This part of the workplan covers NR transmitter and receiver test cases for SA range 1 (sub-6 GHz, TS 38.521-1) | Chunying Gu, Huawei | TS 38.521-1: Yu Shi, China Unicom TS 38.522: Dan Song, China Mobile |
| RF Tx Rx Range 2 | NR Transmitter and Receiver Test Cases – SA Range 2 (38.521-2, TS 38.522) | This part of the workplan covers NR transmitter and receiver test cases for Standalone range 2 (mmWave, TS 38.521-2). | Chunying Gu, Huawei | TS 38.521-2: Yufeng Zhang, CATR TS 38.522: Dan Song, China Mobile |
| RF Tx Rx Iw Range 1 and 2 | NR Transmitter and Receiver Test Cases – Range 1 and Range 2 Interworking operation with other radios (TS 38.521-3, TS 38.522) | This part of the workplan covers NR Transmitter and Receiver Test Cases – Range 1 and Range 2 Interworking operation with other radios (TS 38.521-3) | Kevin Wang, Qualcomm | TS 38.521-3: Kevin Wang, Qualcomm TS 38.522: Dan Song, China Mobile |
| RF Perf | NR Demodulation and CSI Performance Test Cases (TS 38.521-4, TS 38.522) | This part of the workplan covers demodulation and CSI performance test cases for: SA and NSA; NR range 1, NR range 2; interworking between NR range 1 and NR range 2; and interworking between NR and E_UTRA. | Vijay Balasubramanian, , Qualcomm | TS 38.521-4: Balasubramanian, Vijay, Qualcomm UK TS 38.522: Dan Song, China Mobile |
| RRM | 5GS RRM Test Cases (TS 38.533, TS 38.522) | This part of the workplan covers RRM test cases for SA and NSA. | Adrian Cardalda-Garcia, Rohde & Schwarz | TS 38.533: Adrian Cardalda-Garcia, Rohde & Schwarz TS 38.522: Dan Song, China Mobile |
| TR 38.903 | TR 38.903 - NR; Derivation of test tolerances and measurement uncertainty for User Equipment (UE) conformance test cases | This workplan section covers documentation of the test tolerances and measurement uncertainty for UE conformance test cases. This also includes NR OTA Measurement Uncertainty (MU) and Test Tolerances (TT). Note! Content related to specific test cases (this is handled as part of the workplan item for the test case in the TS 38.521-1, TS 38.521-2, TS 38.521-3 and TS 38.533 section of the workplan) | Ronald Borsato, AT&T | TR 38.903: Chunying Gu, Huawei |
| TR 38.905 | TR 38.905 - NR; Derivation of test points for radio transmission and reception User Equipment (UE) conformance test cases | This workplan section covers the content of TR 36.906 with the exception of: - Content related to specific test cases (this is handled as part of the workplan item for the test case in the TS 38.521-x and -y section of the workplan) | Mats Johansson, Ericsson | TR 38.905: Mats Johansson, Ericsson |
| Protocol Idle Mode | Idle Mode Protocol Test Cases (TS 38.523-1, TS 38.523-2) | This workplan section covers the Idle mode protocol test cases for all SA option 2 and NSA options 4 and 7. | Yogesh Tugnawat, Qualcomm | TS 38.523-1: Stoyan Baev, Samsung TS 38.523-2: Bharadwaj Cheruvu, Qualcomm |
| Protocol L2 | Layer 2 Protocol Test Cases (TS 38.523-1, TS 38.523-2) | This workplan section covers the layer 2 protocol test cases for MAC, RLC, PDCP and SDAP for all SA and NSA options. | Abdul Rasheed, Mohammed, Motorola Mobility |  |
| Protocol RRC | RRC Protocol Test Cases (TS 38.523-1, TS 38.523-2) | This workplan section covers the RRC protocol test cases for all SA and NSA options. | Yogesh Tugnawat, Qualcomm |  |
| Protocol Multilayer and Services | Multilayer and Services Protocol Test Cases (TS 38.523-1, TS 38.523-2) | This workplan section covers the multilayer and service protocol test cases for all SA and NSA options. | Eniko.Sokondar , MediaTek |  |
| Protocol EPC Option 3 | EPC Protocol Test Cases for Option 3 (TS 38.523-1, TS 38.523-2) | This workplan section covers the EPC protocol test cases for NSA option 3. | Calle Hagenfeldt, Ericsson |  |
| Protocol 5GC | 5GC Protocol Test Cases (TS 38.523-1, TS 38.523-2) | This workplan section covers the 5GC protocol test cases for SA option 2 and 5 and NSA options 4 and 7. | Xiaozhong Chen, CATT |  |
| Protocol IMS 5GS | IMS 5GS Protocol Test Cases (TS 34.229-5, TS 34.229-2) | This workplan section covers IMS over 5GS protocol test cases. | Hans Rohnert, Rohde & Schwarz | - |
| Protocol Test Models | 5GS Protocol Test Models (TS 38.523-3, TS 36.523-3, TS 34.229-3, TS 37.571-4) | This workplan section covers the specification of the 5GS Test Models to be used for the implementation of the 5GS protocol test cases in TTCN-3. This workplan section covers all SA and NSA options, including also IMS & positioning aspects. This workplan section does not cover the TTCN-3 development plans of 5GS protocol test cases. | Olivier Genoud, MCC TF160 | TS 38.523-3: Olivier Genoud, MCC TF160 |
| Positioning | 5GS Positioning test cases (TS 37.571-x) | This workplan section covers new 5GS positioning test cases to be specified in the 37.571 series of test specifications. | Adrian Cardalda-Garcia, Rohde & Schwarz | - |

## Detailed sub-area workplans

The detailed sub-area workplans attached to this version of the workplan are:

- 5GS WP completed test cases v14.0

- 5GS WP Common Test Environment v14.0 (TS 38.508-1)

- 5GS WP Common ICS v13.0 (TS 38.508-2)

- 5GS WP Positioning v12.0 (TS 37.571-x)

- 5GS WP Protocol Idle Mode v14.0 (TS 38.523-1)

- 5GS WP Protocol EPC Option 3 v3.0 (TS 38.523-1)

- 5GS WP Protocol 5GC v14.0 (TS 38.523-1)

- 5GS WP Protocol Multilayer and Services v14.0 (TS 38.523-1)

- 5GS WP Protocol IMS 5GS v14.0 (TS 34.229-5)

- 5GS WP Protocol L2 v14.0 (TS 38.523-1)

- 5GS WP Protocol RRC v14.0 (TS 38.523-1)

- 5GS WP Protocol Test Models v14.0 (TS 38.523-3, TS 36.523-3, TS 34.229-3, TS 37.571-4)

- 5GS WP RF Rx Tx FR1 v14.0 (TS 38.521-1)

- 5GS WP RF Rx Tx FR2 v14.0 (TS 38.521-2)

- 5GS WP RF Rx Tx Iw FR1 and FR2 v14.0 (TS 38.521-3)

- 5GS WP RF Performance v14.3 (TS 38.521-4)

- 5GS WP RRM v14.0 TS 38.533)

- 5GS WP TR 38.903 v14.0

- 5GS WP TR 38.905 v6.0

- 5GS WP UE Test Functions v8.0 (TS 38.509)

## Status of NR bands, NR CA, NR-DC and EN-DC configurations

The current status of completed NR bands, NR CA, NR-DC and EN-DC configurations is:

- 27 (+3) NR bands

- 5 (+/-0) NR CA configuration completed

- 6 (+/-0) NR-DC configurations completed

- 177 (+4) EN-DC configurations completed

The current company assignment status of NR bands, NR CA, NR-DC and EN-DC configurations is:

- NR bands: 28 (+1) out of 36 Rel-15 bands assigned

- NR CA: 	17 (+1) out of 226 NR CA configurations assigned

- NR DC: 	6 out of 45 NR DC configurations assigned

- EN-DC: 	388(+4) out of 1141 EN-DC configurations assigned

For details see the attached detailed workplan in:

- 5GS WP NR bands CA and DC configs v14.0

# Work item management

The purpose of this clause is to describe the roles and responsibilities for the management of the RAN5 Rel-15 5GS work item. Table 6-1 lists the co-rapporteur’s responsibilities. For workplan sub-areas and the responsibility see section 3.

Table 6-1: RAN5 Rel-15 5G-NR work item management roles and responsibilities.

| Role | Responsibilities and Areas |  | Responsible |
| --- | --- | --- | --- |
| Overall work item responsible | - Overall co-ordination of the work item and the workplan - After each RAN5 meeting; - compile and summarize the workplan including overall status per delivery/phase, NR band and LTE-NR DC combinations; and - compile a status report to TSG |  | Co-rapporteur: Mattisson, Leif (Ericsson) leif.mattisson@ericsson.com |
| Requirement / Core WI(s) area responsible | - Track and report status of core WG progress for the requirement area - Contribute/Co-ordinate requirements area in the workplan together with Workplan sub-areas responsible | RF, Performance and RRM aspects of NR (perf WI 750267 and RAN4 part of core WI 750167) | Co-rapporteur: Song, Dan (CMCC) songdan@chinamobile.com |
|  |  | RAN protocol aspects of NR (protocol part of core WI 750167) | Co-rapporteur: Tugnawat, Yogesh (Qualcomm) yogesht@qti.qualcomm.com |
|  |  | RAN protocol aspects of LTE connectivity to 5G-CN (core WI 750172) | Co-rapporteur: Chunying, Gu (Huawei) guchunying@huawei.com |
|  |  | CT1 protocol aspects of 5G System - Phase 1 (core WI 780008) | Co-rapporteur: Chen, Xiaozhong (CATT) chenxiaozhong@catt.cn |
| Workplan sub-area responsible | - Co-ordinate and maintain workplan items in the workplan within a defined sub-area (e.g. Layer 2 protocol, RRC etc) - After each RAN5 meeting provide status inputs to the workplan for the workplan sub-area to the Requirement/Core WI(s) area responsible and the Overall work item rapporteur | Sub-areas and sub-areas responsible persons will be defined in the RAN5 5G-NR workplan. The responsible for this may be same as the Requirement / Core WI(s) area responsible, but could for certain areas be additional RAN5 resources. |  |
| TS/TR rapporteur | - Create the TS/TR skeleton - After each RAN5 meeting implement agreed pseudo CRs into the TS/TR - Contribute/Co-ordinate TS/TR aspects in the workplan | TS/TR rapporteurs are defined in the RAN5 5G-NR work item description. |  |

# Test coverage analysis and assumptions

The test coverage analysis will be part of each sub-area detailed workplan. See section 4 for the list of sub-area workplan.

The following RAN-CN interface options are considered:

- Single connectivity options:

  - Option 2: NR connected to 5G-CN (TR 38.801 section 7.1)

  - Option 5: E-UTRA connected to 5G-CN (TR 38.801 section 7.1)

- Dual Connectivity options:

  - Option 3/3a/3x: E-UTRA-NR DC via EPC where the E-UTRA is the master (TR 38.801 section 10.1.2);

  - Option 7/7a/7x: E-UTRA-NR DC via 5G-CN where the E-UTRA is the master (TR 38.801 section 10.1.4);

  - Option 4/4A: NR-E-UTRA DC via 5G-CN where the NR is the master (TR 38.801 section 10.1.3).

Following assumptions have been used as base for this workplan:

- Progress tracking:
The workplan needs to track progress for each RAN-CN interface option individually

  - and for each NSA option (options 3, 4 and 7):

    - for each NSA Phase

    - for each dual connectivity NR/NR CA and LTE/LTE CA band combination (option 3, 4 and 7)

  - and for each SA option (options 2 and 5):

    - for each SA Phase

    - for each NR band

    - for each NR CA band combination/configuration

# References

- RP-171154	New Work Item Proposal: UE Conformance Test Aspects – 5G system with -NR and LTE; Supporting companies: Anritsu, AT&T, Blackberry, Bureau Veritas, CATR, CATT, China Unicom, CMCC, DISH Network, ECIT, Ericsson, Huawei, Intel, KDDI, Keysight, KTL, Lenovo, LGE, Mediatek, Motorola Mobility, MTCC, Nokia, NTT DOCOMO, INC, Orange, PCTEST Engineering Lab, Qualcomm, Rohde & Schwarz, Samsung, SGS Wireless, Sierra Wireless, SkyTL, Sony Mobile Communications, Spirent Communications, Sporton, Sprint, Tech Mahindra Ltd, Telecom Italia, Verizon, Vodafone, ZTE (RAN5#76)

- RP-171897	Revised WID on: UE Conformance Test Aspects – 5G system with NR and LTE (RAN#77)

- RP-180418	Revised WID on: UE Conformance Test Aspects – 5G system with NR and LTE (RAN#79)

- RP-181206	Revised WID on: UE Conformance Test Aspects – 5G system with NR and LTE (RAN#80)

- RP-192123	Revised WID on: UE Conformance Test Aspects – 5G system with NR and LTE (RAN#85)

- RP-192123	Revised WID on: UE Conformance Test Aspects – 5G system with NR and LTE (RAN#86)

- R5-212660	Update of RAN5 5G NR phases and target update RAN5#91-e

- RP-210423	Revised WID on: UE Conformance Test Aspects – 5G system with NR and LTE (RAN#91-e)

- RP-211228	Revised WID on: UE Conformance Test Aspects – 5G system with NR and LTE (RAN#92-e)