## Slide 1: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#93-e (Nov-21) EN-DC (Option 3)
Progress
  52 CRs agreed at RAN5#923-e to update various clauses in TS 38.521-3
  16 CR were agreed to update TP analysis in TS 38.905
  Total of 122 TCs (+6) completed in TS 38.521-3 as of RAN5#93-e.
    - Includes 105 EN-DC FR1 tests + 15 EN-DC FR2 tests
  Remaining test cases moved to RAN5#93-e target completion.
Open issues for RAN5 attention at RAN5#93-e
  EN-DC FR2 test progress dependent on MU/TT analysis completion and other open items impacting SA FR2 tests.

## Slide 2: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#93-e (Nov-21) EN-DC (Option 4)
Progress
  Total of 15 TCs (+0) completed in TS 38.521-3 as of RAN5#93-e
  Remaining test cases (8) moved to RAN5#94-e target completion.
Open issues for RAN5 attention
  None