3GPP TSG-RAN WG5 Meeting #93-e	R5-217057

Electronic Meeting, 8th Nov – 19th Nov 2021

3GPP TSG RAN meeting #94-e									RP-21xxxx

Electronic Meeting, 6th – 17th Dec 2021

Status Report to TSG

Agenda item:			13.5.8

| WI / SI Name | UE Conformance Test Aspects for 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 29% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuchun Wu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | wuyuchun@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Work plan:

-	The Work plan is updated in [1].

Common test environment:

-	Default configuration of DCI for scheduling SL communication and SCIs are added in [2];

-	Default power level setting and signal level maximum uncertainty for NR sidelink SIG test are added in [3];

-	Default configuration of SIB12 is updated in [4];

-	Default configuration of several RRC IEs are updated in [5];

-	Default configuration of V2X layer messages are added in [6]-[27];

-	Reference specs related to V2X test is updated in [28].

-	Test frequencies for V2X signaling test is updated in [29]

Implementation Conformance Statement:

-	The PICS for V2X communication is added in [30].

RF Testing:

-	Common aspects for V2X RF test is updated in [31]-[33].

-	New RF test cases are added in [34]-[47]. Corresponding TP analysis is given in [48]-[49].

SIG Testing:

-	New SIG test cases are added in [50]-[63]. Corresponding applicability is given in [64].

-	Test model, test methods and PIXIT for V2X SIG test are added in [65].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General papers

[1] R5-217058	WP UE Conformance Test Aspects - Rel-16 NR V2X_V6.0			Huawei, Hisilicon

38.508-1

[2] R5-217878	Addition of default configuration of DCI and SCI for NR SL test			Huawei, Hisilicon

[3] R5-217879	Addition of power level setting for NR SL test						Huawei, Hisilicon

[4] R5-217877	Correction to default configuration of SIB12						Huawei, Hisilicon

[5] R5-217766	Correction to NR V2X default configuration						Huawei, Hisilicon

[6] R5-217025	Correction to DIRECT LINK ESTABLISHMENT REQUEST msg			Huawei, Hisilicon

[7] R5-217026	Correction to DIRECT LINK ESTABLISHMENT ACCEPT msg			Huawei, Hisilicon

[8] R5-217027	Correction to DIRECT LINK MODIFICATION REQUEST msg			Huawei, Hisilicon

[9] R5-217028	Correction to DIRECT LINK MODIFICATION ACCEPT msg			Huawei, Hisilicon

[10] R5-217029	Correction to DIRECT LINK RELEASE REQUEST msg				Huawei, Hisilicon

[11] R5-217030	Correction to DIRECT LINK RELEASE ACCEPT msg				Huawei, Hisilicon

[12] R5-217880	Correction to DIRECT LINK KEEPALIVE REQUEST msg				Huawei, Hisilicon

[13] R5-217032	Correction to DIRECT LINK KEEPALIVE RESPONSE msg			Huawei, Hisilicon

[14] R5-217881	Correction to DIRECT LINK AUTHENTICATION REQUEST msg		Huawei, Hisilicon

[15] R5-217882	Correction to DIRECT LINK AUTHENTICATION RESPONSE msg		Huawei, Hisilicon

[16] R5-217035	Correction to DIRECT LINK AUTHENTICATION REJECT msg			Huawei, Hisilicon

[17] R5-217883	Correction to DIRECT LINK SECURITY MODE COMMAND msg		Huawei, Hisilicon

[18] R5-217884	Correction to DIRECT LINK SECURITY MODE COMPLETE msg		Huawei, Hisilicon

[19] R5-217038	Correction to DIRECT LINK SECURITY MODE REJECT msg			Huawei, Hisilicon

[20] R5-217039	Correction to DIRECT LINK REKEYING REQUEST msg				Huawei, Hisilicon

[21] R5-217040	Correction to DIRECT LINK REKEYING RESPONSE msg			Huawei, Hisilicon

[22] R5-217885	Correction to DIRECT LINK IDENTIFIER UPDATE REQUEST msg		Huawei, Hisilicon

[23] R5-217886	Correction to DIRECT LINK IDENTIFIER UPDATE ACCEPT msg		Huawei, Hisilicon

[24] R5-217887	Correction to DIRECT LINK IDENTIFIER UPDATE ACK msg			Huawei, Hisilicon

[25] R5-217044	Correction to DIRECT LINK IDENTIFIER UPDATE REJECT msg		Huawei, Hisilicon

[26] R5-217045	Correction to DIRECT LINK MODIFICATION REJECT msg			Huawei, Hisilicon

[27] R5-217888	Correction to DIRECT LINK ESTABLISHMENT REJECT				Huawei, Hisilicon

[28] R5-217024	Add Reference file										Huawei, Hisilicon

[29] R5-217390	Update to SIG test frequencies for V2X						Huawei, Hisilicon

38.508-2

[30] R5-217889	Addition of NR V2X Capability								Huawei, Hisilicon

38.521-1/2/3

[31] R5-217609	Correction to 5G V2X RF tests					     Bureau Veritas, Huawei, HiSilicon

[32] R5-217608	Update to 5G V2X RMCs						     Bureau Veritas, Huawei, HiSilicon

[33] R5-217610	Correction to 5G V2X common sections			     Bureau Veritas, Huawei, HiSilicon

[34] R5-217382	Addition of 6.2E.1.1 MOP for intra-band contiguous V2X operation		Huawei, Hisilicon

[35] R5-217383	Addition of 6.2E.1.2 MOP for intra-band non-contiguous V2X operation	Huawei, Hisilicon

[36] R5-217384	Addition of 6.2E.1.3.1 MOP for inter-band E-UTRA Uu and NR Sidelink operation

Huawei, Hisilicon

[37] R5-217385	Addition of 6.2E.1.3.2 MOP for inter-band NR Uu and E-UTRA V2X Sidelink operation

Huawei, Hisilicon

[38] R5-217386	Addition of 6.2E.2.1 MPR for intra-band V2X operation				Huawei, Hisilicon

[39] R5-217387	Addition of 6.2E.2.2.1 MPR for inter-band E-UTRA Uu and NR Sidelink operation

Huawei, Hisilicon

[40] R5-217388	Addition of 6.2E.2.2.2 MPR for inter-band NR Uu and E-UTRA V2X Sidelink operation

Huawei, Hisilicon

[41] R5-217389	Addition of 6.3E Output power dynamics for V2X					Huawei, Hisilicon

[42] R5-218302	Addition of new test case 6.4E.2.4.2 In-band emissions for V2X / con-current operation

MTCC, KTL

[43] R5-218303	Addition of new test case 6.4E.2.5.1 EVM equalizer spectrum flatness for V2X / non-concurrent operation

MTCC, KTL

[44] R5-218304	Addition of new test case 6.4E.2.5.1D EVM equalizer spectrum flatness for V2X / non-concurrent operation / SL-MIMO

MTCC, KTL

[45] R5-218305	Addition of new test case 6.4E.2.5.2 EVM equalizer spectrum flatness for V2X / con-current operation

MTCC, KTL

[46] R5-218300	Update to test case 6.4E.2.4.1 In-band emissions for V2X / non-concurrent operation

MTCC, KTL

[47] R5-218301	Update to test case 6.4E.2.4.1D In-band emissions for V2X / non-concurrent operation / SL-MIMO

MTCC, KTL

38.905

[48] R5-217604	Addition of TP analysis of V2X MOP 6.2E.1.x					Huawei, HiSilicon

[49] R5-218306	Addition of TP analysis of V2X MPR 6.2E.2.x					Huawei, HiSilicon

38.523-1/2/3

[50] R5-217894	Addition of NR V2X test case 12.1.1.2							TDIA, CATT

[51] R5-217999	Addition of new CVX TC 12.1.3.1-PC5-only operation / Measurement configuration and reporting via PC5 RRC / PSBCH-RSRP measurement configuration					TDIA, CATT

[52] R5-217891	Addition of NR V2X test case 12.1.3.2							TDIA, CATT

[53] R5-218007	Addition of NR V2X TC 12.1.3.3								TDIA, CATT

[54] R5-218000	Addition of new CVX TC 12.1.5.1-PC5-only operation / Sidelink CSI reporting / Configuration

TDIA, CATT

[55] R5-218001	Addition of new CVX TC 12.1.5.2- PC5-only operation / Sidelink CSI reporting / Reporting

TDIA, CATT

[56] R5-217892	Addition of NR V2X test case 12.2.3.2							TDIA, CATT

[57] R5-218002	Addition of new CVX TC 12.2.4.1-Inter-carrier concurrent operation / Sidelink Reconfiguration via Uu RRC / SL DRB management / transmission side							TDIA, CATT

[58] R5-218003	Addition of new CVX TC 12.2.5.3-Inter-carrier concurrent operation / Measurement configuration and reporting via PC5 RRC / PSBCH-RSRP measurement reporting / Periodical reporting

TDIA, CATT

[59] R5-218004	Addition of NR V2X TC 12.2.6.1								TDIA, CATT

[60] R5-218005	Addition of NR V2X TC 12.2.7.1								TDIA, CATT

[61] R5-218006	Addition of NR V2X TC 12.2.8.2								TDIA, CATT

[62] R5-217890	Addition of NR V2X TC 13.1.1-V2X policy delivery					Huawei, HiSilicon

[63] R5-217893	Addition of NR V2X test case 13.2.5							TDIA, CATT

[64] R5-217895	Addition of NR V2X TC applicability					Huawei, Hisilicon, TDIA, CATT

[65] R5-217896	5G V2X: Initial Test Model								MCC TF160

.

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template