3GPP TSG-RAN5 Meeting #93-e	R5-217407

Electronic Meeting, 8th - 19th Nov 2021

3GPP TSG RAN meeting #94e										RP-21xxxx

Electronic Meeting, Dec. 6-17, 2021

Status Report to TSG

Agenda item:			13.5.19

| WI / SI Name | UE Conformance Test Aspects - Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_L1enh_URLLC-UEConTest |  |  |  |  |
| Unique ID | 900054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202566 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 63% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated based on RAN5#93 output as [1].

Demod

Test cases are specified for CQI reporting with table 3 [2, 7~12, 14]. Some maintenance CRs are agreed for PDSCH demodulation test cases [4~6].

Statistical testing description is added in Annex G for 0.001% BLER and 1% BLER test cases [13]. Whether to adopt minimum test samples needs further study for 1% BLER testing.

SIG

Default configuration of DCI 0_2 is added to TS 38.508-1 [3].

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General documents

[1]	R5-217406	WP - NR URLLC	Huawei, HiSilicon

38.508-1 documents

[2]	R5-218414	Update to demod parameter CSI-RS-ResourceMapping to add 1Tx condition	Huawei, HiSilicon

[3]	R5-217379	Addition of default DCI_0_2 for URLLC	Huawei, HiSilicon

38.521-4 documents

[4]	R5-218357	Update of URLLC demodulation Test Cases	Sporton

[5]	R5-218358	Updating 5.2.x.y.5 PDSCH with 1e-5 BLER	Huawei, HiSilicon, Apple Italia S.R.L.,Ericsson

[6]	R5-217370	Updating 5.2.x.y.7 PDSCH with UE processing capability 2	Huawei, HiSilicon

[7]	R5-218359	Addition of 6.2.2.1.1.2 URLLC 2RX FDD CQI reporting test case	Huawei, HiSilicon

[8]	R5-218467	Addition of 6.2.2.2.1.2 URLLC 2RX TDD CQI reporting test case	Huawei, HiSilicon

[9]	R5-218468	Addition of 6.2.3.1.1.2 URLLC 4RX FDD CQI reporting test case	Huawei, HiSilicon

[10]	R5-218469	Addition of 6.2.3.2.1.2 URLLC 4RX TDD CQI reporting test case	Huawei, HiSilicon

[11]	R5-217377	Update to applicability of optional features for URLLC test cases	Huawei, HiSilicon, Bureau Veritas

[12]	R5-217375	Update to Annex F for URLLC test cases	Huawei, HiSilicon

[13]	R5-218360	Addition of statistical testing limit for URLLC test cases in Annex G	Huawei, HiSilicon

[14]	R5-217378	Update to URLLC RMC for demodulation testing in Annex A	Huawei, HiSilicon, Bureau Veritas

38.522 documents

[15]	R5-217381	Addition of test applicability for URLLC test cases	Huawei, HiSilicon, Bureau Veritas

[16]	R5-217407	SR - NU URLLC	Huawei, HiSilicon

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template