3GPP TSG-RAN5 Meeting #93-e	R5-217448

# Electronic Meeting, 8th November 2021 – 19th November 2021

3GPP TSG RAN Meeting #94-e	RP-21xxxx

Electronic Meeting, 6th December – 17th December, 2021

## Status Report to TSG

Agenda item:			13.3.3

| WI / SI Name | UE Conformance Test Aspects - Even further enhanced MTC for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_eMTC4-UEConTest |  |  |  |  |
| Unique ID | 860032 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2021 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Calle Hagenfeldt |
|  | Company | Ericsson |
|  | Email | calle[dot]hagenfeldt[at]ericsson[dot]com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#93-e the Work Plan was updated in [1].

There were 16 CRs agreed in [2] to [17]. See section 3 for complete list of contributions.

Overall completion is increased by 20% to 100%.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-217447	WP UE Conformance Test Aspects - Even further enhanced MTC for LTE; Source: Ericsson

CRs TS 36.521-1:

[2] R5-217119	Test case 6.2.4EC and 6.6.3EC.3 updated with subPRB allocation; Source: Ericsson

[3] R5-217120	Test case 6.2.4EA, 6.6.2.2EA and 6.6.3EA.3 updated with NS values for subPRB allocation; Source: Ericsson

CRs TS 36.523-1:

[4] R5-217868	Addition of new TC 7.1.3.23 Enhanced Coverage / DL Fexible starting PRB; Source: Ericsson

[5] R5-217869	Addition of new TC 7.1.4.42 Enhanced Coverage / UL Fexible starting PRB; Source: Ericsson

CRs TS 36.521-2:

[6] R5-217870	Addition of applicability for new eMTC4 test cases; Source: Ericsson

CRs TS 36.905:

[7] R5-217147	Test point analysis for cat M1 A-MPR with subPRB allocation; Source: Ericsson

[8] R5-217148	Test point analysis for cat M2 A-MPR with subPRB allocation; Source: Ericsson

CRs TS 37.571-1:

[9] R5-218283	Add OTDOA feMTC test case 9.4.13; Source: ROHDE & SCHWARZ, Ericsson

[10] R5-218284	Add OTDOA feMTC test case 9.4.14; Source: ROHDE & SCHWARZ, Ericsson

[11] R5-218285	Add OTDOA feMTC test case 9.4.15; Source: ROHDE & SCHWARZ, Ericsson

[12] R5-218286	Add OTDOA feMTC test case 9.4.16; Source: ROHDE & SCHWARZ, Ericsson

[13] R5-218287	Add OTDOA feMTC test case 9.4.17; Source: ROHDE & SCHWARZ, Ericsson

[14] R5-218288	Add OTDOA feMTC test case 9.4.18; Source: ROHDE & SCHWARZ, Ericsson

[15] R5-218289	OTDOA feMTC test cases - Annexes; Source: ROHDE & SCHWARZ, Ericsson

CRs TS 37.571-3:

[16] R5-218290	Add applicability for OTDOA feMTC; Source: ROHDE & SCHWARZ, Ericsson

CRs TS 37.571-5:

[17] R5-218291	Add assistance data for OTDOA feMTC; Source: ROHDE & SCHWARZ, Ericsson

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template