3GPP TSG-RAN WG5 Meeting #94-e	R5-217057

Electronic Meeting, 8th Nov – 19th Nov 2021

3GPP TSG RAN meeting #95-e									RP-21xxxx

Electronic Meeting, March 17-23, 2022

Status Report to TSG

Agenda item:			13.5.8

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 41% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Work plan:

-	The Work plan is updated in [83].

Common test environment:

-	Reference configurations for NR sidelink RRM testing are added in [1];

-	Connection diagrams for NR sidelink testing are added in [2];

-	Reference configuration of SIB12 and pre-configuration are updated in [54] and [3], respectively;

-	GNSS reference configuration for sidelink testing is updated in [4];

-	Reference configuration for AT command is added in [42];

-	Generic procedures for NR sidelink test is updated in [43];

-	Test procedures for NR sidelink test are added or updated in [44]-[46];

-	Reference configuration for PC5 RRC message are updated in [47]-[53];

-	Reference configuration for sidelink IEs are updated in [55] and [56];

-	Reference configuration of V2X layer messages and IEs are added in [57]-[64];

-	Test loop function and test protocol messages for NR sidelink are updated in [66] and [67];

-	Test frequencies for V2X signaling test is updated in [65]

RF Testing:

-	Several RF test cases are added or updated in [5]-[15]. Corresponding TP analysis and applicability are given in [41] and [16], respectively.

RRM Testing:

-	Band grouping, reference measurement channels, side conditions for NR sidelink RRM testing are added in [17], [37] and [38], respectively.

-	NR sidelink RRM test cases and corresponding minimum requirements are added in [18]-[36]. Corresponding cell mapping is given in [39].

-	Pass/Fail limit for CBR test case is added in [40].

SIG Testing:

-	Some SIG test cases are added or updated in [68]-[77]. Corresponding applicability is given in [78] and [79].

-	Test model for NR sidelink SIG test are added in [82] and [83].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-220725		Addition of default configuration for NR SL RRM test		Huawei,Hisilicon

[2]	R5-220788		Addition of V2X connection diagram					Huawei,Hisilicon

[3]	R5-221815		Update to NR sidelink preconfiguration				Huawei,Hisilicon

[4]	R5-221816		Update to GNSS configuration for NR sidelink			Huawei,Hisilicon

[5]	R5-221817		Introduction of new V2X test cases in 6.3E.2				CAICT

[6]	R5-221818		Update to NR V2X test cases with non-concurrent operation	Huawei,Hisilicon

[7]	R5-221819		Addition of 6.2E.2.2 MPR for concurrent opration			Huawei,Hisilicon

[8]	R5-220084		Introduction of new V2X test cases in 7.6E				CAICT

[9]	R5-221820		Introduction of new V2X test cases in 7.7E				CAICT

[10]	R5-220086		Introduction of new V2X test cases in 7.8E				CAICT

[11]	R5-220539		Addition of 6.4E.1 Frequency error for V2X				TTA

[12]	R5-220540		Addition of 6.4E.2.1 Error Vector Magnitude for V2X		TTA

[13]	R5-220087		Introduction of new V2X test cases in 7.6E				CAICT

[14]	R5-220088		Introduction of new V2X test cases in 7.7E				CAICT

[15]	R5-220089		Introduction of new V2X test cases in 7.8E				CAICT

[16]	R5-220787		Update to test applicability for V2X test cases			Huawei,Hisilicon

[17]	R5-220726		Addition of band group for NR SL RRM test				Huawei,Hisilicon

[18]	R5-220727		Addition of minimum requirements for NR SL UE Tx timing TCs	Huawei,Hisilicon

[19]	R5-220728		Addition of NR SL RRM TC 9.1.1.1 - Tx Timing GNSS		Huawei,Hisilicon

[20]	R5-220729		Addition of NR SL RRM TC 9.1.1.2 - Tx Timing SyncRef UE	Huawei,Hisilicon

[21]	R5-220730		Addition of NR SL RRM TC 9.1.1.3 - Tx Timing NR Cell		Huawei,Hisilicon

[22]	R5-220731		Addition of minimum requirements for NR SL S-SSB Tx TCs	Huawei,Hisilicon

[23]	R5-221821		Addition of NR SL RRM TC 9.1.2.1 - SLSS Tx NR Cell		Huawei,Hisilicon

[24]	R5-221822		Addition of NR SL RRM TC 9.1.2.2 - SLSS Tx SyncRef UE	Huawei,Hisilicon

[25]	R5-220734		Addition of minimum requirements for NR SL SyncRef reselection TCs

Huawei,Hisilicon

[26]	R5-221823		Addition of NR SL RRM TC 9.1.3.1 - SyncRef reselection GNSS

Huawei,Hisilicon

[27]	R5-221824		Addition of NR SL RRM TC 9.1.3.2 - SyncRef reselection Cell	Huawei,Hisilicon

[28]	R5-220737		Addition of minimum requirements for NR SL L1 SL-RSRP TCs	Huawei,Hisilicon

[29]	R5-220738		Addition of NR SL RRM TC 9.1.4.1 - Resource sensing		Huawei,Hisilicon

[30]	R5-221825		Addition of NR SL RRM TC 9.1.4.2 - Resource pre-emption	Huawei,Hisilicon

[31]	R5-221826		Addition of NR SL RRM TC 9.1.4.3 - Resource re-evaluation	Huawei,Hisilicon

[32]	R5-220741		Addition of minimum requirements for NR SL Congestion control TCs

Huawei,Hisilicon

[33]	R5-220742		Addition of NR SL RRM TC 9.1.5.1 - SL-RSSI con-current	Huawei,Hisilicon

[34]	R5-221827		Addition of NR SL RRM TC 9.1.5.2 - SL-RSSI PC5 only		Huawei,Hisilicon

[35]	R5-220744		Addition of minimum requirements for NR SL interruption TCs	Huawei,Hisilicon

[36]	R5-220745		Addition of NR SL RRM TC 9.1.6.1 - WAN interruption		Huawei,Hisilicon

[37]	R5-221828		Addition of RMC for NR SL RRM test in Annex A			Huawei,Hisilicon

[38]	R5-220747		Addition of side conditions for NR SL RRM test in Annex B	Huawei,Hisilicon

[39]	R5-220748		Correction to Annex E for NR SL RRM TCs				Huawei,Hisilicon

[40]	R5-220749		Correction to Annex G for NR SL RRM TCs				Huawei,Hisilicon

[41]	R5-221829		TP analysis for 6.2E.2.2 MPR for concurrent opration		Huawei,Hisilicon

[42]	R5-220567		Addition of default AT command and information element for NR SL test

Huawei,Hisilicon

[43]	R5-221499		Correction to generic test procedures for NR SL MIMO tests	Huawei,Hisilicon

[44]	R5-220569		Correction to test procedures for establishing unicast link		Huawei,Hisilicon

[45]	R5-221500		Addition of test procedures for releasing unicast link		Huawei,Hisilicon

[46]	R5-221501		Addition of test procedures for data exchanging on unicast link	Huawei,Hisilicon

[47]	R5-221502		Correction to PC5 RRC message MasterInformationBlockSidelink

Huawei,Hisilicon

[48]	R5-221503		Correction to PC5 RRC message MeasurementReportSidelink	Huawei,Hisilicon

[49]	R5-221504		Correction to PC5 RRC message RRCReconfigurationSidelink	Huawei,Hisilicon

[50]	R5-221505		Correction to PC5 RRC message RRCReconfigurationCompleteSidelink

Huawei,Hisilicon

[51]	R5-221506		Correction to PC5 RRC message RRCReconfigurationFailureSidelink

Huawei,Hisilicon

[52]	R5-221507		Correction to PC5 RRC message UECapabilityEnquirySidelink	Huawei,Hisilicon

[53]	R5-221508		Correction to PC5 RRC message UECapabilityInformationSidelink

Huawei,Hisilicon

[54]	R5-220579		Correction to SIB12							Huawei,Hisilicon

[55]	R5-220580		Correction to IE SL-BWP-Config and SL-BWP-ConfigCommon	Huawei,Hisilicon

[56]	R5-220582		Correction to IE SL-ResourcePool					Huawei,Hisilicon

[57]	R5-221509		Correction to V2X message DIRECT LINK ESTABLISHMENT REQUEST

Huawei,Hisilicon

[58]	R5-221510		Correction to V2X message DIRECT LINK ESTABLISHMENT ACCEPT

Huawei,Hisilicon

[59]	R5-221511		Correction to V2X message DIRECT LINK RELEASE REQUEST

Huawei,Hisilicon

[60]	R5-221512		Correction to V2X message DIRECT LINK RELEASE ACCEPT	Huawei,Hisilicon

[61]	R5-221513		Correction to V2X message DIRECT LINK KEEPALIVE REQUEST

Huawei,Hisilicon

[62]	R5-221514		Correction to V2X message DIRECT LINK SECURITY MODE COMMAND

Huawei,Hisilicon

[63]	R5-221515		Correction to V2X message DIRECT LINK SECURITY MODE COMPLETE

Huawei,Hisilicon

[64]	R5-220590		Correction to V2X service identifier to PC5 RAT and Tx profiles mapping rule

Huawei,Hisilicon

[65]	R5-220591		Correction to V2X frequencies						Huawei,Hisilicon

[66]	R5-221516		Correction to test loop procedures for SL test			Huawei,Hisilicon

[67]	R5-221517		Correction to test protocol messages for SL test			Huawei,Hisilicon

[68]	R5-221518		Addition of new CVX TC 12.2.1.6- Inter-carrier concurrent operation / Sidelink communication / RRC_CONNECTED / Reception							TDIA, CATT

[69]	R5-221519		Addition of sub-clause titles for NR V2X TCs				TDIA, CATT

[70]	R5-222049		Addition of NR V2X test case 12.2.1.2					TDIA, CATT

[71]	R5-221520		Addition of V2X TC 13.2.1-Conflict Layer 2 ID			Huawei,Hisilicon

[72]	R5-221521		Addition of V2X TC 13.2.2-Security Mode				Huawei,Hisilicon

[73]	R5-221522		Addition of V2X TC 13.2.6-Link keep alive				Huawei,Hisilicon

[74]	R5-221523		Correction to NR V2X TC 13.1.1-policy provisioning		Huawei,Hisilicon

[75]	R5-221524		Addition of new NR V2X PC5 RRC reconfiguration failure / Initiating UE side

Lenovo,Motorola

[76]	R5-221525		Addition of new NR V2X PC5 RRC reconfiguration failure / Peer UE side test case

Lenovo,Motorola

[77]	R5-221526		Addition of new NR V2X Sidelink radio link failure / Transmission side test case

Lenovo,Motorola

[78]	R5-221527		Addition of NR V2X TC applicability					Huawei,Hisilicon

[79]	R5-221528		Addition of applicability for new V2X test cases			Lenovo,Motorola

[80]	R5-221529		5G V2X: Test Model updates						MCC TF160

[81]	R5-220598		Discussion on NR V2X PC5 unicast test				Huawei,Hisilicon

[82]	R5-220457		5G V2X: GNSS Test Model updates for NR sidelink		MCC TF160

[83]	R5-220600		WP of Rel-16 NR V2X WI after RAN5 94e				Huawei,Hisilicon

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template