3GPP TSG-RAN5 Meeting #94-e	R5-220829

Electronic Meeting, 21st Feb. – 04th Mar. 2022

3GPP TSG RAN meeting #95e										RP-22xxxx

Electronic Meeting, March 17-23, 2022

Status Report to TSG

Agenda item:			13.5.9

| WI / SI Name | UE Conformance Test Aspects for Enhancements on MIMO for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_eMIMO-UEConTest |  |  |  |  |
| Unique ID | 880070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 57% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated based on RAN5#94-e output as [1].

RF

For Full power transmission, test configuration is added for MOP, MPR and configured output power [6-8] with test applicability [11] and test point analysis [43~44].

Demod

A few open issues are fixed [9] with updated connection diagram [2] and test applicability [11].

RRM

For L1-SINR measurement, test requirements for EN-DC FR1 and NR FR1 are completed [27~34] with necessary PICS [4], test tolerance analysis [38~42] and test applicability [10~11]. Test cases for NR FR2 are specified [21~23] with test tolerance analysis FFS.

For beam failure detection, test requirements for EN-DC FR1 are completed [24~25]. Test cases for EN-DC FR2 and NR FR2 are specified [12~19] with test applicability [11], test tolerance analysis [37] and necessary message content [3] [20].

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General documents

[1]	R5-220828	WP - Enhancements on MIMO for NR	Huawei, HiSilicon

38.508-1 documents

[2]	R5-220797	Addition of connection diagram for 16Tx	Huawei, HiSilicon

[3]	R5-220808	Update to MAC-CellGroupConfig	Huawei, HiSilicon

38.508-2 documents

[4]	R5-221830	Addition of physical implementation capability for L1-SINR measurement	Huawei, HiSilicon

38.521-1 documents

[5]	R5-220639	Editorial, correction of clause numbering in test case 6.5D.2.4.1	Ericsson

38.521-2 documents

[6]	R5-220791	Update to 6.2D.1 for ULFPTx	Huawei, HiSilicon

[7]	R5-220792	Update to 6.2D.2 for ULFPTx	Huawei, HiSilicon

[8]	R5-220793	Update to 6.2D.4 for ULFPTx	Huawei, HiSilicon

38.521-4 documents

[9]	R5-220796	Update to eMIMO demod test cases	Huawei, HiSilicon

38.522 documents

[10]	R5-221831	Addition of test applicability for UE Enhancements on MIMO	Sporton

[11]	R5-221832	Addition of test applicability for L1-SINR measurement cases	Huawei, HiSilicon

38.533 documents

[12]	R5-220798	Update to 5.5.5.0 FR2 BFD minimum requirements	Huawei, HiSilicon

[13]	R5-221833	Addition of 5.5.5.6 FR2 SCell BFD in non-DRX for NSA	Huawei, HiSilicon

[14]	R5-221834	Addition of 5.5.5.7 FR2 SCell BFD in DRX for NSA	Huawei, HiSilicon

[15]	R5-220801	Update to 7.5.5.0 FR2 BFD minimum requirements	Huawei, HiSilicon

[16]	R5-221835	Addition of 7.5.5.6 FR2 SCell BFD in non-DRX for SA	Huawei, HiSilicon

[17]	R5-221836	Addition of 7.5.5.7 FR2 SCell BFD in DRX for SA	Huawei, HiSilicon

[18]	R5-220804	Update to Annex E for eMIMO test cases	Huawei, HiSilicon

[19]	R5-221837	Update to Annex F for eMIMO test cases	Huawei, HiSilicon

[20]	R5-221838	Update to Annex H for eMIMO test cases	Huawei, HiSilicon

[21]	R5-220942	Addition of new test case 7.7.6.1 NR SA FR2 CSI-RS based CMR and no dedicated IMR configured and CSI-RS resource set with repetition off L1-SINR measurement accuracy	Sporton

[22]	R5-220943	Addition of new test case 7.7.6.2 NR SA FR2 SSB based CMR and dedicated IMR L1-SINR measurement accuracy	Sporton

[23]	R5-220944	Addition of new test case 7.7.6.3 NR SA FR2 CSI-RS based CMR and dedicated IMR L1-SINR measurement accuracy	Sporton

[24]	R5-221650	Completion 4.5.5.5 including TT anaysis results	Sporton

[25]	R5-221651	Completion 4.5.5.6 including TT anaysis results	Sporton

[26]	R5-221652	Addition of cell configuration MU and TT for Enhancement on MIMO	Sporton

[27]	R5-220986	Update of 4.6.7.1 EN-DC FR1 CSI-RS based CMR and no dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[28]	R5-221653	Update of 4.6.7.2 EN-DC FR1 SSB based CMR and dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[29]	R5-220988	Update of 4.6.7.3 EN-DC FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[30]	R5-220989	Update of 6.6.8.1 NR SA FR1 CSI-RS based CMR and no dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[31]	R5-221654	Update of 6.6.8.2 NR SA FR1 SSB based CMR and dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[32]	R5-220991	Update of 6.6.8.3 NR SA FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[33]	R5-220992	Update of Annex for EN-DC FR1 L1-SINR measurement test cases	Huawei, HiSilicon

[34]	R5-220993	Update of Annex for NR SA FR1 L1-SINR measurement test cases	Huawei, HiSilicon

[35]	R5-221001	Correction to Annex H.3.6A RRC messages for L1-SINR measurement	Huawei, HiSilicon

[36]	R5-221839	Update of RRM Test Cases for UE Enhancements on MIMO	Sporton

38.903 documents

[37]	R5-221840	Addition of TT analysis for FR2 BFR test cases	Huawei, HiSilicon

[38]	R5-220994	Addition of test tolerance analysis for 4.6.7.1 and 6.6.8.1 EN-DC and NR SA CSI-RS based L1-SINR measurement	Huawei, HiSilicon

[39]	R5-220995	Addition of test tolerance analysis for 4.6.7.2 EN-DC SSB based L1-SINR measurement	Huawei, HiSilicon

[40]	R5-220996	Addition of test tolerance analysis for 4.6.7.3 EN-DC CSI-RS based L1-SINR measurement	Huawei, HiSilicon

[41]	R5-220997	Addition of test tolerance analysis for 6.6.8.2 NR SA SSB based L1-SINR measurement	Huawei, HiSilicon

[42]	R5-220998	Addition of test tolerance analysis for 6.6.8.3 NR SA CSI-RS based L1-SINR measurement	Huawei, HiSilicon

38.905 documents

[43]	R5-220794	TP analysis for 6.2D.1 for ULFPTx	Huawei, HiSilicon

[44]	R5-221841	TP analysis for 6.2D.2 for ULFPTx	Huawei, HiSilicon

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template