3GPP TSG-RAN5 Meeting #94-e	R5- 220831

# Electronic Meeting, 21st Feb – 4th Mar 2022

3GPP TSG RAN meeting #95e										RP-22xxxx

Electronic Meeting, March 17-23, 2022

Status Report to TSG

Agenda item:			13.5.18

| WI / SI Name | UE Conformance Test Aspects - Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_L1enh_URLLC-UEConTest |  |  |  |  |
| Unique ID | 900054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202566 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 89% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated based on RAN5#94 output as [1].

Demod

The minimum test time for 1% residual BLER was discussed [2]. Companies agreed more simulation results are needed for further discussion in next meeting.

New test cases are introduced by [8, 9, 11, 12]. Some maintenance CRs are agreed for existing test cases [5, 6, 7].

SIG

Default configuration of DCI 1_2 is added to TS 38.508-1 [3].

New test cases are introduced by [17, 18]. Maintenance CRs are agreed for existing test cases [16, 19].

The remaining open issue is for DL grant prioritization handling, i.e. whether simultaneous 2 HARQ transmission needs to be covered, which leads to additional complexity in test module.

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General documents

[1]	R5-217406	WP - NR URLLC	Huawei, HiSilicon

[2]	R5-221663	Discussion on minimum test time for 1% residual BLER	Huawei, HiSilicon

38.508-1 documents

[3]	R5-221584	Addition of default DCI_1_2 for URLLC	Huawei, HiSilicon

38.508-2 documents

[4]	R5-221585	Addition of new PICS for URLLC	Lenovo, Motorola Mobility

38.521-4 documents

[5]	R5-221860	Update to 5.2.x.y.5 PDSCH with 1e-5 BLER	Huawei, HiSilicon

[6]	R5-221861	Update to 5.2.x.y.6 PDSCH with repetitions over multiple slots	Huawei, HiSilicon

[7]	R5-221862	Update to 5.2.2.y.8 PDSCH pre-emption	Huawei, HiSilicon

[8]	R5-221863	Addition of 5.2.3.1.8 PDSCH pre-emption 4Rx FDD	Huawei, HiSilicon

[9]	R5-221864	Addition of 5.2.3.2.8 PDSCH pre-emption 4Rx TDD	Huawei, HiSilicon

[10]	R5-220820	Adding testability description of 7.2.2.2.2 and 7.2.2.2.3	Huawei, HiSilicon

[11]	R5-221865	Addition of 7.2.2.2.2 FR2 PDSCH repetition	Huawei, HiSilicon

[12]	R5-221866	Addition of 7.2.2.2.3 FR2 PDSCH mapping Type B	Huawei, HiSilicon

[13]	R5-221867	Addition of minimum test time for 1% residual BLER	Huawei, HiSilicon

[14]	R5-221868	Update to Annex F for URLLC test cases	Huawei, HiSilicon

38.522 documents

[15]	R5-220823	Update to test applicability for URLLC test cases	Huawei, HiSilicon

38.523-1 documents

[16]	R5-221586	Correction to NR URLLC MAC Test Case 7.1.1.4.1.5	Lenovo, Motorola Mobility, Huawei, HiSilicon, MCC TF160

[17]	R5-221587	Addition of new NR URLLC MAC Test Case for DL Grant Prioritisation	Lenovo, Motorola Mobility

[18]	R5-221588	Addition of new NR URLLC MAC Test Case for UL Data prioritisation	Lenovo, Motorola Mobility

[19]	R5-221589	Correction to NR URLLC MAC Test Case 7.1.1.4.2.6	Lenovo, Motorola Mobility

38.523-2 documents

[20]	R5-221590	Addition of new NR URLLC MAC Test Case applicabilities	Lenovo, Motorola Mobility

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template