## Slide 1: Demod/CSI reporting Performance - RAN5#94-e (Feb-22) EN-DC (Option 3)
Progress - Current WP completion at 100%
  FR1
    CRs with corrections/updates impacting already GCF/PTCRB validated test cases were agreed in this meeting.
  FR2
    Based on link level simulation results from companies in this meeting, the fading backoff margin from P1 dB was further reduced based on 1e-3 faded signal clipping probability.
    This resulted in making all the Chap 7 and Chap 8 FR2 Demod/CSI test points upto 64QAM testable for n257/n258/n260/n261 bands.
Open issues for RAN5 attention
  Testability of FR2 256QAM Demod/CSI test points are TBD since companies requested more time to analyze the simulation results provided in this meeting.

## Slide 2: Demod/CSI reporting Performance - RAN5#94-e (Feb-22) SA NR (Option 2)
Progress – Current WP completion at 99%
  For DEMOD and CSI, SA and NSA test cases are combined in the same test case except for SDR test cases. Same status as NSA applies
Open issues for RAN5 attention
  same as NSA