3GPP TSG-RAN5 Meeting #95-e	R5-222686

Electronic Meeting, 9st May-20th May, 2022

3GPP TSG RAN meeting #95-e	RP-22XXXX

Electronic Meeting, June 6-9, 2022

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance - High power UE (power class 2) for EN-DC with 1 LTE band + 1 NR TDD band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | ENDC_UE_PC2_R17_NR_TDD-UEConTest |  |  |  |  |
| Unique ID | 911000 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211420 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: 3/2023 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 36% (+13%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Shi，Yu |
|  | Company | China Unicom |
|  | Email | shiyu19@chinaunicom.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN5#95-e meeting, 1 CR was agreed. This WI is estimated to be 36% complete. The Work Plan was updated in [1].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Work plan:

[1] R5-222685	WP on ENDC_UE_PC2_R17_NR_TDD-UEConTest for RAN5#95e; Source: China Unicom; RAN5#95

TS 38.508-1

TS 38.508-2

R5-213258 Addition of PC2 EN-DC DC_1A-n78A into RF Baseline implementation Capabilities; China Unicom; RAN5#91

R5-215982 Update of PC2 EN-DC configuration into 38.508-2; China Unicom; RAN5#92e

R5-220776 Update of PC2 DC_8A-n78A Baseline Implementation Capabilities; China Unicom; RAN5#94

R5-223157 Introduction of UE capabilities for additional Rel-17 EN-DC configurations with PC2 band; Verizon Switzerland AG; RAN5#95

TS 38.521-3

R5-214030 Addition of PC2 ENDC DC_1A-n78A into 38.521-3 TC7.3B.2.3; China Unicom; RAN5#91

R5-221892 Update of MOP TC for PC2 ENDC configurations; China Unicom; RAN5#94

R5-221337 Addition of PC2 ENDC 4 combos into 38.521-3 TC7.3B.2; Verizon Switzerland AG, Ericsson; RAN5#94

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template