3GPP TSG-RAN5 Meeting #95-e	R5-222913

# Electronic Meeting, 9th – 20th May 2022

3GPP TSG RAN meeting #96										RP-22xxxx

Budapest, Hungary, June 6-9, 2022

Status Report to TSG

Agenda item:			13.4.15

| WI / SI Name | UE Conformance Test Aspects - Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_L1enh_URLLC-UEConTest |  |  |  |  |
| Unique ID | 900054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202566 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 90% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated based on RAN5#95 output as [1].

Demod

The minimum test time for 1% residual BLER was discussed [2]. The minimum test time and relevant MU/TT are implemented in [4,7,8] with brackets. Companies agreed more simulation results are needed for further discussion in next meeting.

Some maintenance CRs are agreed for existing test cases [3, 5, 6].

SIG

Maintenance CRs are agreed for existing test cases [9, 10].

The remaining open issue is for DL grant prioritization handling, i.e. whether simultaneous 2 HARQ transmission needs to be covered, which leads to additional complexity in test module.

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General documents

[1]	R5-222912	WP - NR URLLC	Huawei, HiSilicon

[2]	R5-223631	Discussion on minimum test time for 1% residual BLER	Huawei, HiSilicon	Chunying Gu

38.521-4 documents

[3]	R5-222498	Correction to k0 value description	Anritsu	Masafumi Setsu

[4] 	R5-223726	Update to URLLC test cases 5.2.x.y.6	Huawei, HiSilicon	Chunying Gu

[5] 	R5-222895	Update to URLLC test cases 5.2.x.y.7	Huawei, HiSilicon	Chunying Gu

[6] 	R5-222898	Update to URLLC test case 7.2.2.2.3	Huawei, HiSilicon	Chunying Gu

[7] 	R5-223727	Update to Annex G for minimum test time	Huawei, HiSilicon	Chunying Gu

[8] 	R5-223728	Update to Annex F for URLLC test cases	Huawei, HiSilicon	Chunying Gu

38.523-1 documents

[9]	R5-222953	Correction to NR URLLC MAC Test Case 7.1.1.4.1.5	Lenovo,  MCC TF160	Abdul Rasheed Mohammed

[10]	R5-222954	Correction to NR URLLC MAC Test Case 7.1.1.4.2.6	Lenovo,  MCC TF160	Abdul Rasheed Mohammed

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template