3GPP TSG-RAN5 Meeting #95-e	R5-223146

# Electronic Meeting, 9th May – 20th May. 2022

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202568 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2022 (+6 month) |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% (+4%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

36 CRs were agreed during RAN5#95e-meeting. The WP is updated and removing the contents for band configurations. The completeness status for band configurations will be traced via PRD 21.

2.5.2	Remaining Open issues

See the work plan for details [1]

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General paper

- R5-223145	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

TS 38.508-1 CRs:

- R5-222209	Correction of test channel bandwidth, CAICT

- R5-222329	Correction of test frequencies for CA_n66(2A) BCS1 and BCS2, Keysight Technologies UK Ltd

- R5-222572	Addition of CA configuration for CA_n29A-n71A, WE Certification Oy, DISH Network

- R5-223126	Introducing band configuration DC_20A_n257A, Huawei, Hisilicon

- R5-223197	Introduction of test frequencies for additional Rel-17 NR CA and EN-DC inter-band configurations, Verizon Switzerland AG

- R5-223222	Correction to 4.3.1.1.2.1 on test frequencies for NR inter-band CA configurations in FR1 with two bands, ZTE Corporation

- R5-223223	Correction to 4.3.1.1.2.2 on test frequencies for NR inter-band CA configurations in FR1 with three bands, ZTE Corporation

- R5-223224	Correction to 4.3.1.1.5.66 on test frequencies for NR intra-band non-contiguous CA configurations of CA_n66 with class 2A, ZTE Corporation

- R5-223225	Correction to 4.3.1.1.5.71 on test frequencies for NR intra-band non-contiguous CA configurations of CA_n71 with class 2A, ZTE Corporation

- R5-223229	Correction to 4.3.1.4.1.3 on test frequencies for inter-band EN-DC R17 configurations with three bands, ZTE Corporation

- R5-223234	Editorial correction to 4.3.1.2.2 on test frequencies for NR inter-band CA configurations in FR2 for CA_n260-n261, ZTE Corporation

TS 38.508-2 CR:

- R5-222573	Addition of CA_n29A-n71A applicability, WE Certification Oy, DISH Network

- R5-223733	Addition of UE capabilities for Rel-17 NR inter-band EN-DC configurations including n1, NTT DOCOMO INC.

- R5-223127	Introducing R17 band configuration DC_20A_n257A, Huawei, Hisilicon

- R5-223212	Introduction of UE capabilities for additional Rel-17 NR CA and EN-DC configurations, Verizon Switzerland AG

TS 38.521-1 CRs:

- R5-223734	Updating General Spurious Emissions TC for CA_n24-n41, Ligado Networks

- R5-223735	Updating General Spurious Emissions TCs for CA_n24-n48, Ligado Networks

- R5-223736	Updating General Spurious Emissions TCs for CA_n24-n77, Ligado Networks

- R5-223737	Updating Spurious emission for UE co-existence TC for CA_n24-n41, Ligado Networks

- R5-223738	Updating Spurious emission for UE co-existence TC for CA_n24-n48, Ligado Networks

- R5-223739	Updating Spurious emission for UE co-existence TC for CA_n24-n77, Ligado Networks

- R5-223740	Updating AMPR TC for Rel-17 CA_n24-n41, Ligado Networks

- R5-223741	Updating AMPR TC for Rel-17 CA_n24-n48, Ligado Networks

- R5-223742	Updating AMPR TC for Rel-17 CA_n24-n77, Ligado Networks

- R5-222571	Addition of reference sensitivity test for several CA combinations, WE Certification Oy, DISH Network

- R5-222683	Update of R17 CADC configurations into refsense TC, China Unicom

- R5-223743	General updates of clause 5 for R17 CADC configurations, China Unicom, WE Certification

TS 38.521-3 CRs:

- R5-222748	Update 6.5B.3.3.2 for R17 DC_14_n2 and DC_14_n66, Qualcomm Israel Ltd.

- R5-223231	Correction to 6.2B.1.3 for UE capability IE for inter-band EN-DC UE maximum output power, ZTE Corporation

- R5-223744	Update to R17 Configuration for DC, Bureau Veritas, Huawei, HiSilicon, Verizon

TS 38.905 CRs:

- R5-222420	Update of R17 Reference Sensitivity test point analysis for FR1 NR CA, China Telecommunications

- R5-222574	Addition of test analysis for several CA combinations ,Certification Oy, DISH Network

- R5-223745	Tx spurious emission TP analysis for Rel-17 CA_n24-n41, Ligado Networks

- R5-223746	Tx spurious emission TP analysis for Rel-17 CA_n24-n48, Ligado Networks

- R5-223747	Tx spurious emission TP analysis for Rel-17 CA_n24-n77, Ligado Networks

- R5-222682	Update of test points analysis for CA_n1A-n3A refsens test case, China Unicom

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time