3GPP TSG-RAN5 Meeting #96-e	R5-224848

Electronic Meeting, 15th Aug – 26th Aug, 2022

3GPP TSG RAN meeting #97-e									RP-22xxxx

Electronic Meeting, September 12-16, 2022

Status Report to TSG

Agenda item:			13.3.7

| WI / SI Name | UE Conformance Test Aspects - Enhancements on MIMO for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_eMIMO-UEConTest |  |  |  |  |
| Unique ID | 880070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100% (+36%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated based on RAN5#95-e output as [1].

CRs for RF test cases are agreed in [2]~[5], and CRs for RRM test cases are agreed in [6]~[34]. RF and RRM aspects are completed.

2.5.2	Remaining Open issues

Remaining issue in SIG test case 7.1.1.3.10 would be taken care in maintenance phase.

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

[1]	R5-224848	WP - Enhancements on MIMO for NR	Huawei, HiSilicon

38.521-1 documents

[2]	R5-224765	Update to 6.2D.3 to add AMPR NS_04 for ULFPTx	Huawei, HiSilicon

[3]	R5-224767	Update to 6.5D.2.3 to add A-SEM NS_04 for ULFPTx	Huawei, HiSilicon

[4]	R5-225869	Correction to EVM measurement point for DFTs-OFDM DM-RS Type 2	Anritsu

38.521-2 documents

[5]	R5-225870	Correction to EVM measurement point for DFTs-OFDM DM-RS Type 2	Anritsu

38.522 documents

[6]	R5-224381	Update of clause and description for eMIMO RRM Test Cases according to WP updated	Sporton

[7]	R5-225724	Addition of test applicability for eMIMO test cases	Huawei, HiSilicon

38.533 documents

[8]	R5-225690	Completion 4.7.7.1.1 and 6.7.9.1.1 including TT anaysis results	Sporton

[9]	R5-224182	Addition of new test case 4.7.7.1.2 EN-DC FR1 CSI-RS based CMR and no dedicated IMR configured and CSI-RS resource set with repetition off L1-SINR relative measurement accuracy	Sporton

[10]	R5-225691	Addition of new test case 6.7.9.1.2 NR SA FR1 CSI-RS based CMR and no dedicated IMR configured and CSI-RS resource set with repetition off L1-SINR relative measurement accuracy	Sporton

[11]	R5-225692	Completion 4.7.7.2 and 6.7.9.2 including TT anaysis results	Sporton

[12]	R5-225693	Completion 4.7.7.3.1 and 6.7.9.3.1 including TT anaysis results	Sporton

[13]	R5-224186	Addition of new test case 4.7.7.3.2 EN-DC FR1 CSI-RS based CMR and dedicated IMR L1-SINR relative measurement accuracy	Sporton

[14]	R5-225622	Addition of new test case 6.7.9.3.2 NR SA FR1 CSI-RS based CMR and dedicated IMR L1-SINR relative measurement accuracy	Sporton

[15]	R5-225846	Completion 7.7.6.1 including TT anaysis results	Sporton

[16]	R5-225623	Completion 7.7.6.2 including TT anaysis results	Sporton

[17]	R5-225624	Completion 7.7.6.3 including TT anaysis results	Sporton

[18]	R5-224768	Addition of minimum requirment for L1-SINR measurement in 5.7.6.0	Huawei, HiSilicon

[19]	R5-225847	Addition of new test case 5.7.6.1 EN-DC FR2 L1-SINR measurement	Huawei, HiSilicon

[20]	R5-225848	Addition of new test case 5.7.6.2 EN-DC FR2 L1-SINR measurement	Huawei, HiSilicon

[21]	R5-225849	Addition of new test case 5.7.6.3 EN-DC FR2 L1-SINR measurement	Huawei, HiSilicon

[22]	R5-225872	Update of eMIMO test case 6.5.5.5 and 6.5.5.6	Huawei, HiSilicon

[23]	R5-225725	Update to Annex E and F for eMIMO test cases	Huawei, HiSilicon

38.903 documents

[24]	R5-225694	Addition of test tolerance analysis for 4.7.7.1.1 and 6.7.9.1.1 EN-DC FR1 L1-SINR absolute accuracy tests	Sporton

[25]	R5-225625	Addition of test tolerance analysis for 4.7.7.1.2 and 6.7.9.1.2 FR1 L1-SINR relative measurement accuracy	Sporton

[26]	R5-225695	Addition of test tolerance analysis for 4.7.7.2 and 6.7.9.2 FR1 L1-SINR absolute measurement accuracy	Sporton

[27]	R5-225696	Addition of test tolerance analysis for 4.7.7.3.1 and 6.7.9.3.1 FR1 L1-SINR absolute measurement accuracy	Sporton

[28]	R5-225697	Addition of test tolerance analysis for 4.7.7.3.2 and 6.7.9.3.2 EN-DC FR1 L1-SINR absolute measurement accuracy	Sporton

[29]	R5-225626	Addition of test tolerance analysis for 7.7.6.2 NR FR2 L1-SINR measurement accuracy test	Sporton

[30]	R5-225627	Addition of test tolerance analysis for 7.7.6.3 NR FR2 L1-SINR measurement accuracy test	Sporton

[31]	R5-225873	Addition of TT analysis for eMIMO L1-SINR test case 5.7.6.1 and 7.7.6.1	Huawei, HiSilicon, Sporton

[32]	R5-225874	Addition of TT analysis for eMIMO L1-SINR test case 5.7.6.2	Huawei, HiSilicon

[33]	R5-225875	Addition of TT analysis for eMIMO L1-SINR test case 5.7.6.3	Huawei, HiSilicon

[34]	R5-224777	Addition of TT information for 6.5.5.5 and 6.5.5.6	Huawei, HiSilicon

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template