3GPP TSG-RAN WG5 Meeting #97								                R5-225946

Electronic Meeting, 14 – 18 Nov 2022

3GPP TSG RAN Meeting #98-e  								               RP-22zzzz

Electronic Meeting, Dec 12 - 16, 2022

## Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RF_FR2_req_enh-UEConTest |  |  |  |  |
| Unique ID | 910098 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212304 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun 2023 (+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 92% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Tuomo Säynäjäkangas, Ashwin Mohan |
|  | Company | Nokia, Apple |
|  | Email | tuomo.saynajakangas@nokia.com ashwin_mohan@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### RAN5#97:

The work plan was updated in [141]. The work plan shows current completion status in detail.

27 CRs were agreed in [143]…[173].

Overall completion is 92% (+5%).

#### 2.5.2	Remaining Open issues

N/A

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#91-e

- R5-212219  	WP UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-212220	SR UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-212223	UL power boosting via suspended IBE requirements, Nokia

- R5-212224	RRC signalling for UL power boosting via suspended IBE requirements Nokia

- R5-212225	Configured transmitter power for UL power boosting, Nokia

- R5-212226	In-band emissions for UL power boosting, Nokia

- R5-212227	Output power dynamics for CA, Nokia

- R5-212228	Transmit signal quality for CA, Nokia

- R5-212229	Occupied bandwidth for CA, Nokia

- R5-212230	Spectrum emission mask for CA, Nokia

- R5-212231	Adjacent channel leakage ratio for CA, Nokia

- R5-212232	Spurious emissions for CA, Nokia

- R5-212233	Spurious emission band UE co-existence for CA, Nokia

- R5-213328	Update with Rel16 Beam Correspondence requirements, Apple, Nokia

- R5-213329	EIS Requirements update for Rel.16 Inter-band CA, Apple

- R5-213330	New channel configs for FR2 intra-band non-contiguous CA, Apple

- R5-214026	RRC signalling for UL power boosting via suspended IBE requirements Nokia

- R5-214027	UL power boosting via suspended IBE requirements, Nokia

- R5-214028	Spurious emissions for CA, Nokia

- R5-214029	Update with Rel16 Beam Correspondence requirements, Apple, Nokia, Bureau Veritas, CAICT

- R5-214104	Transmit signal quality for CA, Nokia

RAN5#92-e

- R5-214908  	WP UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-212909	SR UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-215765	Revised WID - UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-215822	Discussion on FR2 test case addition and update across Releases, Apple

- R5-215812	Discussion on addition of Rel.16 EN-DC RF tests to 38.521-3, Apple

- R5-214839	Update Minimum conformance requirement clause 7.4A.0 for Rel-16 Enhancement, Apple

- R5-215976	Update Minimum conformance requirement clause 7.4A.0 for Rel-16 Enhancement, Apple

- R5-214841	Addition of clause 7.5A.0 minimum conformance requirement for Rel-16 Enhancement WP, Apple

- R5-215977	Addition of clause 7.5A.0 minimum conformance requirement for Rel-16 Enhancement WP, Apple

- R5-214842	Addition of clause 7.6A.2.0 min conformance requirement for Rel-16 Enhancement WP, Apple

- R5-215978	Addition of clause 7.6A.2.0 min conformance requirement for Rel-16 Enhancement WP, Apple

- R5-214910	Editorial correction to Reference sensitivity power level for Inter-band CA, Nokia

- R5-214911	Maximum input level for Inter-band CA, Nokia

- R5-214912	Adjacent channel selectivity for Inter-band CA, Nokia

- R5-214913	In-band blocking for Inter-band CA, Nokia

- R5-214914	Transmit ON/OFF time mask test configuration for non-contiguous CA, Nokia

- R5-214915	Frequency error for non-contiguous CA, Nokia

- R5-214916	Transmit modulation quality for non-contiguous CA, Nokia

- R5-215975	Transmit modulation quality for non-contiguous CA, Nokia

- R5-214917	FR2 standalone RF conformance test case applicability, Nokia

- R5-215981	FR2 standalone RF conformance test case applicability, Nokia

- R5-215558	EIS spherical coverage for inter-band CA, Apple

- R5-215559	DL CA BW Enhancement and CA REFSENS, Apple

- R5-215618	EIS spherical coverage for inter-band CA, Apple

- R5-215619	DL CA BW Enhancement and CA REFSENS, Apple

- R5-215634	Updates to Rel.16 enhanced Beam Correspondence test, Apple

- R5-216081	Updates to Rel.16 enhanced Beam Correspondence test, Apple

- R5-215635	Common clause updates to cover Rel.16 FR2 changes, Apple

- R5-215980	Common clause updates to cover Rel.16 FR2 changes, Apple

- R5-215636	Updates to CSI-RS based beam correspondence minimum requirements, Apple

- R5-215637	Updates to SSB based beam correspondence minimum requirements, Apple

RAN5#93-e

- R5-216424  	WP UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-216425	SR UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-216549	Addition of intra-band non-contiguous UL for Aggregate power tolerance for CA, Nokia

- R5-216550	MTSUs for Rel-16 RF Enhancement for FR2, Nokia

- R5-218368	MTSUs for Rel-16 RF Enhancement for FR2, Nokia

- R5-216551	TTs for Rel-16 RF Enhancement for FR2, Nokia

- R5-218369	TTs for Rel-16 RF Enhancement for FR2, Nokia

- R5-216552	Addition of content for FR2 standalone RF conformance test case applicability, Nokia

- R5-218370	Addition of content for FR2 standalone RF conformance test case applicability, Nokia

- R5-216553	Addition of NR inter-band CA configurations for CA_n260-n261 in FR2, Nokia

- R5-218267	Addition of NR inter-band CA configurations for CA_n260-n261 in FR2, Nokia

- R5-217719	Enhanced Beam Correspondence test updates, Apple

- R5-218474	Enhanced Beam Correspondence test updates, Apple

- R5-217720	Introduction of EN-DC FR2 Beam Correspondence Test Case, Apple

- R5-217721	Common clause updates to cover Rel.16 FR2 changes, Apple

- R5-218475	Common clause updates to cover Rel.16 FR2 changes, Apple

- R5-217722	Updates to CSI-RS based beam correspondence minimum requirements, Apple

- R5-218366	Updates to CSI-RS based beam correspondence minimum requirements, Apple

- R5-217723	Updates to SSB based beam correspondence minimum requirements, Apple

- R5-218367	Updates to SSB based beam correspondence minimum requirements, Apple

- R5-217729	38.522 applicability updates for  Rel.16 FR2 RF enhancements, Apple

- R5-218430	Correction of test configuration for CA test cases, CAICT

RAN5#94-e

- R5-220306  	WP UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-220307	SR UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-220308	Introduction of test frequencies for CA_n261M, Nokia, Ericsson

- R5-220309	Correction of NR inter-band CA configurations for CA_n260-n261 in FR2, Nokia

- R5-220310	Correction of FR2 SA Enh Beam correspondence - EIRP RF conformance TC applicability, Nokia

- R5-221352	FR2 Enhanced Beam Correspondence test updates, Apple

- R5-221353	Minimum Conformance Requirements updates to enhanced beam correspondence, Apple

- R5-221354	Update reference to intra-band non-contiguous UL-CA FR2 RF tests in Annex, Apple

- R5-221355	Editorial correction in intra-band non-contiguous configurations table, Apple

- R5-221356	Add correct test case structure to Beam Correspondence CA test case, Apple

- R5-221357	Introduce EIS test cases to incorporate Rel.16 inter-band CA, Apple

- R5-221363	38.522 applicability updates for  Rel.16 FR2 RF enhancements, Apple

- R5-221889	FR2 Enhanced Beam Correspondence test updates, Apple

- R5-221890	Minimum Conformance Requirements updates to enhanced beam correspondence, Apple

- R5-220891	Correction of FR2 SA Enh Beam correspondence - EIRP RF conformance TC applicability, Nokia

- R5-221629	38.903 Beam correspondence Measurement Uncertainties, Keysight

- R5-221657	38.521-2 Beam correspondence MUs and Test tolerances, Keysight

RAN5#95-e

- R5-222280  	WP UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-222281	SR UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-222439	Discussion on FR2 MPR enhancements, Keysight

- R5-222440	Discussion on Rel-16 Common Uplink Configuration for PC2, PC3 and PC4, Keysight

- R5-222441	Draft LS on ModifiedMPRbehaviour clarification for different power classes, Keysight

- R5-222444	Common UL Configuration updates for NR RF requirement enhancements for FR2, Keysight

- R5-222472	FR2 MPR enhancements, Keysight

- R5-223034	FR2 Enhanced Beam Correspondence test updates, Apple

- R5-223035	Updates across REFSENS test cases to incorporate Rel.16 requirements, Apple

- R5-223036	38.522 applicability updates for  Rel.16 FR2 RF enhancements, Apple

- R5-223037	Discussion on FR2 Beam Correspondence test structure, Apple

- R5-223038	Updates across Spherical Coverage test cases to incorporate Rel.16 requirements, Apple

- R5-223044	Test case updates for mpr-PowerBoost-FR2-r16 feature, Apple

- R5-223045	Test case updates in Max Input Level FR2 CA tests	, Apple

- R5-223632	Discussion on FR2 Beam Correspondence test structure, Apple

- R5-223634	Discussion on Rel-16 Common Uplink Configuration for PC2, PC3 and PC4, Keysight

- R5-223636	Discussion on FR2 MPR enhancements, Keysight

- R5-223749	Common UL Configuration updates for NR RF requirement enhancements for FR2, Keysight

- R5-223750	FR2 Enhanced Beam Correspondence test updates, Apple

- R5-223751	Updates across Spherical Coverage test cases to incorporate Rel.16 requirements, Apple

- R5-223752	Test case updates in Max Input Level FR2 CA tests, Apple

- R5-223753	38.522 applicability updates for  Rel.16 FR2 RF enhancements, Apple

RAN5#96-e

- R5-224144  	WP UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-224145	SR UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-224046	Discussion on Rel-16 Power Boost test definition, Keysight, Apple

- R5-224070 	Discussion on Rel-16 Power Boost measurement uncertainties and test tolerances, Keysight

- R5-224071	New test case addition: 6.2.4_1 Configured transmitted power with Power Boost, Keysight

- R5-224072	In-band emission minimum conformance requirements update, Keysight, Apple

- R5-224073	TP analysis for new test 6.2.4_1 Configured transmitted power with Power Boost, Keysight

- R5-224074	Configured Output Power with Power Boost for Inter-Band EN-DC including FR2, Keysight

- R5-224075	MU for New test case addition: 6.2.4_1 Configured TX power with Power Boost, Keysight

- R5-224076	CR to 38.521-2 MU and TT for Configured transmitted power with Power Boost, Keysight, Apple

- R5-224077	CR to 38.521-3 MU and TT for Configured transmitted power with Power Boost, Keysight, Apple

- R5-224109, 	Discussion on measurement uncertainties for enhanced beam correspondence, Keysight

- R5-224110	38.521-2 Enhanced Beam correspondence MU and TT, Keysight

- R5-224248	Correction of the clause numbers and table numbers in 7.3A.3, CAICT

- R5-225031	Add EN-DC Enhanced Beam Correspondence Test Case, Apple

- R5-225223	Addition of new test case 6.2.2_1 for FR2 MPR enhancements in 38.521-2, Keysight

- R5-225235	Updates to Enhanced Beam Correspondence Test Case, Apple

- R5-225647	Discussion on Rel-16 Power Boost measurement uncertainties and test tolerances, Keysight

- R5-225658	New test case addition: 6.2.4_1 Configured transmitted power with Power Boost, Keysight

- R5-225743	In-band emission minimum conformance requirements update, Keysight, Apple

- R5-225745	TP analysis for new test 6.2.4_1 Configured transmitted power with Power Boost, Keysight

- R5-225661 Configured Output Power with Power Boost for Inter-Band EN-DC including FR2, Keysight

- R5-225663	MU for New test case addition: 6.2.4_1 Configured TX power with Power Boost, Keysight

- R5-225660	CR to 38.521-2 MU and TT for Configured transmitted power with Power Boost, Keysight, Apple

- R5-225662	CR to 38.521-3 MU and TT for Configured transmitted power with Power Boost, Keysight, Apple

- R5-225659	38.521-2 Enhanced Beam correspondence MU and TT, Keysight

- R5-225607	Addition of new test case 6.2.2_1 for FR2 MPR enhancements in 38.521-2, Keysight

RAN5#97

- R5-225945  	WP UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-225946	SR UE Conformance Test Aspects for NR RF Requirement Enhancements for FR2

- R5-227764	Editorial correction to EIS spherical coverage, Nokia

- R5-227782	Update of Maximum input level for CA, Nokia

- R5-227763	Editorial correction of clause styles and clause numbers in 6.2.2_1 and 6.2.2_4, CAICT

- R5-226297	Clause styles and clause number correction in 6.6B.5, CAICT

- R5-226836	Discussion on the need to add new test cases under mpr-Power Boost conditions, Keysight

- R5-227911	New test case addition: 6.4.2.1_1 Error vector magnitude with Power Boost, Keysight

- R5-227910	New test case addition: 6.5.2.1_1 Spectrum Emission Mask with Power Boost, Keysight

- R5-228037	New test case addition: 6.5.3.1_1 Transmitter Spurious emissions with Power Boost, Keysight

- R5-228038	New test case addition: 6.5.3.2_1 Spurious emission UE co-existence with Power Boost, Keysight

- R5-228039	New test case addition: 6.5.3.3_1 Additional spurious emissions with Power Boost, Keysight

- R5-227909	TPA for mpr-PowerBoost tests 6.4.2.1_1, 6.5.2.1_1, 6.5.3.1_1, 6.5.3.2_1 and 6.5.3.3_1, Keysight

- R5-227819	MUs and TTs for mpr-PowerBoost tests 6.4.2.1_1, 6.5.2.1_1, 6.5.3.1_1, 6.5.3.2_1 and 6.5.3.3_1	Keysight

- R5-226886	New test case addition: 6.4B.2.4.1a Error Vector Magnitude with Power Boost for inter-band EN-DC including FR2 (1 NR CC), Keysight

- R5-226887	New test case addition: 6.5B.2.4.1a Spectrum emissions mask with Power Boost for Inter-band EN-DC including FR2 (1 NR CC), Keysight

- R5-226888	New test case addition: 6.5B.3.4.1a General Spurious Emissions with Power Boost for Inter-band including FR2 (1 NR CC), Keysight

- R5-226889	New test case addition: 6.5B.3.4.2a Spurious emission band UE co-existence with Power Boost for Inter-band including FR2 (1 NR CC), Keysight

- R5-226890	New test case addition: 6.5B.4.4a Additional Spurious Emissions with Power Boost for Inter-band including FR2 (1 NR CC), Keysight

- R5-226921	Update to enhanced MPR testing, Huawei, HiSilicon

- R5-227893	Applicability for new Rel-16 FR2 RF requirements enhancements test cases, Keysight

- R5-226939	New TC addition: 6.2B.2.4a UE MPR enhancements for Inter-Band EN-DC including FR2 (1 NR CC), Keysight

- R5-227775	"Updates to test 6.2.2_1	UE maximum output power reduction enhancements", Keysight

- R5-226941	MUs and TTs for mpr-PowerBoost tests 6.4B.2.4.1a, 6.5B.2.4.1a, 6.5B.3.4.1a, 6.5B.3.4.2a and 6.5B.4.4a, Keysight

- R5-226942	Applicability for new Rel-16 FR2 RF requirements enhancements test cases, Keysight

- R5-226994	MUs and TTs for test 6.2B.2.4a UE maximum output power reduction enhancements for Inter-Band EN-DC including FR2 (1 NR CC), Keysight

- R5-226995	TRP coverage and side conditions review for beam correspondence, Keysight

- R5-227762	TRP measurement addition in test 6.2.1.1_1, Keysight

- R5-227343	On FR2 Inter-band DL CA, Keysight

- R5-227941	Test procedure update for Reference sensitivity for CA (2DL CA) for inter-band DL CA, Keysight

- R5-227952	Updates to EN-DC Enhanced Beam Corr test 6.6B.5, Apple

- R5-227772	Pending updates to clause 7 of SA FR2 spec related to FR2 RF enhancements in Rel16, Apple

- R5-227383	Applicability spec updates related to rel16 FR2 RF enhancements, Apple