3GPP TSG-RAN5 Meeting #97	R5-226541

# Toulouse, France, 14th Nov 2022 - 18th Nov 2022

# 3GPP TSG RAN Meeting #98-e	RP-22xxxx

Electronic Meeting, 12th - 16th December 2022

## Status Report to TSG

Agenda item:			13.3.8

| WI / SI Name | Private Network Support for NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NG_RAN_PRN_Vertical_LAN-UEConTest |  |  |  |  |
| Unique ID | 880073 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201152 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 03/2023 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 99% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yogesh Tugnawat |
|  | Company | Qualcomm |
|  | Email | yogesht[at]qti.qualcomm.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#97-e. A total of 15 CR's were agreed. One discussion paper was noted. All Sourced by Qualcomm unless noted below

Below CR's were agreed to progress new test case development, test case corrections and to enable SNPN Only UE for applicable R-15 test cases

TS38.508-1

R5-227449	Update to cl 4.5B.1 for SNPN-only UEs	Qualcomm CDMA Technologies	38.508-1

TS38.508-2

R5-227450	Addition of PICS for SNPN UEs supporting access identities definition	Qualcomm CDMA Technologies

TS38.523-1

R5-226018	Correction of SIB1 for CAG TC 6.5.2.x	MediaTek Inc.	38.523-1

R5-226235	Correction of NR5GC CAG TC 6.5.2.4	MediaTek Inc.	38.523-1

R5-226302	Correction to NR testcase 6.5.2.1	ROHDE & SCHWARZ	38.523-1

R5-227451	Correction to NR CAG Testcase 6.5.2.3	Anritsu Ltd, Qualcomm CDMA Technologies	38.523-1

R5-227452	Addition of new SNPN Multilayer UAC test case for AI2	Qualcomm CDMA Technologies	38.523-1

R5-227453	Addition of new SNPN Multilayer UAC test case for ODAC	Qualcomm CDMA Technologies	38.523-1

R5-227454	Editorial Corrections to SNPN TC 9.1.11.3	Qualcomm CDMA Technologies	38.523-1

R5-227455	Editorial update to UAC test case 11.3.4	Qualcomm CDMA Technologies	38.523-1

R5-227456	"Editorial update to UAC test case 11.3.8	Qualcomm CDMA Technologies	38.523-1

R5-227457	Editorial update to UAC test case 11.3.1a	Qualcomm CDMA Technologies	38.523-1

TS38.523-2

R5-226603	Update of SNPN TC 6.5.1.3- SNPN / User Reselection in Automatic Mode	TDIA, CATT	38.523-1

R5-227584	Addition of applicability of new SNPN Test cases	Qualcomm CDMA Technologies	38.523-2

R5-227459	Corrections to 4.3.1 Protocol conformance test cases applicability for SNPN-only UEs	Qualcomm CDMA Technologies	38.523-2

Discussion Paper

R5-227460	Conclusion - Rel-15 NR Tests Applicability on SNPN Only UE	Qualcomm CDMA Technologies

This is the final version regarding handling of all legacy tests, all R-15 test are now scope and this effort is complete except we need to introduce the applicable CA and NR-DC tests in TS 38.523-2.

Overall 99% (+2%) completion reached.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-226540	WP UE Conformance Test Aspects - Rel-16 Private Network Support for NG-RAN; Source: Qualcomm

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template