3GPP TSG-RAN5 Meeting #97	R5-226766

# Toulouse, France, 14 – 18 Nov 2022

3GPP TSG RAN meeting #98-e									RP-22xxxx

Electronic Meeting, December 12-16, 2022

## Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | Conformance Test Aspects - Protocol enhancements for Mission Critical Services for Rel-16 (MCPTT, MCVideo, MCData) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCProtoc16_enh2MCPTT_eMCData2-ConTest |  |  |  |  |
| Unique ID | 970077 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222549 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: NA | Testing part: 09/2024 |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: NA | Testing part: 5% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Jason Kahn |
|  | Company | NIST |
|  | Email | jason.kahn@nist.gov |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

NA

#### 2.1.2	Remaining Open issues

NA

## 2.2	RAN2

#### 2.2.1	Agreements

NA

#### 2.2.2	Remaining Open issues

NA

## 2.3	RAN3

#### 2.3.1	Agreements

NA

#### 2.3.2	Remaining Open issues

NA

## 2.4	RAN4

#### 2.4.1	Agreements

NA

#### 2.4.2	Remaining Open issues

NA

## 2.5	RAN5

#### 2.5.1	Agreements

This is the first Status Report since the Work Item was approved. The current completion percentage is at 5%. For this meeting, the main work was done in the creation of the Work Plan and for the first versions of the new specifications, 3GPP TS 36.579-8 and 3GPP TS 36.579-9.

The following table shows the new test cases for the affected specifications:

| TS | SUBJECT MATTER | NEW TEST CASES/CLAUSES |
| --- | --- | --- |
| 36.579-1 | MC Common test environment | 5 |
| 36.579-2 | MCPTT UE test cases | 5 |
| 36.579-3 | MCPTT Server Application test cases | 12 |
| 36.579-4 | Applicability and ICS MC test cases | NA |
| 36.579-5 | MC Test suite (TTCN) | NA |
| 36.579-6 | MCVideo UE test cases | 9 |
| 36.579-7 | MCData UE test cases | 28 |
| 36.579-8 | MCVideo Server Application test cases | 15 |
| 36.579-9 | MCData Server Application test cases | 7 |

In total, there are 81 new test cases planned. However, there may be more material added in TS 36.579-1 if some of the new test cases inspire generic procedures, new default messages, or other similar aspects. As a note, any work done for TS 36.579-3, TS 36.579-8, and 36.579-9 will not require TTCN-3 development at this time.

Additionally, there were 27 maintenance CRs for the 36.579 family of specifications (see references below).

#### 2.5.2	Remaining Open issues

None.

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None.

## 2.6	RAN6

#### 2.6.1	Agreements

NA

#### 2.6.2	Remaining Open issues

NA

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

NA

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NA

## 4.	References

[1] R5-226060 - Correction of clause 5.3.3 - MCX pre-established session establishment CO

[2] R5-226061 - Correction of clause 5.3B.3 - MCVideo Media Transmission Notification and Request CT

[3] R5-226062 - Correction of clause 5.5.1 - General

[4] R5-227614 - Correction of clause 5.5.11 - Default MCVideo Transmission Control Messages and other Information Elements

[5] R5-226064 - Correction of clause 5.5.12 - MSRP Messages for MCData

[6] R5-226065 - Correction of clause 5.5.2 - Default SIP message and other information elements

[7] R5-226066 - Correction of clause 5.5.3.2 - MCS Info Lists

[8] R5-226067 - Correction of clause 5.5.3.4 - Location-info

[9] R5-226068 - Correction of clause 5.5.3.8 - MCData Data signalling messages

[10] R5-226069 - Correction of clause 5.5.6 - Default MCPTT media plane control messages and other information elements

[11] R5-226070 - Correction of clause 5.5.8 - Default MCS configuration management messages and other information elements

[12] R5-226532 - Editorial correction of 5.3B.7

[13] R5-226683 - Correction of clause 5.3A.1 - MCPTT CO session establishment/modification without provisional responses other than 100 Trying

[14] R5-226685 - Correction of clause 5.3B.1 - MCVideo CO session establishment/modification without provisional responses other than 100 Trying

[15] R5-227615 - Correction of clause 6.2 - Private Calls

[16] R5-227616 - Correction of test case 6.1.5.2

[17] R5-227617 - Correction of test cases in clause 5 - MCPTT Client Configuration

[18] R5-227618 - Correction of clause 6.1.1 - Pre-Arranged Group Call

[19] R5-227619 - Correction of clause 6.1.2 - Chat Group Call

[20] R5-227620 - Correction of clause 6.1.3 - Subscription to Conference Event Package

[21] R5-227621 - Correction of clause 6.2 - Private Calls

[22] R5-227622 - Correction of clause 6.3 - Emergency Alert

[23] R5-227623 - Correction of clause 6.4 - Video Pull

[24] R5-227624 - Correction of clause 6.5 - Video Push

[25] R5-227625 - Correction of clause 6.7 - Ambient viewing call

[26] R5-227626 - Correction of clause 6.8 - Use of MBMS transmission

[27] R5-227627 - Correction of clause 6 - On-Network Test Scenarios

[28] R5-226766 - SR Protocol enhancements for Mission Critical Services for Rel-16 (MCPTT, MCVideo, MCData)

[29] R5-226767 - WP Protocol enhancements for Mission Critical Services for Rel-16 (MCPTT, MCVideo, MCData)

[30] R5-226736 - draft TS 36.579-8

[31] R5-226737 - draft TS 36.579-9

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template