3GPP TSG-RAN5 Meeting #97	R5-R5-226834

Toulouse, France, 14th - 18th November 2022

Title:		Handling of FR2 PC1 in RAN5

Source:			NTT DOCOMO, INC.

Agenda Item:		5.4.17

Document for:		Discussion and Endorsement

Introduction

During RAN5#95 (May-2022), WF for FR2 Power Class 1 (PC1) was introduced[1]. The purpose of this contribution is to update the time plan and to discuss the upper limits of MU and relaxation for FR2 PC1.

This document (r0) is based on the draft submissions for pre-meeting deadline. Blue highlighted parts need to be updated in r1 after official submission deadline.

Discussion

Update of time plan for FR2 PC1

In [2], the following time plan and prioritization for FR2 PC1 were proposed in consideration of the situation of Japanese regulation for Band n257 Power Class 1.

Table 1 : FR2 PC1 time plan proposed in RAN5#96

| Meeting | RAN5 time plan |
| --- | --- |
| RAN5#96 (Aug-2022) | To define the upper limits of MU and Relaxation for MOP(EIRP, TRP) and REFSENS. To discuss the upper limits of MU and Relaxation for other P1 test cases. |
| RAN5#97 (Nov-2022) | To define the upper limits of MU and Relaxation for other P1 test cases. |
| RAN5#98 (Feb-2023) | To define the upper limits of MU and Relaxation for P2 test cases. |

- Priority 1 (P1) test cases

  - MOP (EIRP, TRP), REFSENS, OFF power, Frequency error, OBW, ACLR, SEM, General Spurious, Spurious co-existence, Inband blocking, ACS, Rx Spurious

- Priority 2 (P2) test cases

  - All other test cases

In the last RAN5 meeting, MU and Relaxation for MOP (EIRP, TRP), REFSENS, OFF power, Frequency error, Inband blocking, ACS were endorsed in [3][4][5].
The upper limits of MU and Relaxation for the rest P1 test cases (OBW, ACLR, SEM, General Spurious, Spurious Co-existence, Rx Spurious) should be defined in this meeting to proceed according to the time plan.

Observation 1     : The upper limits of MU and Relaxation for OBW, ACLR, SEM, General Spurious, Spurious Co-existence and Rx Spurious should be defined in this meeting.

After the upper limits of MU and Relaxation for P1 test cases are defined, we need to complete MU and Relaxation for those test cases. Therefore, we propose to add the schedule to complete MU and Relaxation for P1 test cases.

Proposal 1	: Update following time plan for FR2 Power Class 1 work.

Table 2 : proposal to update the FR2 PC1 time plan

| Meeting | RAN5 time plan |
| --- | --- |
| RAN5#96 (Aug-2022) | To define the upper limits of MU and Relaxation for MOP(EIRP, TRP) and REFSENS. To discuss the upper limits of MU and Relaxation for other P1 test cases. |
| RAN5#97 (Nov-2022) | To define the upper limits of MU and Relaxation for other P1 test cases. |
| RAN5#98 (Feb-2023) | To define the upper limits of MU and Relaxation for P2 test cases. To complete the MU and Relaxation for P1 test cases. |

Testability issue for FR2 PC1

According to [5], PC1 has testability issues (due to dynamic range) for SEM, General Spurious and Spurious co-existence, but if the maximum percentage of grids with EIRP > 43 dBm is low enough, it could solve the issues. Therefore, it was requested for UE vendors and Chipset vendors to study the maximum percentage of grids with EIRP > 43 dBm acceptable for antenna pattern assumptions in SEM, General Tx Spurious, and Spurious co-existence in AP#96.32. The Answer to this AP was TBD. [X]

Observation 2     : TBD

Status of consideration of MU and Relaxation

The Estimations of the MU and Relaxation for OBW, ACLR, SEM, General Spurious, Spurious Co-existence and Rx Spurious in NTC by TE vendors are as follows.

Table 3 : Estimation about Upper limit of MU

| Test cases | Ref. [X] | Ref. [X] | Ref. [X] |
| --- | --- | --- | --- |
| OBW | XXX dB | XXX dB | XXX dB |
| ACLR | XXX dB | XXX dB | XXX dB |
| SEM | XXX dB | XXX dB | XXX dB |
| General Spurious | XXX dB | XXX dB | XXX dB |
| Spurious Co-existence | XXX dB | XXX dB | XXX dB |
| Rx Spurious | XXX dB | XXX dB | XXX dB |

Table 4 : Estimation about Upper limit of Relaxation

| Test cases | Ref. [X] | Ref. [X] | Ref. [X] |
| --- | --- | --- | --- |
| OBW | XXX dB | XXX dB | XXX dB |
| ACLR | XXX dB | XXX dB | XXX dB |
| SEM | XXX dB | XXX dB | XXX dB |
| General Spurious | XXX dB | XXX dB | XXX dB |
| Spurious Co-existence | XXX dB | XXX dB | XXX dB |
| Rx Spurious | XXX dB | XXX dB | XXX dB |

According to Table 3, TBD (This part will be updated after submission deadline.)

According to Table 4, TBD (This part will be updated after submission deadline.)

Proposal

Following show the summary of observations.

Observation 1     : The upper limits of MU and Relaxation for OBW, ACLR, SEM, General Spurious, Spurious Co-existence and Rx Spurious should be defined in this meeting.

Observation 2     : TBD

RAN5 is asked to endorse following proposal.

Proposal 1	: Define following time plan for FR2 Power Class 1 work.

| Meeting | RAN5 time plan |
| --- | --- |
| RAN5#96 (Aug-2022) | To define the upper limits of MU and Relaxation for MOP(EIRP, TRP) and REFSENS. To discuss the upper limits of MU and Relaxation for other P1 test cases. |
| RAN5#97 (Nov-2022) | To define the upper limits of MU and Relaxation for other P1 test cases. |
| RAN5#98 (Feb-2023) | To define the upper limits of MU and Relaxation for P2 test cases. To complete the MU and Relaxation for P1 test cases. |

- Reference

[1] R5-223621		: “Handling of FR2 Power Class 1 in RAN5”, NTT DOCOMO, INC., RAN5#95-e

[2] R5-225023		: “Handling of FR2 Power Class 1 in RAN5”, NTT DOCOMO, INC., RAN5#96-e

[3] R5-225123		: “On the MU for FR2 PC1 TRx test cases”, Rohde & Schwarz, RAN5#96-e

[4] R5-225221		: “On PC1 measurement uncertainties for other test cases”, Keysight Technologies, RAN5#96-e

[5] R5-225639		: “MU discussion on FR2 PC1”, Anritsu, NTT DOCOMO, INC., RAN5#96-e

[X] R5-22XXXX		: