3GPP TSG-RAN5 Meeting #97	R5-226875

# Toulouse , France , 14th – 18th Nov. 2022

3GPP TSG RAN meeting #98-e									RP-22xxxx

Electronic Meeting, December 12-16, 2022

Status Report to TSG

Agenda item:			13.4.5

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202568 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2023 (+12 months) |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

21 CRs were agreed during RAN5#97 meeting. The completeness status for band configurations will be traced via PRD 21.

2.5.2	Remaining Open issues

See the work plan for details [1]

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General paper

- R5-226874	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

TS 38.508-1 CRs:

- R5-226367	Removal of Test freqs for R17 pending CADC configs from cl 4.3.1, CMCC

- R5-227084	Update to offsetToCarrier for DC_21A_n28A, Anritsu, NTT DOCOMO INC., Ericsson

- R5-227275	Introduction of CA_n48A-n77A and CA_n71A-n77A configurations, Dish Network

- R5-226894	Update of n28 test frequencies for DC_21A_n28A in clause 6.2.3.1, Ericsson

TS 38.508-2 CR:

- R5-227276	Introduction of CA_n48A-n77A and CA_n71A-n77A baseline capabilities, Dish Network

TS 38.521-1 CRs:

- R5-226015	Corrections and additions of Rel-17 band combinations in NR CA spurious emission UE co-existence test case 6.5A.3.2.1, Ericsson

- R5-227221	Corrections and additions of Rel-17 band combinations in NR CA general spurious emission test case 6.5A.3.1, Ericsson

- R5-227761	Introduction of CA_n71A-n77A Transmitter power requirements, Dish Network

- R5-227918	Introduction of CA_n71A-n77A Spurious emissions requirements, Dish Network

- R5-227732	Removal of R17 FR1 pending CA configs from cl 7, CMCC

- R5-227301	Introduction of CA_n48A-n77A and CA_n71A-n77A Rx requirements, Dish Network

- R5-226363	Removal of R17 FR1 pending CA configs from cl 5, CMCC

- R5-226729	General updates of clause 5 for R17 CADC configurations, China Unicom, Dish Network

TS 38.521-3 CRs:

- R5-226750	Clean-up pending R17 configurations in clause 6, Bureau Veritas

- R5-227289	Corrections on test configuration table in spurious emission band UE co-existence for Rel-17 inter-band EN-DC configuration, ZTE Corporation

- R5-227790	Update some frequency selections in test configuration table, Verizon Switzerland AG

- R5-226747	Clean-up pending R17 configurations in clause 5	, Bureau Veritas

TS 38.905 CRs:

- R5-227714	Update TP analysis for reference sensitivity frequency selections, Verizon Switzerland AG

- R5-226589	Update test frequency for DC_5A_n77A, Qualcomm Korea

- R5-227228	Update of spurious emission TP analysis for Rel-17 NR CA configuration CA_n48A-n71A, Ericsson

- R5-227727	Introduction of CA_n48A-n77A and CA_n71A-n77A test point analyses, Dish Network

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time