3GPP TSG-RAN5 Meeting #97	R5-226877

# Toulouse , France , 14th – 18th Nov. 2022

3GPP TSG RAN meeting #98-e									RP-22xxxx

Electronic Meeting, December 12-16, 2022

Status Report to TSG

Agenda item:			13.4.2

| WI / SI Name | UE Conformance - Additional NR bands for UL-MIMO in Rel-17 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_bands_UL_MIMO_PC3_R17-UEConTest |  |  |  |  |
| Unique ID | 940090 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220745 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 48% (+29) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#97 (the details can be found in R5-226876)

- Overall completeness is 48%

- WP is updated to capture latest progress.

- 17 CRs were agreed during RAN5#97 meeting

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General papers

- R5-226876	WP of Additional NR bands for UL-MIMO in Rel-17

TS 38.508-2 CRs

- R5-226847	Introducing SUL bands into NR FR1 UL MIMO Capabilities table, Huawei, Hisilicon

TS 38.521-1 CRs

- R5-227759	Adding new FR1 test case MOP for SUL with UL MIMO, Huawei, Hisilicon

- R5-226849	Adding new FR1 test case Configured Transmitted Power for SUL with UL MIMO, Huawei, Hisilicon

- R5-226850	Adding new FR1 test case Minimum output power for SUL with UL MIMO	, Huawei, Hisilicon

- R5-226851	Adding new FR1 test case Transmit OFF power for SUL with UL MIMO, Huawei, Hisilicon

- R5-227931	Adding new FR1 test case Transmit ON/OFF time mask for SUL with UL MIMO, Huawei, Hisilicon

- R5-226853	Adding new FR1 test case REFSENS for SUL with UL MIMO, Huawei, Hisilicon

- R5-226854	Adding new FR1 test case REFSENS for SUL with UL MIMO and DL CA, Huawei, Hisilicon

- R5-226855	Adding new FR1 test case Maximum input level for SUL with UL MIMO, Huawei, Hisilicon

- R5-226856	Adding new FR1 test case Adjacent channel selectivity for SUL with UL MIMO, Huawei, Hisilicon

- R5-226857	Adding new FR1 test case In-band blocking for SUL with UL MIMO, Huawei, Hisilicon

- R5-226858	Adding new FR1 test case Out-of-band blocking for SUL with UL MIMO, Huawei, Hisilicon

- R5-226859	Adding new FR1 test case Narrow band blocking for SUL with UL MIMO, Huawei, Hisilicon

- R5-226860	Adding new FR1 test case Spurious response for SUL with UL MIMO, Huawei, Hisilicon

- R5-226861	Adding new FR1 test case Wide band Intermodulation for SUL with UL MIMO, Huawei, Hisilicon

- R5-226937	Updating MU and TT for new test cases for SUL with UL MIMO, Huawei, Hisilicon

TS 38.522 CRs

- R5-226936	Adding applicability for new test cases for SUL with UL MIMO, Huawei, Hisilicon

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template

get

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template