3GPP TSG-RAN5 Meeting #97	R5-227069

Toulouse, France, 14th Nov 2022 - 18th Nov 2022

3GPP TSG RAN Meeting #98-e	RP-22XXXX

Electronic Meeting, 12th – 16th Dec, 2022

Status Report to TSG

Agenda item:			13.4.14

| WI / SI Name | UE Conformance - High power UE (power class 2) for one NR FDD band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_PC2_UE_FDD-UEConTest |  |  |  |  |
| Unique ID | 960070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221158 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: 12/2022 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 100%(+33%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Shi，Yu |
|  | Company | China Unicom |
|  | Email | shiyu19@chinaunicom.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN5#97 meeting, 3 CRs were agreed. This WI is estimated to be 100% complete. The Work Plan was updated in [1].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Work plan:

[1] R5-227068	SR on UE Conformance - High power UE (power class 2) for one NR FDD band; Source: China Unicom; RAN5#97

TS 38.508-2

R5-225242 Update of RF Baseline Implementation Capabilities for PC2 UE on FDD band; China Unicom; RAN5#96e

TS 38.521-1

R5-225750 Add PC2 test configuration and requirement table for n1 A-MPR; MediaTek Beijing Inc.; RAN5#96e

R5-224843 Update to MOP to add PC2 TxD requirements for band n1 and n3; Huawei, HiSilicon; RAN5#96e

R5-224982 Update of MOP TC to add PC2 requirements for band n1 and n3; China Unicom; RAN5#96e

R5-225768 Update of PC2 UE requirements for band n1 and n3 into TC 7.3.2; China Unicom; RAN5#96e

R5-227733 Correct Table 6.2.3.4.1-4a A-MPR test configuration table; MediaTek Beijing Inc.;RAN5#97

R5-227734 Correction of A-MPR setting in Table 6.2.3.5-6a; MediaTek Beijing Inc.;RAN5#97

R5-227735 Correct Table 6.2.3.3.4-5 A-MPR specification table number; MediaTek Beijing Inc.;RAN5#97

TS 38.905

R5-225746 Update TP analysis for AMPR NS_05 and NS_05U; MediaTek Beijing Inc.; RAN5#96e

R5-227916 Update TP analysis for AMPR NS_49; MediaTek Beijing Inc.;RAN5#97

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template