3GPP TSG-RAN WG5 Meeting #97	R5-227123

Toulouse, 14th Nov 2022 - 18th Nov 2022

3GPP TSG RAN meeting #98-e								     RP-22xxxx

Electronic Meeting, December 12-16, 2022

Status Report to TSG

Agenda item:			13.4.21

| WI / SI Name | UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_MBS_5MBS_5MBUSA-UEConTest |  |  |  |  |
| Unique ID | 950061 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220423 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 19% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Ya Zhao |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | zhaoya@hisilicon.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The overall completion level has reached 19% (+9%), 21 CRs were agreed at this meeting.

Work plan:

-	The Work plan is updated in [1].

Common test environment:

-	Update of configuration of system information blocks for SIB20 and SIB21 for MBS Broadcast TC in [3].

-	Update of DNN configuration for PDU session associated with MBS Multicast session in [8].

-	Update of Procedure for MBS Multicast session join and session establishment in [9];

-	Update of Radio resource control information elements for MBS in [6],[10].

-     Add new PICS for MBS TC in [11].

-	Update of MBS IE in [4]-[5].

UE specific testing functions:

-	Update Test loop mode C for MBS in [2],[12].

Test case:

-    Add 6 MBS Broadcast test cases in [13]-[18].

-    Add 3 MBS Multicast test cases in [19]-[21].

-    Add test applicability for MBS test cases in [22].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1] | R5-227124 | WP of UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects after RAN5 97 | Huawei, Hisilicon |
| --- | --- | --- | --- |
| [2] | R5-227507 | Update of CLOSE UE TEST LOOP message | Huawei, Hisilicon |
| [3] | R5-227138 | Update of configuration of system information blocks for MBS Broadcast TC | Huawei, Hisilicon |
| [4] | R5-227139 | Update of MBS IE CFR-ConfigMCCH-MTCH | Huawei, Hisilicon |
| [5] | R5-227508 | Update of MBS IE TMGI | Huawei, Hisilicon |
| [6] | R5-227509 | Update of Radio resource control information elements for Broadcast MBS TC | Huawei, Hisilicon |
| [7] | R5-227142 | Editoral correction of physical layer parameters for scheduling of MBS | Huawei, Hisilicon |
| [8] | R5-227510 | Update of DNN configuration for PDU session associated with MBS Multicast session | Huawei, Hisilicon |
| [9] | R5-227511 | Update of Procedure for MBS Multicast session join and session establishment | Huawei, Hisilicon |
| [10] | R5-227512 | Update of Radio resource control information elements for Multicast MBS TC | Huawei, Hisilicon |
| [11] | R5-227513 | Addition of PICS for MBS TC | Huawei, Hisilicon |
| [12] | R5-227514 | Update of Loop Mode C for MBS TC | Huawei, Hisilicon |
| [13] | R5-227130 | Addition of MBS Broadcast TC 14.1.1.1-acquire MCCH information after enter a Cell providing SIB20 | Huawei, Hisilicon |
| [14] | R5-227131 | Addition of MBS Broadcast TC 14.1.2.1-frequency prioritization for Cell reselection | Huawei, Hisilicon |
| [15] | R5-227132 | Addition of MBS Broadcast TC 14.1.2.2-MBS Interest Indication-interfreq | Huawei, Hisilicon |
| [16] | R5-227133 | Addition of MBS Broadcast TC 14.1.2.3-MBS Interest Indication-intrafreq | Huawei, Hisilicon |
| [17] | R5-227134 | Addition of MBS Broadcast TC 14.1.3.1-Harq | Huawei, Hisilicon |
| [18] | R5-227135 | Addition of MBS Broadcast TC 14.1.3.2-DRX | Huawei, Hisilicon |
| [19] | R5-227515 | Addition of MBS Multicast TC 14.2.1.1.1-PTM transmission and PTP transmission | Huawei, Hisilicon |
| [20] | R5-227516 | Addition of MBS Multicast TC 14.2.1.1.4-PTM retransmission for multicast | Huawei, Hisilicon |
| [21] | R5-227517 | Addition of MBS Multicast TC 14.2.1.1.5-PTP retransmission for multicast | Huawei, Hisilicon |
| [22] | R5-227153 | Addition of test applicablity for MBS TC | Huawei, Hisilicon |

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template