# 3GPP TSG RAN WG5 Meeting #98	R5-230367

# Athens, Greece, Feb 27th - Mar 3rd, 2023

# 3GPP TSG RAN Meeting #99	RP-22XXXX

# Rotterdam, Netherlands, Mar 20th - 23rd, 2023

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance - Enhancement of Network Slicing Phase 2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | eNS_Ph2-UEConTest |  |  |  |  |
| Unique ID | 950065 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223065 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 87 % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Danni Song, Xiaozhong Chen |
|  | Company | CMCC, CATT |
|  | Email | songdan@chinamobile.com, chenxiaozhong@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#98 (the details can be found in R5-230368):

- 87% overall completeness achieved.

- For SIG, 12 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-230368	WP Rel-17 eNS_Ph2-UEConTest after RAN5#98, CMCC, CATT

- R5-230369   Revised WID on UE Conformance - Enhancement of Network Slicing Phase 2, CMCC, CATT

TS 38.523-1 CRs

- R5-231553	Update to eNS_Ph2 test case 9.1.12.1, CMCC

- R5-231554	Update to eNS_Ph2 test case 9.1.12.2, CMCC

- R5-231537	Addition of eNS test case 9.1.13.2, ZTE

- R5-231538	Addition of eNS test case 9.3.1.4, ZTE

- R5-231539	Addition of eNS test case 10.1.8.4, ZTE

- R5-231540 	Addition of eNS test case10.1.8.5, ZTE

- R5-231542 	Correction of eNS_Ph2 TC 9.1.12.3-NSAC Registration Reject, Huawei, Hisilicon

- R5-231543 	Correction of eNS_Ph2 TC 9.1.12.4-NSAC Configuration update, Huawei, Hisilicon

- R5-231544 	Correction of eNS_Ph2 TC 9.1.12.5-NSAC De-registration, Huawei, Hisilicon

- R5-231545 	Update of TC 10.1.8.2- NSAC / PDU session establishment reject / Maximum number of PDU sessions reached / Back-off timer is deactivated, TDIA, CATT

- R5-231546 	Correction to eNS test case 9.1.12.3, Lenovo, MCC TF160

TS 38.523-2 CR

- R5-231541	Add applicabilities for new eNS test cases, ZTE

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template