# 3GPP TSG-RAN5 Meeting #98	R5-220385

# Athens, Greece, Feb 27th - Mar 3rd, 2023

3GPP TSG RAN Meeting #99	RP-22XXXX

Rotterdam, Netherlands, Mar 20th - 23rd, 2023

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June. 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 42% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#98 (the details can be found in R5-230386):

- 42% overall completeness achieved

- For test environment, 4 Tdoc were agreed.

- For Common ICS, 4 Tdocs were agreed.

- For RF, 29 Tdocs were agreed.

- For applicability, 2 Tdoc were agreed.

- For TT analysis, 11 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-230386	WP NR_Rel-16_CA_DC after RAN5#98, CMCC

- R5-230254	PRD21 CDS: NR CA_n41A-n66A, BCS0, PC3, Ericsson

- R5-230760	PRD21 CDS PC3 EN-DC DC_1A_n41A, DC_41A_n28A, KDDI Corporation

- R5-230761	PRD21 CDS PC3 EN-DC DC_1A-3A_n41A, DC_1A-41A_n28A, DC_1A-41A_n41A, DC_3A-18A_n77A, DC_3A-41A_n28A, DC_3A-41A_n41A, DC_3A-41A_n77A, DC_18A-41A_n77A, DC_18A-41A_n78A, KDDI Corporation

- R5-231217	PRD21 CDS: PC3 for R16 CA_n1A-n8A, VSENS

- R5-231230	PRD21 CDS: NR CA_n41A-n71A, BCS0, PC3, Ericsson

- R5-231282	PRD21 CDS PC3 for DC_2A-66A_n41A, ZTE Corporation

- R5-231283	PRD21 CDS PC3 for DC_2C_n41A, ZTE Corporation

TS 38.508-1 CRs

- R5-230093	Addition of test frequencies for new EN-DC comb within FR1, KDDI Corporation

- R5-231634	Introduction of CA_n41A-n66A configuration., Ericsson

- R5-231793	Addition of test frequencies for R16 combos, Qualcomm France

- R5-231227	Introduction of CA_n41A-n71A configuration., Ericsson

TS 38.508-2 CRs

- R5-231635	Introduction of CA_n41A-n66A., Ericsson

- R5-231605	Addition of UE capability for new EN-DC comb within FR1, KDDI Corporation

- R5-230891	Update for 38.508-2 for DC_71A_n66A and DC_12A_n2A, Qualcomm France

- R5-231636	Introduction of CA_n41A-n71A., Ericsson

TS 38.521-1 CRs

- R5-231175	Update of MOP TC for CA_n3A-n8A, Ericsson, China Unicom

- R5-231191	Update of delta TIB,c for new R16 CA configurations, China Unicom

- R5-231626	Update of Spurious emissions for UE co-existence for CA_n1A-n8A, China Unicom

- R5-231627	Update of general spurious emissions for CA_n1A-n8A, China Unicom

- R5-231628	Introduction of CA_n41A-n66A, RIB,c  and sensitivity exception., Ericsson

- R5-231629	Introduction of CA_n41A-n66A new test point., Ericsson

- R5-231630	Introduction of CA_n41A-n66A, exception test point due to CBI, Ericsson

- R5-231631	Introduction of CA_n41A-n71A configuration, RIB,c and sensitivity exception., Ericsson

- R5-231632	Introduction of CA_n41A-n71A new test point., Ericsson

- R5-230808	General updates of clause 5 for R16 CADC configurations, China Unicom, Ericsson

TS 38.521-3 CRs

- R5-231671	Addition of delta TIBc for new EN-DC comb within FR1, KDDI Corporation

- R5-231674	Addition of MOP and spurious emissions for new 2CC EN-DC comb within FR1, KDDI Corporation

- R5-231675	Updating spurious coex for inter-band EN-DC CA to add 5 to 8 CCs, KTL, Qualcomm Technologies Ireland

- R5-230892	Update 6.2B.4.2.3.1 for DC_71A_n66A and DC_12A_n2A, Qualcomm France

- R5-231676	Update Tx spurious co-exist for DC_71A_n66A and DC_12A_n2A, Qualcomm France

- R5-231677	General SE for DC_71A_n66A and DC_12A_n2A, Qualcomm France

- R5-230959	Update 6.2B.1.3 for R16 combos DC_71A_n66A and DC_12A_n2A, Qualcomm France

- R5-230246	Addition of reference sensitivity for new EN-DC comb within FR1, KDDI Corporation

- R5-230899	Update for reference sensitivity for DC_48A_n66A, Qualcomm France

- R5-231678	Remove pending combo from 7.2B.2.3, Qualcomm France

- R5-231679	Update 7.3B.2.3 for DC_71A_n66A and DC_12A_n2A, Qualcomm France

- R5-230907	Update ref sense min requirement for DC_71A_n66A, Qualcomm France

- R5-230941	Correction to reference sensitivity test configuration for DC_8A_n41A, Huawei, HiSilicon

- R5-231684	Correction to reference sensitivity test configuration for DC_12A_n78A, Huawei, HiSilicon

- R5-230943	Addition of reference sensitivity for DC_2A-66A_n5A, Huawei, HiSilicon

- R5-231694	Corrections on reference sensitivity for configuration DC_66A_n41A, ZTE Corporation

- R5-231294	Corrections on test requirements for reference sensitivity exceptions for DC_7A-20A_n1A, ZTE Corporation

- R5-230181	Mising MU and TT in annex F for Spurious co-existence EN-DC FR2 CA tests, Keysight Technologies UK Ltd

- R5-231182	Update to R16 Configuration for DC, Bureau Veritas ADT, Nokia, Qualcomm, KDDI

TS 38.522 CRs

- R5-231808	Update to R16 NR CADC configuration test cases applicability, CMCC, Verizon

- R5-231809	Update 38.522 for 7.3A.3 Reference sensitivity power level for 4DL CA, Qualcomm France

TS 38.905 CRs

- R5-230320	Addition of reference sensitivity test point analysis for new EN-DC comb within FR1, KDDI Corporation

- R5-231879	Addition of spurious emissions TP analysis for 1A_n41A and 41A_n28A, KDDI Corporation

- R5-231609	Ref sensitivity TP selection for DC_71A_n66A DC_14A_n2A and DC_12A_n2A, Qualcomm France

- R5-231610	Adding Spurious emission TP for DC_71A_n66A, Qualcomm France

- R5-231611	Adding Spurious emission TP for DC_12A_n2A, Qualcomm France

- R5-230945	Addition of reference sensitivity test point analysis for DC_8A_n41A, Huawei, HiSilicon

- R5-230946	Addition of reference sensitivity test point analysis for DC_12A_n78A, Huawei, HiSilicon

- R5-230947	Addition of reference sensitivity test point analysis for DC_2A-66A_n5A, Huawei, HiSilicon

- R5-231615	Update of spurious emission TP analysis for CA_n1A-n8A, China Unicom

- R5-231633	Addition of CA_n41A-n71A., Ericsson

- R5-231616	Reference sensitivity TP analysis for DC_66A_n41A, ZTE Corporation

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template