## Slide 1: RAN5 basket-WIs
Summary of proposals for handling of RAN5 basket-WIs and status reporting (R5-230993r2)

## Slide 2: Background
For RAN5 basket-WIs including large number of CA/DC configurations it is not feasible to estimate a final completion date when all configurations in a basket-WI will be completed due to:
  RAN5 does not have the option to move non-completed configurations to the next release; and
  Industry deployment interest or time of deployment may have changed since they were initially introduced in RAN4 and thus may be introduced in RAN5 much later.
For stakeholders of RAN5 test specifications the most important is to have clear status of which configurations have been completed, which are ongoing, and which configurations are pending and not ready for contributions yet due to changed industry interest or time of deployment.

## Slide 3: Transparency of CA/DC configs status
Introduce formal 3GPP reference for status of RAN5 basket-WIs configurations in RAN5 test specifications (Proposals #1A, #1B, #2A and #2B):
  LTE: Add informative annex to TS 36.521-2 including status list of all LTE CA configurations (tagged with source WI code)
  NR: Add informative annex to TS 38.508-2 including status list of all NR bands, V2X bands, NR CA, EN-DC, NR SUL NE_DC and V2X configurations (tagged with source WI code)
3GPP Workplan – Improve transparency of status (Proposals #5)
  Split status into
    %Complete refers to test case framework
      Test case framework is the test cases and general information in RAN5 specifications required for the type of configurations in scope of the RAN5 basket-WI
    Add reference in 3GPP WP “Notes” column to the TS and Annex providing the detailed status of the configurations in scope of the basket-WI.

## Slide 4: RAN5 basket-WI Completion criteria & SR reporting
Status report to be submitted for RAN5 basket-WI until it is closed:
  SR to indicate percentage complete of test case framework (Proposal#5)
  SR to attach the RAN5 basket-WI workplan reflecting the test case framework completion (Proposal#5)
  SR to include a hyperlinked reference to the RAN5 CR to the Annex* providing the excel sheet showing the status of the configurations in scope of the RAN5 basket-WI (macro free version of the PRD20/PRD21 list) (Proposal#6).
RAN5 basket WI completion criteria (Proposal#7):
  Test case framework completed (as by RAN5 agreed work plan)
  Keep RAN5 basket-WI open until there is no progress for a couple of meetings
Handling of addition of configuration after RAN5 basket-WI has been closed (Proposal#8):
  Additional configuration needs to be added under TEIxx_Test + original WI code for the config, where xx is the release of the original WI
* TS 36.521-1, Annex B for LTE configurations, or TS 38.508-2, Annex B for NR bands and CA/DC configurations