3GPP TSG-RAN5 Meeting #98	R5-230748

Athens, Greece, 27th Feb - 3rd Mar 2023

Agenda Item:	7.4.3

Source: 	Ericsson

Title: 	WP Rel-15 5GS maintenance

Work item code:	TEI15_Test, 5GS_NR_LTE-UEConTest

Document for:	Information

__________________________________________________________________________

# Introduction

The RAN5 Rel-15 5G/NR work item (5GS_NR_LTE-UEConTest) was closed at RAN5#94-e (Feb-22). The final WID, status report and work plan at RAN5#94-e can be found in [1], [2] and [3]

The current document is used to track the status of the remaining not completed test cases handled under maintenance under WI codes "TEI15_Test, 5GS_NR_LTE-UEConTest".

The status is tracked in the attached sub-workplans [4]:

- TS 38.521-1: RF Tx Rx Range 1

- TS 38.521-2: RF Tx Rx Range 2

- TS 38.521-3: RF Tx Rx Iw Range 1 and 2

- TS 38.533: RRM

- TR 38.903 MU/TT FR2 RF, Demod, RRM

- TS 38.523-1 Protocol test cases for NR CA, NR-DC and EN-DC

- TS 38.523-1 Protocol test cases for NE-DC

Clause 2.1 gives an overview of the status of the completed test cases.

Clause 2.2 gives an overview of number of remaining not completed test cases and workplan tasks for the different areas.

Clause 2.3 gives an overview of the status of Measurement Uncertainty (MU) / Test Tolerances (TT) work for FR2 RF test cases.

# Status

## Summary completed Rel-15 5G NR remaining test cases

Table 2.1-1 shows the overall number of completed Rel-15 5G NR test cases.

Table 2.1-2 shows the number of completed Rel-15 5G NR FR1 only and FR2 only test cases.

Table 2.1-3 shows the number of completed Rel-15 5G NR test cases for configurations including both NR FR1 and NR FR2.

The detailed list of completed Rel-15 5G NR test cases can be found in attachment [5].

Table 2.1-1: Overall number of completed Rel-15 5G NR test cases

Table 2.1-2: Number of completed Rel-15 5G NR FR1 only of FR2 only test cases

Table 2.1-3: Number of completed Rel-15 5G NR test cases for configurations including FR1 and FR2

## Summary of remaining Rel-15 5G NR test cases

Table 2.2-1 shows the number of not completed test cases and/or not completed other workplan item tasks for each area. The number in parentheses shows the difference in the numbers compared to previous meeting.

Table 2.2-1: Number of not completed test cases and other not completed workplan items vs area

## FR2 MU / TT status

Picture 2.3-1 shows the status of the Measurement Uncertainty (MU) / Test Tolerances (TT) work for FR2 RF test cases. All FR2 regulatory and operator priority 1 and 2 test cases have been completed. See Note 1 in picture 2.3-1 for the meaning of the term "priority" used in the context of MU/TT analysis for FR2 RF test cases.

Picture 2.3-1: Status of RAN5 FR2 MU / TT work for RF test case

# References

- RP-211228	Revised WID on: UE Conformance Test Aspects – 5G system with NR and LTE (RAN#92-e)

- R5-220438	SR UE Conformance Test Aspects - 5G system with NR and LTE – Status after RAN5#94-e

- R5-220439	WP UE Conformance Test Aspects - 5G system with NR and LTE – Status after RAN5#94-e

- Rel-15 5G NR detailed WPs (Mar 2023)

- List of completed Rel-15 5G NR test cases (Mar 2023)