3GPP TSG RAN5 meeting #99										R5-232225

Incheon, Korea, May 22-26, 2023

3GPP TSG RAN meeting #100										RP-23xxxx

Taipei, June 12-14, 2023

## Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance – User Plane Integrity Protection support for EPC connected architectures (incl. CT/SA aspects) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | UPIP_SEC_LTE-RAN-UEConTest |  |  |  |  |
| Unique ID | 970074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230070 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 09/2023 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 27% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Petra RAUER |
|  | Company | Vodafone |
|  | Email | Petra[dot]Rauer[at]Vodafone[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### -

## 2.2	RAN2

#### -

## 2.3	RAN3

#### -

## 2.4	RAN4

#### -

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#99, 2 CRs related to TS 38.523-1 (RRC), and 2 CRs related to TS 38.523-2 (Applicability, PICS) were agreed.

Over all 27% completion reached (+ 27%).

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### -

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

R5-232224		Work plan: UE Conformance - User Plane Integrity Protection support for EPC connected architectures (incl. CT/SA aspects)

CRs TS 38.523-1

R5-2323391		Addition of UPIP TC 8.2.6.4.2-RRC re-establishment; Source: Huawei, HiSilicon

R5-2323392		Addition of UPIP TC 8.2.6.4.3-HO; Source: Huawei, HiSilicon

CRs TS 38.523-2

R5-232393		Add test applicability for EPS UPIP TC; Source: Huawei, HiSilicon

R5-232965		Add PICS for EPS UPIP ; Source: Huawei, HiSilicon