3GPP TSG-RAN5 Meeting #99	R5-232935

# Incheon, Korea, 22th May 2023 - 26th May 2023

3GPP TSG RAN meeting #100										RP-23xxxx

Taipei, June 12-14, 2023

Status Report to TSG

Agenda item:			13.3.16

| WI / SI Name | UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_MBS_5MBS_5MBUSA-UEConTest |  |  |  |  |
| Unique ID | 950061 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220423 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2023 (+6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 77% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Ya Zhao |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | zhaoya@hisilicon.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The overall completion level has reached 77% (+25%), 21 CRs were agreed at this meeting.

Work plan:

-	The Work plan is updated in [23].

Common test environment:

-	Addition of Procedure for MBS TMGI Check in [1];

-	Correction of RRC IE and message for MBS in [2].

-	Correction of system information of combination for MBS in [3].

-	Add new PICS for MBS TC in [4].

Test case:

-    Add 14 MBS test cases in [7]-[20].

-    Correct 2 MBS test cases in [5-6].

-    Add test applicability for MBS test cases in [21].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-233382	Addition of Procedure to check TMGI and associated MRB reception in a multicast MBS session	Huawei, Hisilicon

[2]	R5-233383	Update PDCCH-Config for MSS condtion	Huawei, Hisilicon

[3]	R5-232946	Delete NR-19 for MBS in the Common configurations of system information blocks	Huawei, Hisilicon

[4]	R5-232947	Addition of PICS for MBS TC	Huawei, Hisilicon

[5]	R5-232948	Correction of MBS Broadcast TCs 14.1.x	Huawei, Hisilicon

[6]	R5-232949	Correction of MBS Multicast TC 14.2.4.1.x-group paging	Huawei, Hisilicon

[7]	R5-233384	Addition of MBS Broadcast TC 14.1.1.2-becoming interested to receive MBS broadcast services	Huawei, Hisilicon

[8]	R5-232951	Addition of MBS Broadcast TC 14.1.1.3-MCCH Information change notification	Huawei, Hisilicon

[9]	R5-232952	Addition of MBS Broadcast TC 14.1.1.4-receiving SIB20 of an SCell via dedicated signalling	Huawei, Hisilicon

[10]	R5-232953	Addition of MBS Multicast TC 14.2.1.1.2-DCI format 4_2	Huawei, Hisilicon

[11]	R5-232954	Addition of MBS Multicast TC 14.2.1.1.6-DCI-based ACK-NACK HARQ feedback for Multicast	Huawei, Hisilicon

[12]	R5-232955	Addition of MBS Multicast TC 14.2.1.1.9-DCI-based NACK-only HARQ feedback for Multicast	Huawei, Hisilicon

[13]	R5-232956	Addition of MBS Multicast TC 14.2.1.2.2-DRX-PTM retransmission for multicast	Huawei, Hisilicon

[14]	R5-232957	Addition of MBS Multicast TC 14.2.1.2.3-DRX-PTP retransmission for multicast	Huawei, Hisilicon

[15]	R5-233385	Addition of MBS Multicast TC 14.2.4.3.1-Handover between multicast supporting cell	Huawei, Hisilicon

[16]	R5-233386	Addition of MBS Multicast TC 14.2.4.3.2-Re-establishment	Huawei, Hisilicon

[17]	R5-232960	Addition of MBS Multicast TC 14.2.4.3.3-Handover between Multicast-supporting cell and Multicast non-supporting cell	Huawei, Hisilicon

[18]	R5-233387	Addition of MBS Multicast TC 14.2.5.1.1-Network-requested PDU session modification to remove UE from MBS session	Huawei, Hisilicon

[19]	R5-233388	Addition of MBS Multicast TC 14.2.5.1.2-Network-requested PDU session modification to update MBS service area	Huawei, Hisilicon

[20]	R5-233389	Addition of MBS Multicast TC 14.2.5.2.1-UE-requested to join MBS multicast session-accept	Huawei, Hisilicon

[21]	R5-233390	Addition of test applicablity for MBS TC	Huawei, Hisilicon

[22]	R5-232935	SR of UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects	Huawei, Hisilicon

[23]	R5-232936	WP of UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects	Huawei, Hisilicon

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template