3GPP TSG-RAN5 Meeting #100	R5-234267

# Toulouse, France, Aug 21-25, 2023

3GPP TSG RAN Meeting #101	RP-xxxxxx

Bangalore, India, Sep 11- 15, 2023

## Status Report to TSG

Agenda item:			13.3.12

| WI / SI Name | NR-based access to unlicensed spectrum |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_unlic-UEConTest |  |  |  |  |
| Unique ID | 911003 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210708 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2023 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 60% (+10%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Vijay Balasubramanian |
|  | Company | Qualcomm |
|  | Email | vijayb[at]qti.qualcomm.com |

## Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN#91-e the WID for NR based access to unlicensed spectrum was approved. Work Plan was created in [1].

#### 2.5.2	Remaining Open issues

See WP for more details [101]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/Sis where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	Sax/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-213365	WP UE Conformance Test Aspects for NR-based Access to Unlicensed Spectrum; Source: Qualcomm

[2] R5-215647	WP UE Conformance Test Aspects for NR-based Access to Unlicensed Spectrum; Source: Qualcomm

[3] R5-222579	WP UE Conformance Test Aspects for NR-based Access to Unlicensed Spectrum; Source: Qualcomm

[4] R5-224796	WP UE Conformance Test Aspects for NR-based Access to Unlicensed Spectrum; Source: Qualcomm

[5] R5-226631	WP UE Conformance Test Aspects for NR-based Access to Unlicensed Spectrum; Source: Qualcomm

[71] R5-231335	WP UE Conformance Test Aspects for NR-based Access to Unlicensed Spectrum; Source: Qualcomm

[100] R5-232844	WP UE Conformance Test Aspects for NR-based Access to Unlicensed Spectrum; Source: Qualcomm

[101] R5-234266	WP UE Conformance Test Aspects for NR-based Access to Unlicensed Spectrum; Source: Qualcomm

Tdocs:

[3] R5-214334	Introduction of ICS for NR-U; 	Source: Ericsson

[4] R5-215983	Introduction of NR-U MOP test case 	Source: Ericsson

[5] R5-215984	Introduction of NR-U in general clauses	Source: Ericsson

[6] R5-215985	Introduction of general spurious emission for NR-U	Source: Qualcomm

[7] R5-215564	Introduction of Spectrum emission mask for NR-U	Source: Qualcomm

[8] R5-215562	Introduction of Reference sensitivity for NR-U	Source: Qualcomm

[9] R5-217234	Introduction of ACLR for NR-U	Source: Qualcomm

[10] R5-218411	Introduction of NR-U A-MPR test case		Source: Ericsson

[11] R5-217235	Introduction of 7.3F.3 for NR-U	Source: Qualcomm

[12] R5-218371	NR U test case applicability	Source: Qualcomm

[13] R5-217949	Update IE MeasObjectNR	Source: Ericsson

[14] R5-217950	Update IE ServingCellConfigCommon		Source: Ericsson

[15] R5-217951	Update IE ServingCellConfigCommonSIB	Source: Ericsson

[16] R5-216773	Update IE SSB-PositionQCL-Relation		Source: Ericsson

[17] R5-221894	Introduction of NR-U OFF power test case	Source: Ericsson

[18] R5-221895	Introduction of NR-U General ON/OFF time mask test case	Source: Ericsson

[19] R5-222738	Update 7.3F.2 Ref sensitivity power level	Source: Qualcomm

[20] R5-222739	Introduction of 7.6F.2 IBB for NR_U	Source: Qualcomm

[21] R5-222746	Introduction of ACS for NR_U	Source: Qualcomm

[22] R5-222174	Correction to n46 ARFCN	Source: Rohde & Schwarz

[23] R5-223754	Add MU and TT for 7.5F.1 and 7.6F.2	Source: Qualcomm

[24] R5-222736	Add 7.5F.1 and 7.6F.2	Source: Qualcomm

[25] R5-222733	Update for 38.521-1_Tpanalysis_7.3_RefSense	Source: Qualcomm

[26] R5-224033	Introduction of test frequencies for NR-U band n46	Source: Ericsson

[27] R5-224034	Introduction of test frequencies for NR-U band n96	Source: Ericsson

[28] R5-224241	Correction of additional tolerance to test requirement in 6.2F.1.5 and 6.2F.3.5	Source: CAICT

[29] R5-224811	Addition of 6.3F.1 Minimum output power for NR-U	Source: TTA

[30]	R5-224812	Addition of 6.4F.1 Frequency error for NR-U	Source: TTA

[31] R5-224244	Correction of Table 7.3F.2.4.1-1		Source: CAICT

[32]	R5-224899	Update IBB for NR-U	Qualcomm

[33]	R5-224900	Adding OOB blocking for NR-U	Source: Qualcomm

[34]	R5-224902	Introduction of Spurious response for NR_U	Source: Qualcomm

[35]	R5-224904	Addition of Wide band Intermodulation for NR_U	Source: Qualcomm

[36]	R5-224905	Update TT for NR_U test cases	Source: Qualcomm

[37] R5-224903	Update applicability for NR-U test cases	Source: Qualcomm

[38]	R5-224901	General rule for TP selection for NR_U test cases	Source: Qualcomm

[39] R5-224909	Update IE DownlinkConfigCommonSIB	Source: Qualcomm

[40]	R5-225321	Update IE LBT FailureRecoveryConfig		Source: Qualcomm

[41]	R5-224912	Update IE MeasObjectNR	Source: Qualcomm

[42]	R5-224913	Add IE MeasResultForRSSI	Source: Qualcomm

[43]	R5-224914	Update IE MeasResults	Source: Qualcomm

[44]	R5-224915	Add IE MeasRSSI-ReportConfig	Source: Qualcomm

[46] R5-224916	Update IE ReportConfigNR	Source: Qualcomm

[47] R5-224917	Add IE RMTC Config	Source: Qualcomm

[48] R5-226718	Add low-mid-high ch BWs for NR-U; Qualcomm

[49] R5-226731	Update IE Phy-ParametersSharedSpectrumChAccess; Qualcomm

[50] R5-227707	Addition of PICS for NR-U; Qualcomm

[51] R5-227741	Addition of 6.4F.2.1 EVM for NR-U; TTA

[52] R5-227921	Addition of 6.5F.1 Occupied bandwidth for NR-U; TTA

[53] R5-227922	Adding 6.5F.4 Transmit intermod for NR-U; Qualcomm

[54] R5-227923	Introduction of 6.4F.2.2 Carrier leakage for NR-U; Qualcomm

[55] R5-227924	Update 6.5F.3.1 General spurious emissions for NR-U; Qualcomm

[56] R5-227751	Correction of clause number in 7.7F.1.4.1; CAICT

[57] R5-227925	Update 7.5F.1 ACS for NR-U; Qualcomm

[58] R5-227926	Update 7.3F.2 Ref sensitivity for NR-U; Qualcomm

[59] R5-227927	Update 7.6F.2.1 IBB for NR-U; Qualcomm

[60] R5-226763	Correction to title of TC7.8F.2; Bureau Veritas

[61] R5-227928	Update MU and TT for NR_U test cases; Qualcomm

[62] R5-227808	Addition of NR-U PDSCH Demod test case; Qualcomm

[63] R5-227876	Add applicability of 6.4F.2.2 and 6.5F.4; Qualcomm

[64] R5-226764	Correction to title of TC7.8F.2; Bureau Veritas

[65] R5-227877	Addition of test applicability for NR-U Demod and RRM test cases; Qualcomm

[66] R5-227992	Addition of BFD and Link recovery test cases for NR-U; Qualcomm

[67] R5-226775	Addition of CCA model, RMC into Annex for NR-U; Qualcomm

[68] R5-227993	Addition of EN-DC FR1 RLM test cases under CCA configuration; Qualcomm

[69] R5-227280	Addition of NR-U test case 8.1.8.2.1; Qualcomm

[70] R5-227302	Addition of applicability for NR unlicensed test cases; Qualcomm

[72]	R5-230915	Adding 6.4F.2.2 Carrier leakage for NR-U; Qualcomm

[73]	R5-230916	Adding 6.4F.2.3 In-band emissions for NR-U; Qualcomm

[74]	R5-230918	Introduction of 6.4F.2.4_for NR-U; Qualcomm

[75]	R5-230919	Adding 6.5F.4 Transmit intermod for NR-U; Qualcomm

[76]	R5-230917	Update_MU_TT for NR-U; Qualcomm

[77]	R5-230764	Introduction of PDSCH demodulation performance test cases with shared spectrum access; Qualcomm

[78]	R5-230667	Addition of applicabilities for NR-U test cases; TTA

[79]	R5-230782	Addition of NR-U NSA intra-frequency event-triggered measurement reporting test cases; Qualcomm

[80]	R5-230783	Addition of NR-U SA FR1 RLM and BFR test cases; Qualcomm

[81]	R5-230784	Update to NR-U NSA RLM and BFR test cases; Qualcomm

[82]	R5-230317	Derive MU for FR1 bands above 6GHz – AP97.21; Keysight

[83]	R5-230587	Update IE BWP-UplinkDedicated; Ericsson

[84]	R5-230588	Update IE LBT-FailureRecoveryConfig; Ericsson

[85]	R5-230753	Introduction or test frequencies for n46 and n96 in clause 6.2.3.1; Ericsson, Qualcomm

[86]	R5-230437	Update to NR unlicensed test case 8.1.8.1.1; Qualcomm

[87]	R5-230584	Add test case 8.2.5.7.1; Ericsson

[88]	R5-230585	Add test case 8.2.5.7.2; Ericsson

[89]	R5-230589	Update test case 8.1.5.6.6.1; Ericsson

[90]	R5-231202	Addition of new NR unlicensed test case 6.6.2.1; Qualcomm

[91]	R5-230586	Add applicabilities for test cases 8.2.5.7.1 and 8.2.5.7.2; Ericsson

[92]	R5-231200	Applicability updates to NR unlicensed test cases; Qualcomm

[93]	R5-231603	Correction of test frequencies for n46; Ericsson, Keysight

[94]	R5-231604	Correction of test frequencies for n96; Ericsson

[95]	R5-231853	Addition of NR-U capabilities; Qualcomm

[96]	R5-231819	Introduction of  abbreviation of CCA and clarification on FR1 band selection with CCA ; Qualcomm

[97]	R5-231438	Addition of NR unlicensed test case 6.6.2.3; Qualcomm

[98]	R5-231439	Addition of NR-U test case 8.1.8.1.2; Qualcomm

[99]	R5-231440	Addition of NR unlicensed test case 8.1.8.2.2; Qualcomm

[101] R5-232579	Addition of test case 6.5F.2.4.2, Shared spectrum channel access ACLR with additional requirement for NS_29; Ericsson

[102] R5-232695	Update 6.5F.3.1 General SE for NR-U; Qualcomm

[103] R5-232697	Update 6.5F.2.4.1 ACLR for NR-U; Qualcomm

[104] R5-232636	Update 7.1 for NR-U; Qualcomm

[105] R5-232637	Update 5.2 note 14 for NR-U; Qualcomm

[106] R5-233600	Addition of TDD FR1 single carrier CQI reporting test cases on band with shared spectrum access; Qualcomm

[107] R5-232580	Addition of applicability for test case 6.5F.2.4.2; Ericsson

[108] R5-233621	Addition of NR-U EN-DC SS-RSRP measurement performance test cases; Qualcomm

[109] R5-233622	Update to NR-U frequency bands; Qualcomm

[110] R5-233623	Addition of NR-U SA SS-RSRP measurement performance test cases; Qualcomm

[111] R5-233359	Update test case 8.2.5.7.1; Ericsson

[112] R5-233360	Update test case 8.2.5.7.2; Ericsson

[113] R5-233080	Addition of NR unlicensed test case 6.6.2.2; Qualcomm

[114] R5-233081	Addition of NR unlicensed test case 6.6.2.4; Qualcomm

[115] R5-233079	Applicability updates to NR unlicensed test cases; Qualcomm

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template