3GPP TSG-RAN WG5 Meeting #100								R5-235063

Toulouse, France, Aug. 21-25, 2023

3GPP TSG RAN meeting #101										RP-23xxxx

Bangalore, India, Sep. 11-15, 2023

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2024 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

33 CRs were agreed during RAN5#100 meeting. No new test cases were introduced.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex B in TS 38.508-2.

The latest status of configurations is updated in R5-235616.

2.5.2	Remaining Open issues

See the work plan for details [1]

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General paper

- R5-235062	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations, Huawei, HiSilicon

- R5-235020	PRD21 CDS PC3 for CA_n1A-n8A BCS1, CU Digital Technology

TS 38.508-1 CR:

- R5-235603	Addition of CA_n2(2A)-n66A frequency, Apple Benelux B.V.

- R5-234731	Introduction of test frequency of CA_n28A-n41A-n79A, CMCC

- R5-235602	Update inter-band NR CA 3DL configurations with additional band combos, Verizon

- R5-234447	Addition of several NR CA combination to inter-band configurations table, WE Certification Oy, AT&T

TS 38.508-2 CR:

- R5-234193	Update for inter-band NR CA_n2A-n66A, Verizon

- R5-234195	Update inter-band NR CA 3DL configurations with additional band combos, Verizon

- R5-234448	Addition of several NR CA combos to supported configurations tables, WE Certification Oy, AT&T

- R5-235609	Corrections on notation for SUL Physical Layer Baseline Implementation Capabilities, ZTE Corporation

- R5-235616	Update NR band and CADC configs status in ICS Annex B, CMCC

TS 38.521-1 CRs:

- R5-235663	General updates of TS 38.521-1 clause 5 for R17 CA configurations, CU Digital Technology

- R5-234843	Addition of AMPR for CA_n28-n79, Huawei, HiSilicon

- R5-234844	Adding DeltaTIB for CA_n28-n79, Huawei, HiSilicon

- R5-234845	Addition of spurious emission co-existence for CA_n28-n79, Huawei, HiSilicon

- R5-235625	Updating REFSENS for CA testing for CA_n28A-n41A-n79A, Huawei, HiSilicon

- R5-234164	CA n48A-n77A PCC frequency correction for n77 in 7.8A.2.1, Keysight Technologies UK Ltd

- R5-234165	FR1 ACS and IBB 2DL CA - Corrections for n48-n77 case, Keysight Technologies UK Ltd

- R5-235662	n66 4Rx requirements missing for certain combos in 7.3A.1_1, Keysight Technologies UK Ltd

- R5-234168	n5 asymmetric band declaration missing in section 5.3.6, Keysight Technologies UK Ltd

- R5-235660	Update delta TIB,c for CA_n2A-n66A, Verizon

- R5-234197	Update Clause 6 common requirements for additional 3DL inter-band NR CA configurations, Verizon

- R5-235661	Update Clause 7 common requirements for additional 3DL inter-band NR CA configurations, Verizon Spain

- R5-234199	Update test configurations and test requirements for interband reference sensitivity of additional three band configurations, Verizon Spain

- R5-235624	Addition of several NR CA combos to reference sensitivity cases WE Certification Oy, AT&T

- R5-235652	Corrections on notation for SUL CA configuration for transmitter power, ZTE Corporation

- R5-235654	Corrections on notation for SUL CA configuration for reference sensitivity, ZTE Corporation

- R5-235125r1	Removal of the delta RIB values for configuration CA_n26-n66-n70, ZTE Corporation

TS 38.521-3 CRs:

- R5-234040	Correction to ref sense configuration for DC_71A_n2A, Qualcomm France

- R5-235672	Correction for NSA band combo DC_14A_n77A in 7.3B.2.3, Keysight Technologies UK Ltd

TS 38.522 CRs:

- R5-234735	Update to R17 NR CADC configuration test cases applicability, CMCC

TR 38.905 CRs:

- R5-234200	Update reference sensitivity test cases for additional three bands configurations, Verizon

- R5-234450	Test point analysis for reference sensitivity for several NR CA combos, WE Certification Oy, AT&T

- R5-234730	Introduction of TP analysis of CA_n28A-n41A-n79A Ref Sense exception, CMCC

- R5-234846	Addition of TP analysis of spurious emission co-existence for CA_n28-n79, Huawei, HiSilicon

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time