## 3GPP TSG RAN WG5#101						      		R5-235972

Chicago, USA

13 – 17 November 2023

# Closing Session Agenda

| Item | Subject | Tdoc |
| --- | --- | --- |
| 1 | Opening of the meeting |  |
| 2 | Reports |  |
| 3 | Incoming Liaison Statements |  |
| 4 | RAN5 General Issues |  |
| 5 | RF Functional Area |  |
| 6 | Signalling Protocol Functional Area |  |
| 7 | Closing Joint Session |  |
| 7.1 | Agenda for closing session |  |
| 7.2 | Pointer CRs |  |
| 7.3 | Open Issues |  |
| 7.3.1 | RF group docs still requiring WG verdict/confirmation - original A.I. retained |  |
| 7.3.2 | Sig group docs still requiring WG verdict/confirmation - original A.I. retained |  |
| 7.3.3 | Other open issues from joint sessions - original A.I. retained |  |
| 7.3.4 | Other |  |
| 7.4 | iWD/PRD Updates |  |
| 7.4.1 | iWD-003: Record of RAN5 owned test cases not ready for RAN5 agreement or verifiable on one UE only |  |
| 7.4.2 | PRD17: Guidance to using Work Item Codes with RAN5 test cases |  |
| 7.4.3 | PRD20: Status updates E-UTRA CA |  |
| 7.4.4 | PRD21: Status Updates and Completion Declaration Statements (CDS) for NR bands, NR band CBW extensions, 5G NR CADC configurations for PC3, PC1.5 and PC2 |  |
| 7.4.5 | Other PRD updates |  |
| 7.5 | Work Items/ Study Items |  |
| 7.5.1 | Final version of Work Item Proposals |  |
| 7.5.2 | Active Work Items/ Study Item: work plans (wp), status reports (sr), Work Item Descriptions (wid) |  |
|  | Rel-16 NR CA and DC; and NR and LTE DC Configurations (UID-830083) NR_CADC_NR_LTE_DC_R16-UEConTest | Dec 23, CMCC |
|  | RF requirements for NR frequency range 1 (FR1) (UID-870061) NR_RF_FR1-UEConTest | Dec 23, Huawei |
|  | 5G V2X with NR sidelink (UID-880069) 5G_V2X_NRSL_eV2XARC-UEConTest | Dec 23, Huawei |
|  | Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC) (UID-900054) NR_L1enh_URLLC-UEConTest | Dec 23, Huawei |
|  | Rel-17 NR CA and DC; and NR and LTE DC Configurations (UID-900056) NR_CADC_NR_LTE_DC_R17-UEConTest | Dec 24, Huawei |
|  | NR-based access to unlicensed spectrum (UID-911003) NR_unlic-UEConTest | Dec 23, Qualcomm |
|  | Rel-17 High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x=1,2) (UID-920066) NR_PC2_CA_R17_2BDL_2BUL-UEConTest | Dec 23, China Telecom |
|  | Power Class 2 for EN-DC with x LTE bands + y NR band(s) in DL and with 1 LTE band +1 TDD NR band in UL (either x= 2, 3, y=1 or x=1, 2, y=2) (UID-930051) ENDC_PC2_R17_xLTE_yNR-UEConTest | Dec 23, Ericsson |
|  | NR Multicast and Broadcast Services including CT and SA aspects (UID-950061) NR_MBS_5MBS_5MBUSA-UEConTest | Dec 23, Huawei |
|  | Introduction of FR2 FWA (Fixed Wireless Access) UE with maximum TRP (Total Radiated Power) of 23dBm for band n257 and n258 (UID-950062) NR_FR2_FWA_Bn257_Bn258-UEConTest | Dec 23, Huawei |
|  | NR coverage enhancements (UID-950063) NR_cov_enh-UEConTest | Dec 23, China Telecom |
|  | Support of reduced capability NR devices (UID-950066) NR_redcap_plus_ARCH-UEConTest | Dec 23, China Unicom |
|  | NR small data transmissions in INACTIVE state (UID-960072) NR_SmallData_INACTIVE-UEConTest | Dec 23, Qualcomm |
|  | Introduction of DL 1024QAM for NR frequency range 1 (FR1) (UID-960073) NR_DL1024QAM_FR1-UEConTest | Dec 23, Qualcomm |
|  | Solutions for NR to support non-terrestrial networks (NTN) (UID-960074) NR_NTN_solutions_plus_CT-UEConTest | Dec 23, Qualcomm |
|  | Further enhancement on NR demodulation performance (UID-960075) NR_demod_enh2-UEConTest | Dec 23, China Telecom |
|  | Enhancement of Private Network Support for NG-RAN including CT aspects (UID-960076) NG_RAN_PRN_enh_plus_CT-UEConTest | Dec 23, China Telecom |
|  | Further enhancements on MIMO for NR (UID-960079) NR_feMIMO-UEConTest | Dec 23, Samsung |
|  | NR support for high speed train scenario in frequency range 2 (FR2) (UID-960080) NR_HST_FR2-UEConTest | Dec 23, Samsung |
|  | Enhanced Industrial Internet of Things (IoT) and ultra-reliable and low latency communication (URLLC) support for NR (UID-960082) NR_IIOT_URLLC_enh-UEConTest | Dec 23, Nokia |
|  | NR Sidelink Relay (UID-960083) NR_SL_relay-UEConTest | Jun 24, CATT |
|  | NR Sidelink enhancement (UID-960084) NR_SL_enh-UEConTest | Mar 24, CATT |
|  | UE power saving enhancements for NR (UID-960086) NR_UE_pow_sav_enh_plus_CT-UEConTest | Dec 23, MediaTek |
|  | NB-IoT/eMTC support for Non-Terrestrial Networks (NTN) including EPS aspects (UID-960087) LTE_NBIOT_eMTC_NTN_plus_EPS-UEConTest | Dec 23, MediaTek |
|  | Introduction of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies for FR1 (NR SA and EN-DC) (UID-960088) NR_FR1_TRP_TRS-UEConTest | Dec 23, Apple |
|  | NR RRM enhancement (UID-960089) NR_RRM_enh-UEConTest | Dec 23, Apple |
|  | RF requirements enhancement for NR frequency range 1 (FR1) (UID-960090) NR_RF_FR1_enh-UEConTest | Dec 23, Huawei |
|  | Further enhancements of NR RF requirements for frequency range 2 (FR2) (UID-970070) NR_RF_FR2_req_enh2-UEConTest | Dec 23, Nokia |
|  | Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirements for NR UEs (UID-970071) NR_MIMO_OTA-UEConTest | Dec 23, Apple |
|  | NR QoE management and optimizations for diverse services (UID-970072) NR_QoE-UEConTest | Mar 24, Ericsson |
|  | User Plane Integrity Protection support for EPC connected architectures (incl. CT/SA aspects) (UID-970074) UPIP_SEC_LTE-RAN-UEConTest | Dec 23, Vodafone |
|  | NR Positioning Enhancements (UID-970075) NR_pos_enh-UEConTest | Jun 24, CATT |
|  | Protocol enhancements for Mission Critical Services for Rel-16 (MCPTT, MCVideo, MCData) (UID-970077) MCProtoc16_enh2MCPTT_eMCData2-ConTest | Sep 24, NIST |
|  | Downlink interruption for NR and EN-DC band combinations to conduct dynamic Tx Switching in Uplink (UID-981033) DL_intrpt_combos_TxSW_R17-UEConTest | Dec 23, China Telecom |
|  | NB-IoT (Narrowband IoT)/eMTC (enhanced Machine Type Communication) core & performance requirements for Non-Terrestrial Networks (NTN) (UID-981034) LTE_NBIOT_eMTC_NTN_req-UEConTest | Dec 23, CMCC |
|  | NR and MR-DC measurement gap enhancements (UID-981035) NR_MG_enh-UEConTest | Mar 24, MediaTek |
|  | Introduction of LTE TDD band in 1670 – 1675 MHz (UID-991032) LTE_TDD_1670_1675MHz-UEConTest | Dec 23, Ligado Networks |
|  | Further Multi-RAT Dual-Connectivity enhancement (UID-991033) LTE_NR_DC_enh2-UEConTest | Mar 24, Huawei |
|  | Support of Uncrewed Aerial Systems Connectivity, Identification, and Tracking (UID-991034) ID_UAS-UEConTest | Dec 24, Qualcomm |
|  | Additional NR bands for UL-MIMO in Rel-18 (UID-1000050) NR_bands_UL_MIMO_R18-UEConTest | Jun 24, China Unicom |
|  | High power UE (power class 2) for NR FR1 FDD single band (UID-1000051) HPUE_NR_FR1_FDD_R18-UEConTest | Jun 24, China Unicom |
|  | IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS (UID-1000052) ING_5GS-UEConTest | Mar 24, China Telecom |
|  | High power UE (power class 1.5) for NR FR1 TDD single band (UID-1000053) HPUE_NR_FR1_TDD_R18-UEConTest | Jun 25, CMCC |
|  | Rel-18 High Power UE for NR CA and DC; and NR and LTE DC Configurations (UID-1000054) HPUE_NR_CADC_NR_LTE_DC_R18-UEConTest | Jun 25, China Telecom |
|  | IMS Data Channel (UID-1000055) IMSProtoc17_dataCH-UEContest | Sep 24, Huawei |
|  | Rel-17 Power Class 2 UE for NR inter-band CA/DC with or without SUL configurations with x (6>=x>2) bands DL and y (y=1, 2) bands UL (UID-1000056) NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL-UEConTest | Jun 25, Huawei |
|  | Rel-18 NR CA and DC; and NR and LTE DC Configurations (UID-1000057) NR_CADC_NR_LTE_DC_R18-UEConTest | Jun 25, Huawei |
|  | New Rel-18 NR licensed bands and extension of existing NR bands (UID-1000058) NR_lic_bands_BW_R18-UEConTest | Jun 25, Huawei |
|  | High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands in Rel-18 (UID-1000059) LTE_NR_HPUE_FWVM_R18-UEConTest | Jun 24, Nokia |
|  | Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 (UID-1010050) ATSSS_Ph2-UEConTest | Sep 24, China Telecom |
|  | Rel-17 LTE CA Configurations (UID-1010051) LTE_CA_R17-UEConTest | Dec 24, China Telecom |
|  | Signal level Enhanced Network Selection (UID-1010052) SENSE-UEConTest | Jun 24, Huawei |
|  | WI Progress and Target Completion Date Review |  |
| 7.5.3 | Work Plan updates of recently closed work items |  |
| 7.6 | Docs still needing agreement/endorsement/approval (e.g. Outgoing LS, Reports, New Specs, Info for certification bodies etc.) |  |
|  | Liaison statements either already provisionally approved in sub groups or awaiting approval |  |
|  | Updated TF 160 Report (TF Manager) |  |
|  | TS/TR release upgrade confirmation |  |
|  | New specifications for info/approval |  |
|  | Draft minutes of RAN5#101 |  |
|  | RAN5#101 summary of changes to RAN5 test cases with potential impact on GCF and PTCRB |  |
| 7.7 | Confirmation of Future RAN5 Matters |  |
|  | Updated meeting schedule for 2024-25 |  |
|  | Review deadlines for next quarter |  |
|  | Look forward to the next RAN5 meeting |  |
| 7.8 | AOB |  |
|  | Valedictories |  |
|  | Meeting to close no later than 1600 hrs 17 November 2023 |  |