3GPP TSG-RAN5 Meeting #101	R5-236612

# Chicago, USA 13th – 17th November 2023

3GPP TSG RAN meeting #102										RP-23xxxx

Edinburgh, Scotland, December 11-15, 2023

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | Conformance Test Aspects - Protocol enhancements for Mission Critical Services for Rel-16 (MCPTT, MCVideo, MCData) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCProtoc16_enh2MCPTT_eMCData2-ConTest |  |  |  |  |
| Unique ID | 970077 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222549 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: NA | Testing part: 09/2024 (RAN#105) |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: NA | Testing part: 42% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Jason Kahn |
|  | Company | NIST |
|  | Email | jason.kahn@nist.gov |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

NA

#### 2.1.2	Remaining Open issues

NA

## 2.2	RAN2

#### 2.2.1	Agreements

NA

#### 2.2.2	Remaining Open issues

NA

## 2.3	RAN3

#### 2.3.1	Agreements

NA

#### 2.3.2	Remaining Open issues

NA

## 2.4	RAN4

#### 2.4.1	Agreements

NA

#### 2.4.2	Remaining Open issues

NA

## 2.5	RAN5

#### 2.5.1	Agreements

The work for creating new test cases continued with a total of 17 TDocs submitted for this work item (see references below). The current completion percentage is at 42% (+10% from previous meeting) and is on schedule to be complete in September 2024. For this meeting, the main work was done in the area of MCPTT test cases with a focus on the MCPTT-Regroup feature. Test cases for MCPTT were completed in TS 36.579-2 and related generic procedures and default message elements were accompanies in TS 36.579-2. New test cases were brought for MCData for TS 36.579-7 involving a functional alias. New test cases were brought for MCVideo for TS 36.579-6 involving ambient viewing. Applicability in TS 36.579-4 was updated accordingly.

The following table shows the new test cases for the affected specifications in the Work Plan:

| TS | SUBJECT MATTER | NEW TEST CASES/CLAUSES |
| --- | --- | --- |
| 36.579-1 | MC Common test environment | 6 (-1) |
| 36.579-2 | MCPTT UE test cases | 5 |
| 36.579-3 | MCPTT Server Application test cases | 12 |
| 36.579-4 | Applicability and ICS MC test cases | NA |
| 36.579-5 | MC Test suite (TTCN) | NA |
| 36.579-6 | MCVideo UE test cases | 9 |
| 36.579-7 | MCData UE test cases | 30 |
| 36.579-8 | MCVideo Server Application test cases | 15 |
| 36.579-9 | MCData Server Application test cases | 7 |

In total, there are 84 new test cases planned. However, there may be more material added in TS 36.579-1 if some of the new test cases inspire generic procedures, new default messages, or other similar aspects. As a note, TS 36.579-3, TS 36.579-8, and 36.579-9 may require new test cases, but preliminary work is still ongoing for those test specifications. A more accurate count for TS 36.579-3, TS 36.579-8, and 36.579-9 will be made in the February/March RAN5 meeting once more preliminary work is complete.

Additionally, there were 8 maintenance CRs for the 36.579 family of specifications (see references below).

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### 2.6.1	Agreements

NA

#### 2.6.2	Remaining Open issues

NA

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Current Work Item TDocs for RAN5#101: [1] R5-236601 - Addition of MCPTT User Profile Rules for Affiliation

[2] R5-237437 - Addition of MCPTT_Regoup Default

[3] R5-236603 - Addition of new TC 5.10 Configuration - Rules based affiliation status change

[4] R5-237438 - Addition of new TC 6.5.1 Group Regroup CO

[5] R5-237439 - Addition of new TC 6.5.2 Group Regroup CT

[6] R5-237440 - Addition of new TC 6.5.3 User Regroup CO

[7] R5-237441 - Addition of new TC 6.5.4 User Regroup CT

[8] R5-237129 - Correction of testcases 5.8 and 5.9

[9] R5-237442 - Addition of applicability for Rel-16 test cases

[10] R5-237443 - Addition of new TC 6.7.3 Ambient Viewing - Locally Initiated CO

[11] R5-237444 - Addition of new TC 6.7.4 Ambient Viewing - Locally Initiated CT

[12] R5-236299 - Correction of test case 5.5

[13] R5-236300 - Correction of test cases 6.1.15, 6.1.16, 6.1.19 and 6.1.20

[14] R5-237445 - Addition of new TC 6.2.14 FD Using HTTP Active Functional Alias

[15] R5-236611 - Addition of new TC 6.2.15 FD Using Media Plane Active Functional Alias

[16] R5-236612 - SR Protocol enhancements for Mission Critical Services for Rel-16 (MCPTT, MCVideo, MCData)

[17] R5-236613 - WP Protocol enhancements for Mission Critical Services for Rel-16 (MCPTT, MCVideo, MCData)

Maintenance for 36.579:

[1] R5-236320 - Correction of clause 5.5.11

[2] R5-236321 - Correction of clause 5.5.3.1

[3] R5-236322 - Correction of clause 5.5.3.2

[4] R5-236323 - Correction of clause 5.5.6

[5] R5-236324 - Corrections of generic test procedures in clause 5.3 and clause 5.3C

[6] R5-236599 - Correction of Test Case 7.1

[7] R5-236600 - Correction of clause 4.5

[8] R5-237446 - Routine maintenance for TS 36.579-5

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template