# 3GPP TSG-RAN5 Meeting #101	R5-236655

# Chicago, United States, Nov 13 - 17, 2023

3GPP TSG RAN Meeting #102	RP-23XXXX

Edinburgh, Great Britain, Dec 11 - 15, 2023

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200759 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun. 2024(+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 50% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Luyang ZHAO, Kuba Kolodziej, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | zhaoluyang@chinamobile.com, kuba.kolodziej@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#101 (the details can be found in R5-236656):

- 50% overall completeness achieved

- For test environment, 3 Tdocs were agreed.

- For Common ICS, 2 Tdocs were agreed.

- For RF, 34 Tdocs were agreed.

- For applicability, 1 Tdoc was agreed.

- For TT analysis, 5 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-236656	WP NR_Rel-16_CA_DC after RAN5#101, CMCC

- R5-236657	Revised WID on UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations, CMCC, Ericsson, China Unicom

- R5-236071	PRD21 CDS: NR CA PC3 FR1 CA_n1A-n3A-n28A-n78A, Nokia, Nokia Shanghai Bell, Apple

- R5-236292	PRD21 CDS PC3 NRCA CA_n3A-n28A, CA_n3A-n77(2A), CA_n28A-n77(2A), CA_n3A-n28A-n77A, KDDI Corporation

- R5-236475	PRD21 CDS: PC3 CA_n1A-n3A, CA_n77(2A), CA_n77(2A)_UL_n77(2A), Huawei, HiSilicon

- R5-236476	PRD21 CDS: DC_1A-3A-7A-28A_n78A, DC_1A-7A-28A_n78A, Huawei, HiSilicon

- R5-236864	PRD21 CDS PC3 for CA_n3A-n8A, CU Digital Technology

TS 38.508-1 CRs

- R5-237600	Addition of test frequencies for new R16 NR CA comb within FR1, KDDI Corporation

- R5-236072	Introduction of test frequencies for CA_n1A-n3A-n28A-n78A, Nokia, Nokia Shanghai Bell, Apple

- R5-236948	Update inter-band NR CA configuration of three bands CA_n1A-n3A-n78A, ZTE, China Telecom

TS 38.508-2 CRs

- R5-237606	Addition of UE capability for new R16 NR CA configurations, KDDI Corporation

- R5-237607	Introduction of CA_n1A-n3A-n28A-n78A for physical layer baseline implementation capabilities, Nokia, Nokia Shanghai Bell, Apple

TS 38.521-1 CRs

- R5-237828	Addition of spurious emissions, delta TIBc and UE maximum output power for new R16 NR CA comb within FR1, KDDI Corporation

- R5-237861	Corrections to spurious emissions co-existence for 2 UL Inter-band CA (38.521-1), Nokia, Nokia Shanghai Bell

- R5-237641	Addition the missing 6.5A.3.1.1.5 general spurious emissions test requirements for CA_n1A-n78A, CU Digital Technology

- R5-236926	Corrections to 6.3A.1 on minimum output power for CA, ZTE Corporation

- R5-236927	Corrections to 6.3A.2 on Transmit OFF power for CA, ZTE Corporation

- R5-236928	Corrections to 6.3A.3 on Transmit ON OFF time mask for CA, ZTE Corporation

- R5-236949	Update delta TIB for NR CA configuration CA_n1A-n3A-n78A, ZTE, China Telecom

- R5-237638	Update 6.2A.4.0.2.3 delta TIB for NR CA configuration CA_n1A-n8A-n78A, CU Digital Technology

- R5-237614	Adding Reference sensitivity test requirements for CA_n1A-n3A-n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-237616	Addition of delta RIBc and reference sensitivity for new R16 NR CA comb within FR1, KDDI Corporation

- R5-236326	UL frequency correction for n66 in CA_n48A-n66A combo in test 7.3A.1_1, Keysight Technologies UK Ltd

- R5-236929	Corrections to 7.6A.2.1.5 on In-band blocking test for 2DL CA, ZTE Corporation

- R5-236930	Corrections to 7.6A.2.2.5 on In-band blocking test for 3DL CA, ZTE Corporation

- R5-236950	Update test configuration and test requirement for 3DL CA reference sensitivity exceptions for CA_n1A-n3A-n78A, ZTE, China Telecom

- R5-236951	Update delta RIB for NR CA configuration CA_n1A-n3A-n78A, ZTE, China Telecom

- R5-236952	Update minimum requirements of REFSENS exceptions due to intermodulation interference for 3D2U CA configuration of CA_n1A-n3A-n78A, ZTE, China Telecom

- R5-237639	Update 7.3A.0.3.2.3 delta RIB for NR CA configuration CA_n1A-n8A-n78A, CU Digital Technology

- R5-237640	Update 7.3A.0.5 reference sensitivity exceptions due to intermodulation interference for 3DL/2UL NR CA configuration of CA_n1A-n8A-n78A, CU Digital Technology

- R5-237642	General updates of TS 38.521-1 clause 5 for R16 CA configurations, CU Digital Technology, Nokia, KDDI CORPORATION, ZTE, China Telecom, Verizon

TS 38.521-2 CRs

- R5-236633	Update to FR2 additional spurious emission for CA test cases, Huawei, HiSilicon, China Unicom

- R5-237656	Updating wording of test applicability in FR2 MOP for CA test cases, Huawei, HiSilicon

- R5-237898	Addition of FR2 AMPR for 2UL CA, CAICT, China Unicom, Huawei, HiSilicon

- R5-237899	Addition of FR2 AMPR for 3UL CA, CAICT, China Unicom, Huawei, HiSilicon

- R5-237900	Addition of FR2 AMPR for 4UL CA, CAICT, China Unicom, Huawei, HiSilicon

TS 38.521-3 CRs

- R5-236461	New addition of RF Rel-16 Test Case 6.2B.2.4_1.2 UE Maximum Output power reduction for inter-band EN-DC including FR2 (3 NR CCs), Sporton, Lenovo

- R5-236467	Addition of new test case 6.4B.2.4.3_1.6 In-band Emissions for inter-band EN-DC including FR2 (7 NR CCs), KTL

- R5-236468	Addition of new test case 6.4B.2.4.3_1.7 In-band Emissions for inter-band EN-DC including FR2 (8 NR CCs), KTL

- R5-237784	Adding DeltaTIB for DC_1-3-7-28_n78 and DC_1-7_28-n78, Huawei, HiSilicon

- R5-236661	Updating FR2 MOP for 5UL-8UL CA test cases, CMCC, Huawei, HiSilicon

- R5-236846	New addition of RF Rel-16 Test Case 6.2B.2.4_1.3 UE Maximum Output power reduction for inter-band EN-DC including FR2 (4 NR CCs), Sporton, Lenovo

- R5-237862	Corrections to spurious emissions co-existence for 2 UL Inter-band CA (38.521-3), Nokia, Nokia Shanghai Bell

- R5-236328	Missing notes for DC_1A_n41A test IDs in 7.3B.2.3 test configuration table, Keysight Technologies UK Ltd

- R5-237669	Update to Table 7.3B.2.3.4.2.1-6: Test Configuration Table for EN-DC configurations, Samsung R&D Institute UK

- R5-237663	Update to R16 Configuration for DC, Bureau Veritas ADT, WE Certification, AT&T, Keysight Technologies UK Ltd

TS 38.522 CRs

- R5-237773	Update to R16 NR CADC configuration test cases applicability, CMCC, Sporton, Lenovo

TS 38.905 CRs

- R5-236074	Introduction of reference sensitivity test point analysis for CA_n1A-n3A-n28A-n78A, Nokia, Nokia Shanghai Bell, Apple

- R5-237615	Addition of reference sensitivity and spurious emissions TP analysis for new R16 NR CA comb within FR1, KDDI Corporation

- R5-236632	Update to TP analysis for FR2 CA_NS_202, Huawei, HiSilicon, China Unicom

- R5-236953	Update reference sensitivity test cases for CA_n1A-n3A-n78A, ZTE, China Telecom

- R5-237901	TP analysis for FR2 CA_NS_203, China Unicom, Huawei, HiSilicon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template