3GPP TSG-RAN5 Meeting #101	R5-236881

# Chicago, USA, 13th – 17th Nov. 2023

3GPP TSG RAN meeting #102										RP-23xxxx

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Further Multi-RAT Dual-Connectivity enhancement |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_NR_DC_enh2-UEConTest |  |  |  |  |
| Unique ID | 991033 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230436 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Mar. 2024 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 94% (+49%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated based on RAN5#101 output as [1].

31 CRs agreed during this meeting, and the WI completion reaches 95%.

All RRM test cases are completed with TT analysis included except for 7.5.14 SCG activation. And the remaining work is to define signaling test cases.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-236880	WP UE Conformance - Further Multi-RAT Dual-Connectivity enhancement	Huawei, HiSilicon

TS 38.508-1 CRs

- R5-237818	Addition of SCG activation and deactivation configuration for NR-DC	Huawei, HiSilicon

- R5-236876	Addition of aperiodic TRS configuration for fast SCell activation	Huawei, HiSilicon

- R5-237858	Addition of conditional PSCell addition configuration for NR-DC	Huawei, HiSilicon

TS 38.508-2 CRs

- R5-236874	Addition of physical layer baseline capabilities for MR-DC enhancements	Huawei, HiSilicon

TS 38.533 CRs

- R5-236227	Completion of EN-DC FR1 fast SCell activation test case for 160 ms SCell measurement cycle	Nokia, Nokia Shanghai Bell

- R5-236228	Completion of EN-DC FR1 fast SCell activation test case for 640 ms SCell measurement cycle	Nokia, Nokia Shanghai Bell

- R5-237803	Completion of EN-DC FR1 test case for the conditional addition delay of PSCell	Nokia, Nokia Shanghai Bell

- R5-236230	Completion of EN-DC FR2 fast SCell in intra-band activation test case	Nokia Shanghai Bell

- R5-236231	Completion of NR SA FR1 fast SCell activation test case for 160 ms SCell measurement cycle	Nokia, Nokia Shanghai Bell

- R5-236232	Completion of NR SA FR1 fast SCell activation test case for 640 ms SCell measurement cycle	Nokia, Nokia Shanghai Bell

- R5-236233	Completion of NR SA FR2 fast SCell in intra-band activation test case	Nokia, Nokia Shanghai Bell

- R5-237804	Measurement uncertainty and test tolerance updation of fast SCell activation and CPAC test cases	Nokia, Nokia Shanghai Bell

- R5-237805	Update of RRM Test Case 4.5.2.10 EN-DC FR1 interruptions due to RRM and RLM/BFD measurements on deactivated NR PSCell	Sporton

- R5-237806	Update of RRM Test Case 4.5.10.1 EN-DC FR1 PSCell activation and deactivation delay	Sporton

- R5-237807	Update of RRM Test Case 5.5.12.1 EN-DC FR2 PSCell activation and deactivation delay	Sporton

- R5-237954	Update of 7.5.3.14 Fast SCell activation including test tolerance	Huawei, HiSilicon

- R5-237953	Update of 7.5.14 PSCell activation including test tolerance 	Huawei, HiSilicon

- R5-237808	Update of 5.5.13.1 Conditional PSCell Addition including test tolerance	Huawei, HiSilicon

- R5-237809	Update of 7.5.12.1 Conditional PSCell Addition including test tolerance	Huawei, HiSilicon

- R5-237810	Update of Annex F for MR-DC enhancement test cases including Test Tolerance	Huawei, HiSilicon

TR 38.903 CRs

- R5-236224	Addition of test tolerance analysis for fast SCell activation test cases of 4.5.3.6, 4.5.3.7, 6.5.3.10, 6.5.3.11	Nokia, Nokia Shanghai Bell

- R5-236225	Addition of test tolerance analysis for CPAC test cases of 4.5.11.1	Nokia, Nokia Shanghai Bell

- R5-236226	Addition of test tolerance analysis for fast SCell activation test cases of 5.5.3.8 and 7.5.3.13	Nokia, Nokia Shanghai Bell

- R5-236391	Addition of test tolerance analysis for 4.5.2.10 EN-DC FR1 interruptions due to RRM and RLM/BFD measurements on deactivated NR PSCell	Sporton

- R5-236393	Addition of test tolerance analysis for 4.5.10.1 EN-DC FR1 PSCell activation and deactivation delay	Sporton

- R5-236395	Addition of test tolerance analysis for 5.5.12.1 EN-DC FR2 PSCell activation and deactivation delay	Sporton

- R5-237956	Addition of test tolerance analysis for 7.5.3.14 Fast SCell activation 	Huawei, HiSilicon

- R5-236872	Addition of test tolerance analysis for Conditional PSCell Addition FR2 test cases	Huawei, HiSilicon

- R5-236973	Addition of test tolerance analysis for 7.5.14 PSCell activation	Huawei, HiSilicon

TS 38.522 CRs

- R5-236875	Addition of test applicability for MR-DC enhancement test cases	Huawei, HiSilicon

- R5-237772	Addition of test applicability and condition for RRM MR-DC Rel-17 Test Cases	Sporton

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template