3GPP TSG-RAN5 Meeting #101	R5-237083

# Chicago , United States, 13th – 17th Nov. 2023

3GPP TSG RAN meeting #102										RP-23xxxx

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2024 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

46 CRs were agreed during RAN5#101 meeting. No new test cases were introduced.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

2.5.2	Remaining Open issues

See the work plan for details [1]

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General paper

- R5-237082	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-236671	Update NR band and CADC configs status in ICS Annex B, CMCC

TS 38.508-1 CR:

- R5-237817	Update additional ENDC inter-band configurations, Verizon

- R5-237601	Addition of test frequencies for new R17 NR CA comb within FR1, KDDI Corporation

- R5-237602	Introduction of test frequencies for CA_n25A-n66A-n77(2A) and CA_n25A-n66A-n78(2A), Nokia, Nokia Shanghai Bell, Apple

- R5-237646	Addition of several EN-DC combinations to inter-band configurations table, WE Certification Oy, AT&T

- R5-237817	Update additional ENDC inter-band configurations, Verizon

- R5-236374	Update additional NR CA two bands configurations, Verizon Spain

- R5-236401	Addition of test frequencies for new EN-DC configurations within FR1, KT Corp.

- R5-237603	Introduction of test freqs for CA_n66(3A), Ericsson, AT&T

- R5-237908	Introduction of Test freqs for CA_n77(2A), BCS1, Ericsson, AT&T

- R5-237909	Correction of test frequencies for CA_n48B, Ericsson

TS 38.508-2 CR:

- R5-237608	Addition of UE capability for new R17 NR CA configurations, KDDI Corporation

- R5-237609	Introduction of CA_n25A-n66A-n77(2A) and CA_n25A-n66A-n78(2A) for physical layer baseline implementation capabilities, Nokia, Nokia Shanghai Bell, Apple

- R5-236349	Addition of several EN-DC combos to supported configurations tables, WE Certification, AT&T

- R5-236368	Update additional ENDC inter-band configurations, Verizon

- R5-237610	Updates for NR CA four band configurations, Verizon Spain

- R5-236375	Update additional NR CA two band configurations, Verizon Spain

- R5-236402	Update of A.4.3.2B.2.3 for new EN-DC capabilities within FR1, KT Corp.

- R5-236931	Adding new FR2 CA BW class capabilities to A.4.3.2A.3.2 for intra-band contiguous CA, ZTE Corporation

TS 38.521-1 CRs:

- R5-237643	Add UE maximum power requirements for CA_n25A-n66A, CA_n25A-n77A, CA_n25A-n78A, CA_n66A-n78A, CA_n78(2A), Nokia, Nokia Shanghai Bell

- R5-236083	Add general spurious emissions for UE co-existence requirements for CA_n25A-n66A, CA_n25A-n77A, CA_n25A-n78A, CA_n66A-n78A, Nokia, Nokia Shanghai Bell

- R5-236084	Add Spurious emissions for UE co-existence test requirements for CA_n25A-n66A, CA_n25A-n77A, CA_n25A-n78A, CA_n66A-n78A, CA_n78(2A), Nokia, Nokia Shanghai Bell

- R5-237644	Addition of delta TIBc for new R17 NR CA comb within FR1	KDDI Corporation

- R5-237645	Addition of max power requirements for several NR CA combos, WE Certification Oy, AT&T

- R5-236354	Addition of spurious emissions test for several NR CA combos, WE Certification Oy, AT&T

- R5-237647	Update minimum requirements for additional four bands NR CA configurations, Verizon

- R5-237618	Adding Reference sensitivity test requirements for CA_n25A-n66A-n77(2A) and CA_n25A-n66A-n78(2A), Nokia, Nokia Shanghai Bell

- R5-237620	Addition of delta RIBc and reference sensitivity for new R17 NR CA comb within FR1, KDDI Corporation

- R5-236329	IBNC CA - n2 and n71 - undefined frequencies for custom Wgap, Keysight Technologies UK Ltd

- R5-237621	Update requirements for additional NR CA configurations, Verizon Spain, Qualcomm, Ericsson

- R5-237648	Remove Editors Notes which are no longer needed and core specification alignment, Verizon

- R5-236379	Test configuration table modification due to core specification alignments and CR implementation mismatch, Verizon

- R5-237649	General updates of TS 38.521-1 clause 5 for R17 CA configurations, CU Digital Technology, Nokia, KDDI CORPORATION, Verizon

- R5-236932	Corrections to 5.5B on inter-band NR DC configuration table, ZTE Corporation

TS 38.521-3 CRs:

- R5-236351	Addition of max power requirements for several EN-DC combos, WE Certification Oy, AT&T

- R5-236352	Addition of spurious emissions test for several EN-DC combos, WE Certification Oy, AT&T

- R5-236369	Update minimum requirements for additional ENDC configurations, Verizon Spain, Qualcomm, Ericsson

- R5-237664	Addition of reference sensitivity test for several EN-DC combos, WE Certification Oy, AT&T, Keysight Technologies UK Ltd, Anritsu

- R5-236370	Update test configurations and test requirements for additional three band ENDC configurations, Verizon Spain, Qualcomm, Ericsson

- R5-237665	Update to R17 Configuration for DC, Bureau Veritas ADT, Verizon, WE Certification, AT&T, Keysight

TR 38.905 CRs:

- . R5-237617	Introduction of reference sensitivity test point analysis for CA_n25A-n66A-n77(2A) and CA_n25A-n66A-n78(2A), Nokia, Nokia Shanghai Bell, Apple

- R5-236081	Introduction of spurious emission TP analysis for CA_n25A-n66A, CA_n25A-n77A, CA_n25A-n78A, CA_n66A-n78A, Nokia, Nokia Shanghai Bell

- R5-237619	Addition of reference sensitivity TP analysis for new R17 NR CA comb within FR1, KDDI Corporation

- R5-236356	Test point analysis for several EN-DC and NR CA combos for spurious emissions, WE Certification Oy, AT&T

- R5-236371	Update reference sensitivity test cases for additional three bands ENDC configurations, Verizon, Qualcomm, Ericsson

- R5-236377	Update test point analysis clause for additional NR CA band configurations, Verizon Spain

- R5-237622	Remove Editors Notes and made the necessary changes for Table 4.1.3.1-3, Verizon

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time