3GPP TSG-RAN5 Meeting #101	R5-237146

# Chicago, USA, November 13 - 17, 2023

3GPP TSG RAN meeting #102										RP-23xxxx

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - RF requirements enhancement for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RF_FR1_enh-UEConTest |  |  |  |  |
| Unique ID | 960090 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221848 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun. 2024 (+6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 50%(+18%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The initial WP is generated in [1].

The Progress achieves 50%.

A number of test cases of UL-MIMO for CA are agreed.

TT analysis of DL interruption of 2Tx-2Tx UL switching are provided, and test cases are completed..

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

[1]	R5-237145	WP - Rel-17 RF requirements enhancement for NR frequency range 1 (FR1)	Huawei, HiSilicon

38.508-1 documents

[2]	R5-236900	Addition of connection diagram for NR CA with UL MIMO	Huawei, HiSilicon

38.508-2 documents

[3]	R5-236901	Addition of supported intra-band contiguous CA configurations with UL MIMO	Huawei, HiSilicon

38.521-1 documents

[4]	R5-236902	Addition of new test case 6.2H.1.1 MOP for intra-band UL contiguous CA with UL MIMO	Huawei, HiSilicon

[5]	R5-237624	Addition of new test case 6.2H.1.2 MPR for CA with UL MIMO	Huawei, HiSilicon	38.521-1

[6]	R5-237625	Addition of new test case 6.2H.1.4 configured transmitted power for CA with UL MIMO	Huawei, HiSilicon

[7]	R5-237626	Addition of new test case 6.3H.1.1 minimum output power for CA with UL MIMO	Huawei, HiSilicon

[8]	R5-237627	Addition of new test case 6.3H.1.2 Transmit OFF power for CA with UL MIMO	Huawei, HiSilicon

[9]	R5-237628	Addition of new test case 6.3H.1.3 Transmit ON/OFF time mask for CA with UL MIMO	Huawei, HiSilicon

[10]	R5-236908	Addition of new test case 6.5H.1.2.1 SEM for CA with UL MIMO	Huawei, HiSilicon

[11]	R5-237629	Addition of new test case 6.5H.1.2.3 NR ACLR for CA with UL MIMO	Huawei, HiSilicon

[12]	R5-236910	Addition of Annex F measurement uncertainties for CA with UL MIMO test cases	Huawei, HiSilicon

38.522 documents

[13]	R5-236912	Addition of applicability of FR1 CA with UL MIMO test cases	Huawei, HiSilicon	38.522

[14]	R5-237301	Removal of NOTE 1 from applicability of FR1 CA with UL Tx switching test cases	Nokia	38.522

38.533 document

[15]	R5-236216	Completion of NR SA FR1 DL interruptions test case 6.5.7C.1	Nokia, Nokia Shanghai Bell

[16]	R5-236217	Completion of NR SA FR1 DL interruptions test case 6.5.7C.2	Nokia, Nokia Shanghai Bell

38.903 documents

[17]	R5-236214	Addition of Test Tolerances analysis for TC 6.5.7C.1	Nokia, Nokia Shanghai Bell

[18]	R5-236215	Addition of Test Tolerances analysis for TC 6.5.7C.2	Nokia, Nokia Shanghai Bell

38.905 documents

[19]	R5-237935	Addition of test point analysis for FR1 CA with UL MIMO test cases	Huawei, HiSilicon

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template