3GPP TSG-RAN5 Meeting #101	R5-237272

Chicago, USA, 13 – 17 Nov 2023

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Further enhancement on NR demodulation performance |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_demod_enh2-UEConTest |  |  |  |  |
| Unique ID | 960075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221299 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: March 2024 (+ 3 months) |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 65% (+20%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Wu Jingzhou, Balasubramanian Vijay |
|  | Company | China Telecom, Qualcomm Inc |
|  | Email | wujingzhou@chinatelecom.cn, vijayb@qti.qualcomm.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

RAN5#96-e:

Work Plan was created in R5-224800.

Overall 5% completion reached.

RAN5#97:

Work Plan is updated in R5-224800.

RAN5#98:

Work Plan is updated in R5-231338.

RAN5#99:

The following CRs are agreed:

| R5-232837 | Adding ICS for UE MMSE-IRC receiver capability | China Telecom |
| --- | --- | --- |
| R5-232835 | Add applicability rule for PDSCH with inter cell interference and CRS-IM demodulation requirements | China Telecom |
| R5-233707 | Add PDSCH demodulation test case with inter-cell intereference 2Rx FDD | China Telecom |
| R5-233708 | Add PDSCH demodulation test case with inter-cell intereference 4Rx FDD | China Telecom |
| R5-233580 | Addition of Demodulation performance testcases for PDSCH with inter-cell interference | Qualcomm Europe Inc. Sweden |
| R5-233581 | Addition of Demodulation performance testcases for PDSCH with intra-cell inter user interference | Qualcomm Europe Inc. Sweden |
| R5-233582 | Addition of Demodulation performance testcases for PDSCH CRS interference mitigation under NR-LTE coexistense | Qualcomm Europe Inc. Sweden |
| R5-233583 | Addition of Demodulation performance testcases for PDSCH with inter-cell CRS interference | Qualcomm Europe Inc. Sweden |
| R5-232836 | Adding FRC for R17 demodulation enhancement WI | China Telecom |
| R5-232834 | Adding applicability for MMSE-IRC test cases | China Telecom |

RAN5#100:

The following CRs are agreed:

| R5-235692 | Addition of MU/TT analysis for 5.2.2.1.16, 5.2.2.2.17, 5.2.3.1.16, 5.2.3.2.17 | QUALCOMM Europe Inc. - Italy |
| --- | --- | --- |
| R5-234067 | Adding applicability rules for the remaining MMSE-IRC test cases | China Telecom |

RAN5#101:

The Following CRs are agreed

| R5-236288 | 5.3.15.3.1 | Addition of MMSE-IRC CQI reporting test case with FDD 2Rx | China Telecom |
| --- | --- | --- | --- |
| R5-236290 | 5.3.15.3.1 | Correction on the test applicability rules for MMSE-IRC test cases | China Telecom |
| R5-237699 | 5.3.15.3.1 | Editorial correction to NR Demod enhancement TCs | CMCC |
| R5-237932 | 5.3.15.3.1 | Update to FR1 PDSCH with inter-cell interference test cases | Arriver Software AB |
| R5-237933 | 5.3.15.4 | Addition of MMSE-IRC CQI reporting test applicability rule | China Telecom |

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN5#96-e:

- R5-224266, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-224800, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm

RAN5#98

- R5-226472, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-226635, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm

RAN5#98

- R5-230087, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-231338, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm