## Slide 1: RAN5#101 TTCN sidebar Wednesday 15th November 2023
Olivier Genoud
Task Force 160 Leader, 3GPP MCC

## Slide 2
TTCN Workshop#63 follow-up:
  Review of Action Points
NR/5GC TC 11.4.1:
  R5-236506 + R5s230748 (R&S) ; R5s230682 (Keysight)
NR/5GC TC 6.3.1.7:
  R5-236447r1 + R5s230786 (R&S) ; R5s230780 (Keysight)
Agenda

## Slide 3
Action 63.1:
  TF160: To check the MCX core spec to see if we can keep the current type definition order discussed in R5w230312. By 31st October.
  => Done, R5-236325 submitted at RAN5#101.
TTCN Workshop#63 follow-up – MCX

## Slide 4
Action 63.2:
  TF160: To provide a draft TTCN implementation proposed in R5w230305 for the RRC Idle changes. By 25th October.
  => Done on 25th Oct.
Action 63.3:
  SS Vendors: To test the draft TTCN implementation proposed in R5w230305 for the RRC Idle changes. By 10th November.
  => Some feedback on testing received from: Anritsu, R&S.
TTCN Workshop#63 follow-up – AP#100.02

## Slide 5
Action 63.4:
  TF160: To provide a list of affected test cases, and the TTCN changes, proposed in R5w230306r1 to resolve the intra-frequency clash. By 25th October.
  => Done on 25th Oct.
Action 63.5:
  SS Vendors: To test the draft TTCN implementation proposed in R5w230306r1 to resolve the intra-frequency clash. By 10th November.
  => Some feedback on testing received from: Anritsu, R&S.
TTCN Workshop#63 follow-up – AP#99.02

## Slide 6
Action 63.6:
  TF160: To provide TTCN implementation for the NTN updates to the RRC Connection Release procedure proposed in R5w230311. By 10th November.
  => Done, TTCN modules shared on 14th November.
Action 63.7:
  TF160: To revise R5w230310 to provide more detail for the NGSO test model. By 10th November.
  => Done, R5w230310r1 on 14th November + R5-236298 submitted.
TTCN Workshop#63 follow-up – IoT NTN

## Slide 7
NR/5GC TC 11.4.1:
  R5-236506 + R5s230748 (R&S) ; R5s230682 (Keysight)
NR/5GC TC 11.4.1

## Slide 8
NR/5GC TC 6.3.1.7:
  R5-236447r1 + R5s230786 (R&S) ; R5s230780 (Keysight)
NR/5GC TC 6.3.1.7