3GPP TSG-RAN5 Meeting #102	R5-240247

Athens, Greece, 26th Feb 2024 - 1st Mar 2024

3GPP TSG RAN Meeting #103								                                 RP-240xxx

Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			13.3.8

| WI / SI Name | UE Conformance - Further enhancement on NR demodulation performance |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_demod_enh2-UEConTest |  |  |  |  |
| Unique ID | 960075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233586 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: June 2024 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 82% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Wu Jingzhou, Balasubramanian Vijay |
|  | Company | China Telecom, Qualcomm Inc |
|  | Email | wujingzhou@chinatelecom.cn, vijayb@qti.qualcomm.com |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

RAN5#102:

Following CRs are agreed

| R5-241811 | 5.3.11.3.1 | Addition of MMSE-IRC CQI reporting test case with FDD 4Rx | China Telecom |
| --- | --- | --- | --- |
| R5-241812 | 5.3.11.3.1 | Addition of MMSE-IRC CQI reporting test case with TDD 2Rx | China Telecom |
| R5-241813 | 5.3.11.3.1 | Addition of MMSE-IRC CQI reporting test case with TDD 4Rx | China Telecom |
| R5-241814 | 5.3.11.3.1 | Completion of MMSE-IRC CQI reporting test case with FDD 2Rx | China Telecom |
| R5-241815 | 5.3.11.3.1 | Update to FR1 PDSCH inter-cell interference test case | Qualcomm |
| R5-241816 | 5.3.11.3.1 | Update to FR1 PDSCH intra-cell interference test case | Qualcomm |
| R5-241146 | 5.3.11.3.4 | Correction to RMC name in Table A.3.2.2.2-29 | Qualcomm |
| R5-241845 | 5.3.11.4 | Addition of MMSE-IRC CQI reporting test applicability rule | China Telecom |
| R5-241846 | 5.3.11.4 | Applicability update for PDSCH interference test cases | Qualcomm |
| R5-241150 | 5.3.11.5 | TT analysis for FR1 PDSCH with inter-cell interference test cases | Qualcomm |

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

RAN5#96-e:

- R5-224266, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-224800, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm

RAN5#98

- R5-226472, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-226635, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm

RAN5#98

- R5-230087, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-231338, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm